# Implementation Guide

GitHub Actions Enterprise CI/CD

| Client: | [CLIENT] |
| --- | --- |
| Date: | November 28, 2025 |
| Consulting Company: | [Consulting Company Name] |
| Submitted By: | [Name ¦ Email ¦ Phone] |
| Opportunity No: | OPP-XXXXX |
| Version: | 1.0 |

# Table of Contents

1 Introduction
    1.1 Purpose
        1.1.1 Scope
2 Table Content
3 Image Section
4 Additional Content
5 Sign-Off

# List of Figures

Figure 1: Sample Architecture Diagram

# List of Tables

Table 1: Sample Deliverables Table

# 1 Executive Summary

This Implementation Guide provides comprehensive deployment procedures for the GitHub Actions Enterprise CI/CD platform. The guide covers AWS VPC infrastructure setup, self-hosted runner deployment using Terraform, OIDC configuration for keyless AWS authentication, reusable workflow templates, and Kubernetes deployment automation.

## 1.1 Document Purpose

This document serves as the primary technical reference for the implementation team, providing step-by-step procedures for deploying the CI/CD platform with 20 self-hosted runners and 15 reusable workflow templates. All commands and procedures have been validated against target AWS and GitHub environments.

## 1.2 Implementation Approach

The implementation follows a pilot-validate-expand methodology with infrastructure-first deployment. The approach uses Terraform for AWS infrastructure, GitHub CLI for organization configuration, and reusable workflows for standardization.

## 1.3 Automation Framework Overview

The following automation technologies are included in this delivery.

| Technology | Purpose | Location | Prerequisites |
| --- | --- | --- | --- |
| Terraform | AWS runner infrastructure | `scripts/terraform/` | Terraform 1.5+, AWS CLI |
| GitHub CLI | Organization configuration | `scripts/bash/` | gh CLI 2.x installed |
| Python | Bulk automation | `scripts/python/` | Python 3.10+, pip |
| Bash | Shell automation | `scripts/bash/` | Bash 4.0+ |

Table 1: Technology

## 1.4 Scope Summary

### 1.4.1 In Scope

The following components are deployed using the automation framework.

• AWS VPC and networking infrastructure

• Self-hosted runners (16 Linux, 4 Windows) with auto-scaling

• OIDC provider for keyless AWS authentication

• 15 reusable workflow templates

• Environment protection rules

• Container registry integration

• Monitoring integration (Datadog, CloudWatch)

### 1.4.2 Out of Scope

The following items are excluded from automated deployment.

• EKS cluster creation (existing clusters used)

• GitHub Enterprise licensing (procured separately)

• Application code migration (application team responsibility)

## 1.5 Timeline Overview

The implementation follows a phased deployment approach.

| Phase | Activities | Duration | Exit Criteria |
| --- | --- | --- | --- |
| 1 | Prerequisites & VPC Setup | 1 week | AWS infrastructure ready |
| 2 | Runner Infrastructure | 2 weeks | Runners operational |
| 3 | OIDC & Security | 1 week | Keyless auth working |
| 4 | Workflow Templates | 2 weeks | 15 templates deployed |
| 5 | Pilot Migration | 3 weeks | 10 apps migrated |
| 6 | Full Migration | 6 weeks | All 50 apps migrated |
| 7 | Testing & Validation | 3 weeks | UAT complete |
| 8 | Go-Live & Hypercare | 6 weeks | Production stable |

Table 2: Implementation Phases

Total Implementation: 24 weeks (~6 months)

# 2 Prerequisites

This section documents all requirements that must be satisfied before deployment can begin.

## 2.1 Tool Installation

The following tools must be installed on the deployment workstation.

### 2.1.1 Required Tools Checklist

• [ ] Terraform >= 1.5.0 - Infrastructure as code

• [ ] AWS CLI >= 2.x - AWS management

• [ ] GitHub CLI >= 2.x - GitHub management

• [ ] Python >= 3.10 - Automation scripts

• [ ] kubectl >= 1.28 - Kubernetes management

• [ ] Docker >= 24.x - Container builds

### 2.1.2 Terraform Installation

### 2.1.3 AWS CLI Installation

### 2.1.4 GitHub CLI Installation

## 2.2 AWS Account Configuration

Configure AWS credentials and verify access.

## 2.3 GitHub Account Configuration

Configure GitHub CLI and verify organization access.

## 2.4 Prerequisite Validation

Run the prerequisite validation script.

# 3 Environment Setup

This section covers the initial environment configuration for the CI/CD platform deployment.

## 3.1 AWS Environment Configuration

Configure AWS environments for runner infrastructure.

### 3.1.1 Environment Variables

### 3.1.2 Terraform Backend Setup

## 3.2 GitHub Organization Configuration

Configure GitHub organization settings.

### 3.2.1 Organization Security Defaults

### 3.2.2 Runner Groups Configuration

# 4 Infrastructure Deployment

This section covers the deployment of AWS infrastructure for self-hosted runners. The deployment follows a phased approach covering networking configuration, security group setup, compute instance provisioning, and monitoring dashboard integration.

## 4.1 Networking Configuration

Deploy VPC and networking infrastructure using Terraform.

### 4.1.1 VPC Deployment

### 4.1.2 VPC Terraform Variables

### 4.1.3 VPC Verification

## 4.2 Security Configuration

Deploy security groups and IAM roles.

### 4.2.1 Security Groups Deployment

### 4.2.2 Security Group Rules

### 4.2.3 OIDC Provider Deployment

## 4.3 Compute Infrastructure

Deploy self-hosted runner instances with auto-scaling.

### 4.3.1 Runner AMI Creation

### 4.3.2 Auto-Scaling Group Deployment

### 4.3.3 Linux Runner ASG Configuration

### 4.3.4 Runner Registration

## 4.4 Monitoring Infrastructure

Deploy monitoring and alerting infrastructure.

### 4.4.1 CloudWatch Dashboard

### 4.4.2 CloudWatch Alarms

# 5 Application Configuration

This section covers the configuration of GitHub Actions workflows and environments.

## 5.1 Reusable Workflow Templates

Deploy reusable workflow templates to the organization.

### 5.1.1 Workflow Library Setup

### 5.1.2 .NET Core Workflow

### 5.1.3 Node.js Workflow

### 5.1.4 Docker Build Workflow

### 5.1.5 Workflow Deployment

## 5.2 Environment Protection Rules

Configure deployment environments with protection rules.

### 5.2.1 Environment Creation

### 5.2.2 Protection Rules

## 5.3 IAM Roles for OIDC

Configure IAM roles for GitHub Actions OIDC authentication.

### 5.3.1 Trust Policy

### 5.3.2 Role Permission Policy

# 6 Integration Testing

This section covers integration testing procedures for the CI/CD platform.

## 6.1 Test Environment Preparation

Prepare test applications and workflows.

## 6.2 Functional Test Execution

### 6.2.1 Workflow Trigger Tests

### 6.2.2 OIDC Authentication Tests

## 6.3 Performance Test Execution

### 6.3.1 Pipeline Duration Tests

### 6.3.2 Concurrent Build Tests

## 6.4 Test Success Criteria

Complete this checklist before proceeding.

• [ ] All workflow templates functional

• [ ] OIDC authentication working for all environments

• [ ] Pipeline duration < 10 minutes

• [ ] Concurrent capacity >= 25 builds

• [ ] Auto-scaling triggering on queue depth

• [ ] Artifact upload/download working

• [ ] Environment protection rules enforced

# 7 Security Validation

This section covers security validation procedures for the CI/CD platform.

## 7.1 Security Configuration Audit

### 7.1.1 Runner Security Scan

### 7.1.2 OIDC Configuration Validation

### 7.1.3 Secrets Management Audit

## 7.2 Compliance Validation

### 7.2.1 Encryption Validation

### 7.2.2 Network Isolation Validation

## 7.3 Security Validation Checklist

• [ ] Runner security groups restrict inbound access

• [ ] OIDC roles use least privilege

• [ ] Secrets masked in workflow logs

• [ ] S3 artifacts encrypted at rest

• [ ] Network isolation enforced

• [ ] Audit logging enabled

• [ ] No static credentials in workflows

# 8 Migration & Cutover

This section covers production cutover procedures for the CI/CD platform.

## 8.1 Pre-Migration Checklist

• [ ] All 50 applications with workflows configured

• [ ] Pipeline duration < 10 minutes validated

• [ ] OIDC authentication tested for all environments

• [ ] DevOps engineers trained

• [ ] Rollback plan documented

• [ ] Stakeholder approval obtained

• [ ] Jenkins parallel operation planned

## 8.2 Production Cutover

### 8.2.1 Jenkins Parallel Operation

### 8.2.2 Application Migration

### 8.2.3 Traffic Validation

## 8.3 Rollback Procedures

If critical issues are identified, execute rollback.

# 9 Operational Handover

This section covers the transition to ongoing operations.

## 9.1 Monitoring Dashboard Access

### 9.1.1 GitHub Actions Monitoring

### 9.1.2 Key Metrics to Monitor

The following metrics should be monitored continuously.

| Metric | Threshold | Alert Severity | Response |
| --- | --- | --- | --- |
| Pipeline Duration | > 10 minutes | Warning | Investigate bottlenecks |
| Queue Depth | > 10 jobs | Warning | Scale up runners |
| Runner Offline | Any | Critical | Check ASG health |
| OIDC Auth Failures | > 5% | Warning | Verify role configuration |
| Deployment Success | < 95% | Critical | Review deployment logs |

Table 3: Monitoring Alerts

## 9.2 Support Transition

### 9.2.1 Support Model

The following support model is implemented for CI/CD operations.

| Tier | Responsibility | Team | Response Time |
| --- | --- | --- | --- |
| L1 | Initial triage | Platform Team | 15 minutes |
| L2 | Technical investigation | DevOps Engineering | 1 hour |
| L3 | Complex issues | Vendor Support | 4 hours |
| L4 | GitHub platform | GitHub Support | Per contract |

Table 4: Tier

### 9.2.2 Runbook Locations

The following runbooks document operational procedures.

| Runbook | Purpose | Location |
| --- | --- | --- |
| Runner Management | Health checks, scaling | `/delivery/docs/runbooks/runners.md` |
| Workflow Debugging | Log analysis, retries | `/delivery/docs/runbooks/workflows.md` |
| OIDC Troubleshooting | Token issues | `/delivery/docs/runbooks/oidc.md` |
| Incident Response | Emergency procedures | `/delivery/docs/runbooks/incidents.md` |

Table 5: Runbook

### 9.2.3 Escalation Contacts

The following contacts are available for escalation.

| Role | Name | Email | Phone |
| --- | --- | --- | --- |
| Platform Lead | [NAME] | platform@company.com | [PHONE] |
| DevOps Lead | [NAME] | devops@company.com | [PHONE] |
| Emergency | On-Call | oncall@company.com | [PHONE] |

Table 6: Role

# 10 Training Program

This section documents the training program for CI/CD operations.

## 10.1 Training Overview

Training ensures all user groups achieve competency with GitHub Actions.

### 10.1.1 Training Schedule

The following training modules are delivered as part of the implementation.

| ID | Module Name | Audience | Hours | Format | Prerequisites |
| --- | --- | --- | --- | --- | --- |
| TRN-001 | GitHub Actions Overview | All Developers | 1 | VILT | None |
| TRN-002 | Reusable Workflows | Developers | 2 | Hands-On | TRN-001 |
| TRN-003 | DevOps Engineer Certification | DevOps | 4 | Hands-On | TRN-001 |
| TRN-004 | OIDC Authentication | DevOps | 1 | Video | TRN-003 |
| TRN-005 | Pipeline Troubleshooting | DevOps | 2 | Hands-On | TRN-003 |
| TRN-006 | Platform Administration | Admins | 4 | Hands-On | TRN-003 |

Table 7: Id And Module Name

## 10.2 Training Materials

The following training materials are provided.

• Developer Quick Start Guide (one-page reference)

• DevOps Engineer Certification Guide (30 pages)

• Video tutorials (8 recordings, 90 minutes total)

• Hands-on lab exercises

• FAQ document

• Quick reference cards

# 11 Appendices

## 11.1 Appendix A: Environment Reference

The following table documents the production environment configuration.

| Parameter | Value | Description |
| --- | --- | --- |
| Organization | YOUR_ORG | GitHub organization |
| AWS Region | us-east-1 | Primary region |
| VPC CIDR | 10.0.0.0/16 | Runner VPC |
| Linux Runners | 16 | Default capacity |
| Windows Runners | 4 | Default capacity |

Table 8: Parameter

## 11.2 Appendix B: Troubleshooting Guide

The following table documents common issues and resolutions.

| Issue | Possible Cause | Resolution |
| --- | --- | --- |
| Runner offline | Instance terminated | Check ASG health |
| OIDC auth fails | Role trust policy | Verify subject claim |
| Slow pipelines | No caching | Enable dependency cache |
| Docker build fails | BuildKit issue | Check Dockerfile |
| Queue starvation | Insufficient runners | Scale up ASG |

Table 9: Issue

### 11.2.1 Diagnostic Commands

## 11.3 Appendix C: AWS Resource Reference

The following table documents AWS resources created.

| Resource | Identifier | Purpose |
| --- | --- | --- |
| VPC | vpc-xxxxxxxxx | Runner network |
| ASG (Linux) | gha-runners-linux-asg | Linux runner scaling |
| ASG (Windows) | gha-runners-windows-asg | Windows runner scaling |
| OIDC Provider | token.actions.githubusercontent.com | GitHub OIDC |
| IAM Role (Dev) | github-actions-dev-deploy | Dev deployments |
| IAM Role (Prod) | github-actions-prod-deploy | Prod deployments |

Table 10: Resource

eoframework.org