# Statement of Work

Azure - Enterprise Solution Implementation

| Client: | [Client Name] |
| --- | --- |
| Date: | November 15, 2025 |
| Consulting Company: | Your Consulting Company |
| Submitted By: | [Consultant Name ¦ Email ¦ Phone] |
| Opportunity No: | OPP-2025-001 |
| Version: | 1.0 |

# Table of Contents

1 Introduction
    1.1 Purpose
        1.1.1 Scope
2 Table Content
3 Image Section
4 Additional Content
5 Sign-Off

# List of Figures

Figure 1: Sample Architecture Diagram

# List of Tables

Table 1: Sample Deliverables Table

# 1 Executive Summary

This Statement of Work (SOW) defines the scope, deliverables, roles, and terms for implementing a secure, scalable Azure Enterprise Landing Zone for [Client Name]. This engagement will deliver a foundational cloud infrastructure designed to support enterprise-scale workloads while maintaining centralized governance, security controls, and cost optimization.

The Azure Enterprise Landing Zone architecture implements Azure's Cloud Adoption Framework (CAF) best practices, establishing a multi-subscription environment with management groups, hub-spoke networking, identity and access management, security baselines, and policy-driven governance.

Enterprise-Scale Deployment:

• Multi-subscription Architecture: Up to 20 application subscriptions with centralized management

• User Base: 100+ IT administrators, cloud operators, and application teams

• Deployment Model: Multi-region capable with centralized governance and security policies

• Compliance Scope: Enterprise-wide security controls and compliance enforcement

• Total Investment: $469,060 over 3 years ($245,020 Year 1 implementation)

Key Outcomes:

• Secure foundation for enterprise cloud operations using Azure best practices

• Automated policy enforcement and governance across all subscriptions

• Hub-spoke network topology enabling secure inter-subscription communication

• Centralized identity and access management via Azure AD with Conditional Access

• Complete security baseline including Azure Sentinel, Defender for Cloud, and Azure Firewall

• Operational dashboards and monitoring for cloud infrastructure and security posture

• Foundation for autonomous team operations within governance guardrails

Expected Benefits:

• Accelerated deployment of new workloads through self-service subscription vending

• 50%+ reduction in security incident response time through centralized SIEM (Sentinel)

• Improved compliance audit readiness with automated policy enforcement

• 30%+ cost optimization through chargeback models and resource governance

• Elimination of ad-hoc cloud deployments and shadow IT

• Enterprise-grade security posture from day one

# 2 Background & Objectives

## 2.1 Background

[Client Name] is pursuing a cloud-first strategy to modernize operations, improve agility, and enhance security. However, deploying workloads to Azure without a proper landing zone foundation creates significant risks:

• Governance Gaps: Uncontrolled resource deployment leads to compliance violations and audit findings

• Security Vulnerabilities: Inconsistent security controls and missing threat detection

• Identity Chaos: Fragmented access management across subscriptions without centralized control

• Cost Overruns: Lack of chargeback models and resource governance drives uncontrolled spending

• Operational Complexity: No standardized monitoring, logging, or incident response procedures

• Network Sprawl: Ad-hoc network designs without proper segmentation or hybrid connectivity

An enterprise landing zone provides the structured foundation needed to prevent these issues while enabling teams to move fast within well-defined guardrails.

## 2.2 Objectives

• Establish Foundation: Implement Azure Enterprise-Scale Landing Zone architecture per Cloud Adoption Framework best practices

• Design Governance: Create management group hierarchy and Azure Policy framework for automated compliance enforcement

• Implement Networking: Deploy hub-spoke topology with Azure Firewall, ExpressRoute, and Private DNS for secure communication

• Secure Identity: Configure Azure AD integration with Conditional Access policies and role-based access control (RBAC)

• Activate Threat Detection: Deploy Azure Sentinel and Defender for Cloud for comprehensive security monitoring

• Enable Self-Service: Design subscription vending automation for application teams

• Establish Monitoring: Configure centralized logging with Azure Log Analytics and dashboards for operational visibility

• Transfer Knowledge: Provide comprehensive training and operational runbooks for day-2 operations

## 2.3 Success Metrics

• Management group hierarchy deployed with clear ownership and policy assignment

• Azure Policy framework enforces 95%+ compliance across all subscriptions

• Hub-spoke network operational with <50ms latency between regional hubs

• Azure Sentinel receives and correlates logs from 100%+ of Azure services

• Identity governance implemented with zero orphaned access accounts

• Subscription vending process enables application team deployment in <48 hours

• Cost chargeback model in place with <5% variance from actual usage

• 99.9%+ uptime for hub services (firewall, DNS, connectivity)

• Zero security policy exceptions in first 90 days post-implementation

• All operations team staff successfully complete landing zone management training

# 3 Scope of Work

## 3.1 In Scope

The following services and deliverables are included in this SOW:

• Enterprise landing zone architecture design and documentation

• Management group hierarchy design and implementation

• Azure Policy framework creation and enforcement

• Hub-spoke network topology design and implementation

• Azure Firewall and Network Security Group configuration

• Azure AD and RBAC design and implementation

• Conditional Access policy configuration

• Azure Sentinel and Defender for Cloud activation and tuning

• Log Analytics Workspace setup and monitoring dashboard creation

• ExpressRoute and Private Endpoint implementation

• Subscription vending automation design and initial setup

• Operational runbooks and procedures documentation

• Knowledge transfer and training for operations teams

### 3.1.1 Scope Parameters

This engagement is sized based on the following parameters:

| Category | Parameter | Scope |
| --- | --- | --- |
| Solution Scope | Management Groups | 3-tier hierarchy |
| Solution Scope | Subscriptions | 5-10 subscriptions |
| Integration | Hybrid Connectivity | ExpressRoute circuit |
| Integration | Identity Federation | Azure AD Connect sync |
| User Base | Total Users | 500 Azure users |
| User Base | User Roles | 10 custom RBAC roles |
| Data Volume | Workloads to Onboard | 20-30 applications |
| Data Volume | Policy Assignments | 50 policy assignments |
| Technical Environment | Target Azure Regions | 2 regions (East US West US) |
| Technical Environment | Availability Requirements | Standard (99.9%) |
| Technical Environment | Infrastructure Complexity | Hub-spoke network topology |
| Security & Compliance | Security Requirements | Azure Defender Standard |
| Security & Compliance | Compliance Frameworks | SOC2 ISO27001 |
| Performance | Cost Management | Azure Cost Management |
| Performance | Governance Automation | Policy-driven governance |
| Environment | Deployment Environments | Landing zones for dev staging prod |

Table 1: Engagement Scope Parameters

Note: Changes to these parameters may require scope adjustment and additional investment.

## 3.2 Activities

### 3.2.1 Phase 1 – Discovery & Architecture Design (Weeks 1-4)

During this initial phase, the Vendor will perform a comprehensive assessment of the Client's current cloud environment, organizational structure, and requirements. This phase establishes the foundation for the landing zone design.

Key activities:

• Current state assessment: Cloud adoption status, existing subscriptions, resource inventory

• Organizational assessment: Teams, business units, reporting structure, autonomy requirements

• Compliance and governance analysis: Regulatory requirements, audit findings, policy gaps

• Network topology assessment: Hybrid connectivity requirements, ExpressRoute readiness

• Identity and access assessment: Current Azure AD configuration, group structure, license status

• Security maturity assessment: Current security controls, threat landscape, incident response capability

• Cost analysis: Current spending patterns, chargeback model requirements, optimization opportunities

• Stakeholder interviews: IT operations, security, business units, finance teams

• Enterprise-Scale Landing Zone architecture design: Management groups, subscription strategy, network design

• Network architecture design: Hub-spoke topology, firewall policies, Private DNS zones

• Identity and access strategy: Azure AD design, RBAC structure, Conditional Access policies

• Security baseline design: Defender for Cloud, Sentinel workspace, monitoring strategy

• Implementation roadmap: Sequencing, dependencies, risk mitigation

This phase concludes with an Architecture Design Document that outlines the proposed enterprise landing zone structure, network topology, identity strategy, security baseline, and implementation approach.

### 3.2.2 Phase 2 – Platform Foundation & Security (Weeks 5-8)

In this phase, the core landing zone infrastructure is deployed and security controls are activated. This includes the management group hierarchy, core Azure services, and security baseline.

Key activities:

• Management group structure creation with policy assignment hierarchy

• Subscription creation and organization under management groups

• Azure Policy framework implementation for governance and compliance

• Role-based access control (RBAC) design and implementation

• Azure AD configuration for application team integration

• Azure Virtual WAN setup for hub-spoke topology

• Hub Virtual Network creation and configuration

• Azure Firewall deployment and rule configuration

• ExpressRoute circuit provisioning and configuration

• Private DNS zones creation for hybrid name resolution

• Azure Bastion deployment for secure administrative access

• Azure DDoS Protection activation

• Log Analytics Workspace creation and configuration

• Azure Sentinel deployment and data connector activation

• Defender for Cloud enablement and policy configuration

• Diagnostic settings configuration for centralized logging

By the end of this phase, the foundational landing zone infrastructure is operational with core security controls in place.

### 3.2.3 Phase 3 – Identity, Monitoring & Automation (Weeks 9-12)

In the final phase, identity systems are integrated, monitoring and alerting are fully configured, and automation for ongoing operations is established.

Key activities:

• Azure AD Conditional Access policy configuration

• Azure AD integration with hybrid identity (if applicable)

• Multi-factor authentication (MFA) enforcement

• Privileged Access Workstation (PAW) configuration

• Just-In-Time (JIT) access configuration for Azure resources

• Azure Monitor dashboard creation for operational metrics

• Sentinel analytics rules and threat detection configuration

• Alert and incident response workflow setup

• Subscription vending automation initial implementation

• Cost management and chargeback automation setup

• Operational runbook creation for day-2 operations

• Knowledge transfer to operations team

• Testing and validation of all systems

• Hypercare support and optimization

## 3.3 Out of Scope

## 3.4 Exclusions

These items are not in scope unless added via change control:

• Application migration or deployment to Azure (handled separately under CAF Migrate phase)

• Development of custom applications or workloads

• Azure Stack or hybrid infrastructure installation

• Ongoing managed services beyond 12-week implementation period

• Employee end-user training (IT operators and administrators only)

• Third-party security tools or integrations beyond native Azure services

• Azure AI/ML solution implementation or optimization

• Historical cost data analysis or back-billing analysis

• Custom Azure Policy development beyond standard CAF templates

• ExpressRoute direct integration with third-party carriers beyond provisioning

# 4 Deliverables & Timeline

## 4.1 Deliverables

| # | Deliverable | Type | Due Date | Acceptance By |
| --- | --- | --- | --- | --- |
| 1 | Current State Assessment Report | Document | Week 2 | [IT Director] |
| 2 | Enterprise Landing Zone Architecture Document | Document | Week 4 | [Cloud Lead] |
| 3 | Network Topology & Design Document | Document | Week 4 | [Network Lead] |
| 4 | Implementation Plan | Project Plan | Week 4 | [Project Sponsor] |
| 5 | Azure Management Group Structure | System | Week 6 | [Governance Lead] |
| 6 | Azure Policy Framework | System | Week 7 | [Compliance Lead] |
| 7 | Hub-Spoke Network Topology | System | Week 8 | [Network Lead] |
| 8 | Azure Firewall & Network Security | System | Week 8 | [Security Lead] |
| 9 | Azure Sentinel Configuration | System | Week 9 | [Security Lead] |
| 10 | Defender for Cloud Setup | System | Week 9 | [Security Lead] |
| 11 | Identity & Access Management Configuration | System | Week 10 | [Identity Lead] |
| 12 | Operational Dashboards & Monitoring | System | Week 10 | [Ops Lead] |
| 13 | Operational Runbooks | Document | Week 11 | [Ops Manager] |
| 14 | Cost Chargeback Model | Document/System | Week 11 | [Finance Lead] |
| 15 | As-Built Documentation | Document | Week 12 | [IT Director] |
| 16 | Training Materials & Recordings | Document/Video | Week 12 | [Training Manager] |
| 17 | Knowledge Transfer Sessions | Training | Weeks 11-12 | [IT Team] |

Table 2: Project Deliverables and Acceptance Criteria

## 4.2 Project Milestones

## 4.3 Milestones

| Milestone | Description | Target Week |
| --- | --- | --- |
| M1 | Assessment and Design Complete | Week 4 |
| M2 | Management Groups & Policies Deployed | Week 7 |
| M3 | Network & Security Foundation Ready | Week 8 |
| M4 | Identity & Monitoring Operational | Week 10 |
| M5 | Testing & Validation Complete | Week 11 |
| Go-Live | Enterprise Landing Zone in Production | Week 12 |
| Hypercare End | Post-Implementation Support Complete | Week 16 |

Table 3: Project Milestones and Timeline

# 5 Roles & Responsibilities

| Task/Role | Vendor PM | Vendor Architect | Vendor Security | Vendor Network | Vendor Developer | Client IT | Client Security | Client Network |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Assessment | A | R | C | C | I | C | C | C |
| Architecture Design | C | A | R | R | C | I | I | I |
| Management Groups | C | R | C | C | C | A | I | I |
| Policy Framework | C | R | A | C | C | C | I | C |
| Network Design | C | R | C | A | C | I | I | A |
| Firewall Config | C | C | A | R | C | I | I | C |
| Identity Setup | C | C | A | C | C | C | A | I |
| Security Ops | C | C | R | C | C | C | A | I |
| Monitoring | R | C | C | C | R | A | I | I |
| Training | A | R | R | R | R | C | C | C |
| Hypercare | A | R | R | R | R | C | I | I |

Table 4: Roles and Responsibilities (RACI Matrix)

Legend:

R = Responsible | A = Accountable | C = Consulted | I = Informed

# 6 Architecture & Design

## 6.1 Architecture Overview

The Azure Enterprise Landing Zone is designed as a multi-subscription, multi-management group architecture leveraging Azure's Cloud Adoption Framework (CAF) best practices. The architecture provides a secure, scalable, and auditable foundation for enterprise cloud operations.

This architecture is designed for enterprise-scale deployment supporting multiple business units, teams, and application workloads with centralized governance and decentralized operations. The design prioritizes:

• Security: Multiple layers of protection including network segmentation, identity controls, and threat detection

• Governance: Automated policy enforcement and compliance across all subscriptions

• Scalability: Designed to grow with business needs from 20 to 100+ subscriptions

• Cost Management: Chargeback models and resource governance for cost optimization

• Operational Excellence: Centralized monitoring, logging, and alerting for visibility

Figure 1: Enterprise Landing Zone Architecture Diagram

Figure 1: Enterprise Landing Zone Architecture Diagram - High-level overview of the Azure Enterprise Landing Zone architecture

## 6.2 Architecture Type

The deployment follows a multi-subscription, hub-spoke network topology with centralized management and policy enforcement. This approach enables:

• Clear separation of concerns between platform teams and application teams

• Autonomous deployment of workloads within governance guardrails

• Centralized security controls and threat detection across all subscriptions

• Efficient resource utilization and cost optimization

• Simplified hybrid connectivity through hub-based architecture

Key architectural components include:

• Management Group Hierarchy (root, platform, landing zones)

• Policy & Governance Layer (Azure Policy, Azure Blueprints)

• Identity & Access Layer (Azure AD, RBAC, Conditional Access)

• Network Platform (hub-spoke, Azure Firewall, ExpressRoute)

• Security & Monitoring (Sentinel, Defender for Cloud, Log Analytics)

• Subscription Vending Automation (for application team self-service)

## 6.3 Enterprise-Scale Specifications

Compute & Scalability:

• Multi-subscription architecture supporting 20+ application subscriptions initially, expanding to 100+

• Multi-region capable with hub per region (minimum 2 regions)

• Scale-out networking with additional spoke subscriptions as needed

Management & Governance:

• Management group hierarchy: Root > Platform > Landing Zones (Corp, Online)

• Azure Policy: 50+ policies for compliance and governance enforcement

• Azure Blueprints: Templates for automated subscription provisioning

Network & Connectivity:

• Hub Virtual Networks in 2+ Azure regions

• Spoke Virtual Networks for application workloads (10+ initial capacity)

• Azure Virtual WAN Premium tier for global connectivity

• ExpressRoute (1 Gbps) for hybrid on-premises connectivity

• Azure Firewall Premium tier with advanced threat protection

• Private DNS zones (20+) for private endpoint name resolution

• Azure DDoS Protection Standard for network-wide DDoS protection

Identity & Access:

• Azure AD with 100+ cloud users and groups

• Multi-factor authentication (MFA) enforcement

• Conditional Access policies (10+ policies)

• Role-based access control (RBAC) with custom roles

• Privileged Access Workstations (PAW) for administrative access

• Just-In-Time (JIT) access for Azure resources

Security & Monitoring:

• Azure Sentinel with data connectors from 15+ sources

• Defender for Cloud Standard tier with continuous assessment

• Azure Log Analytics Workspace with 500 GB/month capacity

• Azure Monitor with custom dashboards and alerting

• Network Security Groups with application-level rules

• Azure Bastion for secure administrative access (2 instances)

Support & Optimization:

• Azure Support Professional Direct plan (24/7 support)

• Monthly governance and optimization reviews

• Quarterly cost optimization analysis

• Monthly security threat hunting and reviews

## 6.4 Application Hosting

Application hosting on Azure includes:

• Virtual Machines in spoke subscriptions with disk encryption

• App Service for web and API applications

• Azure Kubernetes Service (AKS) for containerized workloads

• Azure Database services (SQL, MySQL, PostgreSQL)

• Storage accounts with encryption and access controls

• All resources follow landing zone policies for naming, tagging, and security

## 6.5 Networking

The networking architecture follows Azure CAF best practices:

• Hub Virtual Network hosting centralized services (Firewall, Gateway, Bastion)

• Spoke Virtual Networks for workload isolation and organizational alignment

• Hub-spoke peering with hub routing enabled

• Network Security Groups for subnet-level access control

• User-defined routes for traffic inspection through Azure Firewall

• Azure Firewall with application and network rules

• Private Endpoints for private connectivity to Azure PaaS services

• Private DNS zones for private endpoint name resolution

• ExpressRoute for secure hybrid connectivity

• Service Endpoints for additional access control options

## 6.6 Observability

Comprehensive observability ensures operational excellence and security:

• Azure Monitor for infrastructure and application monitoring

• Log Analytics Workspace for centralized log ingestion and analysis

• Application Insights for application performance monitoring

• Azure Sentinel for security information and event management (SIEM)

• Defender for Cloud for continuous compliance and threat assessment

• Custom dashboards showing operational KPIs and security metrics

• Alert rules for proactive notification of issues

• Diagnostic settings configured on all Azure resources

## 6.7 Backup & Disaster Recovery

All critical data and configurations are protected through:

• Azure Backup for virtual machines and databases

• Managed disk snapshots for rapid recovery

• Geo-redundant storage (GRS) for data durability

• Azure Site Recovery for workload replication

• Backup policies: Daily snapshots, 7-day retention minimum

• RTO: 2-4 hours | RPO: 1 hour

• Quarterly disaster recovery testing

## 6.8 Technical Implementation Strategy

The implementation approach follows Azure Cloud Adoption Framework (CAF) best practices and proven methodologies for enterprise landing zones.

## 6.9 Implementation Approach

• Phased deployment: Foundation (weeks 1-4), Platform (weeks 5-8), Operations (weeks 9-12)

• Iterative design with stakeholder feedback at each phase milestone

• Risk mitigation: Change control process for all deployments

• Communication: Weekly status updates and stakeholder reviews

## 6.10 Tooling Overview

| Category | Primary Tools | Purpose |
| --- | --- | --- |
| Infrastructure | Terraform, ARM Templates | Infrastructure-as-code for landing zone deployment |
| Policy Enforcement | Azure Policy, Azure Blueprints | Governance and compliance automation |
| Monitoring | Azure Monitor, Log Analytics | Centralized logging and monitoring |
| Security | Azure Sentinel, Defender for Cloud | SIEM and threat detection |
| Network | Azure Virtual WAN, Firewall | Network architecture and security |
| Identity | Azure AD, Conditional Access | Identity and access management |
| CI/CD | Azure DevOps, GitHub Actions | Policy and infrastructure deployment |
| Dashboarding | Power BI, Azure Monitor | Operational and business metrics |

Table 5: Implementation Tools and Technologies

## 6.11 Data Management

## 6.12 Data Strategy

• Centralized logging via Log Analytics Workspace

• Diagnostic settings configured on all Azure resources

• Activity Logs captured for audit trail

• Metrics collected for performance monitoring

• Cost data captured for chargeback and optimization

• Data retention: Logs retained for 90 days minimum, archival to storage after 90 days

• Data classification applied to sensitive resources

## 6.13 Security & Compliance

• Encryption enabled for all data at rest and in transit

• Personally identifiable information (PII) handling per compliance requirements

• Data residency controls ensuring data remains in required regions

• Audit trail for all administrative access to data

• Secure deletion capabilities for GDPR/data privacy compliance

• Data access reviews on quarterly basis

• Backup and recovery procedures documented and tested

# 7 Security & Compliance

The implementation and target environment will be architected and validated to meet the Client's security, compliance, and governance requirements. Vendor will adhere to Azure and industry-standard security frameworks.

## 7.1 Identity & Access Management

• Azure AD-based identity for all users and service principals

• Multi-factor authentication (MFA) required for all administrative access

• Conditional Access policies enforcing access requirements by location, device, and risk

• Role-based access control (RBAC) with principle of least privilege

• Privileged Access Workstations (PAW) for administrative activities

• Just-In-Time (JIT) access to virtual machines and privileged resources

• Regular access reviews and removal of inactive accounts

• Service principal and managed identity usage for application authentication

## 7.2 Monitoring & Threat Detection

• Azure Sentinel SIEM with 15+ data connectors activated

• Defender for Cloud continuous compliance and threat assessment

• Azure Monitor alerting on security events and anomalies

• Network traffic analysis through Azure Firewall logs

• Azure AD sign-in and audit logging

• Automated incident response playbooks in Sentinel

• Integration with SOC tools and ITSM systems

• Threat hunting activities on monthly basis

## 7.3 Compliance & Auditing

• Azure Policy enforces compliance across all subscriptions

• Defender for Cloud compliance benchmarks: CIS, PCI-DSS, SOC 2

• Audit logging of all administrative activities via Azure Activity Logs

• Compliance assessments and reporting

• Regulatory compliance: SOC 2, PCI-DSS, HIPAA (if applicable)

• Continuous monitoring and automated remediation of policy violations

• Annual compliance audits and certification

## 7.4 Encryption & Key Management

• Encryption at rest using Azure Storage Service Encryption (SSE) and transparent data encryption (TDE)

• Encryption in transit using TLS 1.2+ for all data movement

• Azure Key Vault for centralized key and secret management

• Customer-managed encryption keys (CMEK) option for sensitive workloads

• Encryption key rotation policies and automated rotation

• Key access auditing and monitoring

## 7.5 Governance

• Azure Policy framework with 50+ policies for enforcement

• Change control: All infrastructure changes require formal change request

• Naming convention enforcement via Azure Policy

• Tagging strategy for cost allocation and resource management

• Resource groups organized by team and project

• Subscription governance with clear ownership and chargeback

• Regular governance reviews and policy updates

• Incident response procedures for security events

## 7.6 Environments & Access

## 7.7 Environments

| Environment | Purpose | Azure Region | Lifecycle |
| --- | --- | --- | --- |
| Management | Enterprise landing zone services | Primary Region | Persistent |
| Platform | Shared platform services | Primary & Secondary | Persistent |
| Production | Live application workloads | Multi-region | Persistent |
| Staging | Pre-production application testing | Primary Region | Persistent |
| Development | Development and testing | Primary Region | Ephemeral |

Table 6: Security And Compliance

## 7.8 Access Policies

• Multi-factor authentication (MFA) required for all Azure portal access

• API access via Azure AD managed identities or service principals

• Role-based access control with predefined roles:

• Owner: Full management capabilities

• Contributor: Deployment and management of resources

• Reader: Read-only access for auditing

• Network Contributor: Network management tasks

• Security Admin: Security configuration and monitoring

• Subscription Contributor: Subscription-level operations

• Custom roles for specialized operations (DevOps, Database Admin, etc.)

• Privileged Identity Management (PIM) for eligible role assignment

# 8 Testing & Validation

Comprehensive testing and validation will take place throughout the implementation lifecycle to ensure functionality, security, and operational readiness of the enterprise landing zone.

## 8.1 Functional Validation

• Management group hierarchy deployed correctly with policy assignment

• Azure Policy rules enforcing compliance across subscriptions

• Hub-spoke network connectivity functioning with expected latency

• Azure Firewall rules routing traffic correctly

• Private DNS zones resolving names for private endpoints

• Conditional Access policies enforcing security requirements

• MFA enrollment and enforcement working as expected

• Backup and restore procedures functioning correctly

## 8.2 Security & Compliance Testing

• Validation of encryption (data at rest and in transit)

• Access control testing (RBAC policies, Conditional Access)

• Compliance validation against industry standards (CIS, SOC 2, PCI-DSS)

• Network segmentation testing to ensure isolation

• Firewall rule validation for expected traffic flows

• Sentinel alert validation for security event detection

• Threat detection testing in Defender for Cloud

• Data privacy and residency controls verification

## 8.3 Performance & Capacity Testing

• Network latency between hubs and spokes (<50ms target)

• Firewall throughput and rule processing performance

• Log Analytics Workspace ingestion and query performance

• Azure Monitor dashboard responsiveness

• Sentinel correlation and detection latency

• Failover testing for hub redundancy

## 8.4 Operational Readiness Testing

• Operational runbook procedures tested by operations team

• Alert escalation procedures validated

• Incident response playbook execution tested

• Cost chargeback calculation accuracy verified

• Backup and restore tested on sample workloads

• Administrative access procedures validated

## 8.5 User Acceptance Testing (UAT)

• IT operations team validates landing zone management procedures

• Security team validates threat detection and incident response

• Network team validates connectivity and network management

• Finance team validates cost tracking and chargeback accuracy

## 8.6 Go-Live Readiness

A Go-Live Readiness Checklist will be delivered including:

• Security and compliance sign-offs from security team

• Operations team sign-off on runbooks and procedures

• Network connectivity and performance validation

• Backup and disaster recovery testing completion

• Knowledge transfer completion with staff certification

• Documentation delivery and portal access

• Hypercare support plan confirmation

## 8.7 Cutover Plan

## 8.8 Cutover Checklist

• Pre-cutover validation: Final testing and operational team certification

• Stakeholder approval for production deployment

• Hypercare support team mobilized and on-call

• Communication plan executed: All stakeholders notified of go-live

• Monitoring dashboards validated and active

• Alert escalation procedures confirmed

• Incident response team trained and available

• Rollback procedures documented and rehearsed

## 8.9 Rollback Strategy

• Documented rollback triggers: Policy enforcement failure, network connectivity loss, security controls failure

• Rollback procedures: Terraform/ARM template rollback, policy suspension with approval, resource recreation

• Root cause analysis and fix validation before retry

• Communication plan for stakeholders

• Preserve all logs and audit data for analysis

• Maximum 2-hour RTO for critical issues

# 9 Handover & Support

## 9.1 Handover Artifacts

• As-Built documentation including architecture diagrams and configurations

• Management group and policy framework documentation

• Network topology and firewall rule documentation

• Identity configuration and conditional access policy documentation

• Azure Sentinel and Defender for Cloud configuration

• Operational dashboards and alerting configuration

• Cost optimization recommendations and chargeback model

• Runbook repository with troubleshooting procedures

• Training materials and recorded sessions

## 9.2 Knowledge Transfer

• Live knowledge transfer sessions for administrators and operations team

• Azure platform management training (management groups, policies, subscriptions)

• Network operations training (hub-spoke management, firewall rules, connectivity)

• Security operations training (Sentinel, Defender for Cloud, incident response)

• Cost management and chargeback training

• Recorded training materials hosted in client portal

• Documentation portal with searchable content

• Post-implementation support availability for questions

## 9.3 Assumptions

## 9.4 General Assumptions

• Client will provide current state information for assessment (resource inventory, organizational structure, compliance requirements)

• Azure AD is deployed and available for identity configuration

• Client technical team will be available for requirements validation, testing, and approvals

• Azure account access and appropriate permissions will be provided within 1 week of project start

• Azure subscriptions (minimum 3: management, platform, connectivity) will be available for landing zone deployment

• ExpressRoute circuit capacity is available and can be provisioned within project timeline

• Network policies and requirements are stable during implementation

• Security and compliance approval processes will not delay critical path activities

• Client will handle ongoing Azure cost directly with Azure (estimated $8,500-$12,000/month post-implementation)

• Sufficient staff capacity exists for knowledge transfer and operations transition

• Hybrid connectivity (ExpressRoute) is required and budget is approved

## 9.5 Dependencies

## 9.6 Project Dependencies

• Azure Account Access: Client provides Azure account with appropriate permissions (Owner/Contributor on root management group)

• Subscription Quota: Azure subscription limits are sufficient for landing zone design (minimum 50 subscriptions capacity)

• Network Planning: Client provides network design requirements, IP addressing scheme, hybrid connectivity details

• Azure AD Configuration: Client Azure AD tenant is ready for configuration and integration

• Organizational Structure: Client provides organizational chart and team structure for management group design

• Compliance Requirements: Client provides list of compliance requirements (SOC 2, PCI-DSS, HIPAA, regulatory standards)

• Security Requirements: Client defines threat model, incident response requirements, and security standards

• Integration Endpoints: Client identifies systems that require integration with landing zone (ITSM, CMDB, SIEM)

• Stakeholder Availability: Business, security, network, and IT operations stakeholders available for review sessions

• Change Approval Process: Client change control board available for approvals

• Go-Live Approval: Business and technical authority available for production deployment decision

# 10 Investment Summary

Enterprise-Scale Implementation: This pricing reflects an enterprise-scale deployment designed to support multiple business units and 20+ application subscriptions with centralized governance and security. For pilot or smaller deployments, please request small scope pricing.

## 10.1 Total Investment

| Cost Category | Year 1 List | AWS/Partner Credits | Year 1 Net | Year 2 | Year 3 | 3-Year Total |
| --- | --- | --- | --- | --- | --- | --- |
| Professional Services | $134,000 | ($15,000) | $119,000 | $0 | $0 | $119,000 |
| Cloud Infrastructure | $56,620 | $0 | $56,620 | $56,620 | $56,620 | $169,860 |
| Software Licenses | $30,600 | $0 | $30,600 | $30,600 | $30,600 | $91,800 |
| Support & Maintenance | $24,800 | $0 | $24,800 | $24,800 | $24,800 | $74,400 |
| TOTAL INVESTMENT | $246,020 | ($15,000) | $231,020 | $112,020 | $112,020 | $455,060 |

Table 7: Total Investment Summary

## 10.2 Cost Components

Professional Services ($134,000 - 520 hours): Labor costs for discovery, architecture, implementation, testing, and knowledge transfer. Breakdown:

• Enterprise Architecture & Design (120 hours @ $225/hr): $27,000

• Landing Zone Implementation (240 hours @ $200/hr): $48,000

• Security & Compliance Setup (80 hours @ $200/hr): $16,000

• Network Architecture Implementation (120 hours @ $200/hr): $24,000

• Identity & Access Management (60 hours @ $200/hr): $12,000

• Azure Training & Knowledge Transfer (40 hours @ $175/hr): $7,000

Cloud Infrastructure ($75,520/year): Azure services for enterprise landing zone:

• Azure Virtual WAN Premium tier (2 hubs): $5,200/year

• Azure Firewall Premium (2 instances): $15,000/year

• Azure DDoS Protection Standard: $3,000/year

• Private DNS Zones (20 zones): $120/year

• Azure Bastion (2 instances): $1,800/year

• Log Analytics Workspace (500 GB/month): $13,500/year

• ExpressRoute Circuit (1 Gbps): $18,000/year

• Network vNets and peering: $18,900/year

Software Licenses & Subscriptions ($30,600/year): Operational and monitoring tools:

• Azure Monitor: $3,600/year

• Azure Sentinel (200 GB/month): $18,000/year

• Microsoft Defender for Cloud Standard: $9,000/year

Support & Maintenance ($24,800/year): Ongoing support and governance:

• Azure Support Professional Direct plan: $12,000/year

• Ongoing Governance & Optimization (40 hrs/year @ $200/hr): $8,000/year

• Security Operations Support (24 hrs/year @ $200/hr): $4,800/year

Detailed breakdown including Azure service consumption and sizing is provided in cost-breakdown.csv.

## 10.3 Payment Terms

### 10.3.1 Pricing Model

• Fixed price for professional services

• Variable pricing for cloud infrastructure based on Azure consumption

• Milestone-based payments aligned with project phases and deliverables

### 10.3.2 Payment Schedule

• 25% upon SOW execution and project kickoff ($65,625 on Year 1 list, $54,255 net after Year 1 credit)

• 30% upon completion of Discovery & Architecture phase ($79,506 on list, $63,006 net)

• 30% upon completion of Platform Implementation phase ($79,506 on list, $63,006 net)

• 15% upon successful go-live and knowledge transfer ($39,753 on list, $31,503 net)

## 10.4 Invoicing & Expenses

### 10.4.1 Invoicing

• Milestone-based invoicing per Payment Terms above

• Net 30 payment terms from invoice date

• Invoices submitted upon milestone completion and acceptance

• Invoice amounts reflect Azure credits and billing adjustments as agreed

### 10.4.2 Expenses

• Cloud Infrastructure costs are included in pricing ($75,520/year estimates Azure consumption)

• Enterprise-scale sizing: 20+ subscriptions, multi-region capable deployment

• Costs scale with actual Azure consumption based on workload deployment

• Professional services travel (if any): Reimbursable at cost with prior approval (remote-first delivery model)

• Staffing for knowledge transfer and training: Included in Professional Services

• Post-implementation support (Years 2-3): Additional Azure subscription costs only, no professional services

# 11 Terms & Conditions

All services will be delivered in accordance with the executed Master Services Agreement (MSA) or equivalent contractual document between Vendor and Client.

## 11.1 Scope Changes

• Changes to management group structure, policy framework, network design, or timeline require formal change requests

• Change requests may impact project timeline and budget

• Azure resource additions (additional subscriptions, regions) are scope changes

## 11.2 Intellectual Property

• Client retains ownership of all business data, applications, and workload content

• Vendor retains ownership of proprietary landing zone templates, policy frameworks, and methodologies

• Custom policies, runbooks, and configurations become Client property upon final payment

• Infrastructure code and automation scripts transfer to Client upon project completion

## 11.3 Service Levels

• Azure platform availability: 99.9% for hub services (Firewall, DNS, routing)

• Azure Sentinel detection latency: <5 minutes for critical events

• Defender for Cloud assessment latency: <24 hours for resource compliance

• System uptime: 99.9% during business hours (24/7 monitoring, business hours support)

• 30-day warranty on all deliverables from go-live date

• Post-warranty support available under separate managed services agreement

## 11.4 Liability

• Azure platform SLAs apply to cloud infrastructure components

• Policy and governance configuration warranty applies to CAF-aligned deployments

• Performance may vary with non-standard workload types or configurations

• Ongoing optimization recommended as cloud adoption matures

• Liability caps as agreed in MSA

## 11.5 Confidentiality

• Both parties agree to maintain strict confidentiality of business data, organizational structure, and proprietary information

• All exchanged artifacts under NDA protection

• Security findings and recommendations treated as confidential

## 11.6 Termination

• Mutually terminable per MSA terms, subject to payment for completed work and deliverables

• Client owns all completed infrastructure and configurations upon termination

## 11.7 Governing Law

• Agreement governed under the laws of [State/Region]

# 12 Sign-Off

By signing below, both parties agree to the scope, approach, and terms outlined in this Statement of Work.

| CLIENT | CONSULTING COMPANY |
| --- | --- |
| Name: ___________________________ | Name: ___________________________ |
| Title: ___________________________ | Title: ___________________________ |
| Signature: ___________________________ | Signature: ___________________________ |
| Date: ___________________________ | Date: ___________________________ |

eoframework.org