# Implementation Guide

IBM Red Hat - Ansible Automation Platform Implementation

| Client: | [CLIENT] |
| --- | --- |
| Date: | November 27, 2025 |
| Consulting Company: | [Consulting Company Name] |
| Submitted By: | [Name ¦ Email ¦ Phone] |
| Opportunity No: | OPP-XXXXX |
| Version: | 1.0 |

# Table of Contents

1 Introduction
    1.1 Purpose
        1.1.1 Scope
2 Table Content
3 Image Section
4 Additional Content
5 Sign-Off

# List of Figures

Figure 1: Sample Architecture Diagram

# List of Tables

Table 1: Sample Deliverables Table

# 1 Executive Summary

This Implementation Guide provides comprehensive deployment procedures for the Red Hat Ansible Automation Platform using the Infrastructure as Code (IaC) automation framework included in this delivery. The guide follows a logical progression from prerequisite validation through production deployment, with each phase directly referencing the scripts and Terraform modules in the `delivery/scripts/` folder.

## 1.1 Document Purpose

This document serves as the primary technical reference for the implementation team, providing step-by-step procedures that directly execute the automation scripts included with this solution. All commands and procedures have been validated against the target environment.

## 1.2 Implementation Approach

The implementation follows an infrastructure-as-code methodology using Terraform for infrastructure provisioning, Ansible for platform configuration, and custom automation scripts for deployment orchestration. The approach ensures repeatable, auditable deployments across all environments.

## 1.3 Automation Framework Overview

The following automation technologies are included in this delivery and referenced throughout this guide.

| Technology | Purpose | Location | Prerequisites |
| --- | --- | --- | --- |
| Terraform | Infrastructure provisioning | `scripts/terraform/` | Terraform 1.6+, Cloud CLI |
| Ansible | Platform installation | `scripts/ansible/` | Ansible 2.9+, SSH access |
| Python | Custom automation & validation | `scripts/python/` | Python 3.9+, pip |
| Bash | Linux/Unix automation | `scripts/bash/` | Bash 4.0+ |

Table 1: Technology

## 1.4 Scope Summary

### 1.4.1 In Scope

The following components are deployed using the automation framework.

• Cloud infrastructure provisioning (VPC, subnets, security groups, compute)

• Ansible Automation Controller HA cluster deployment

• Execution node mesh configuration

• Private Automation Hub setup

• LDAP/AD SSO integration

• HashiCorp Vault credential integration

• ServiceNow webhook configuration

• 100 custom automation playbooks

### 1.4.2 Out of Scope

The following items are excluded from automated deployment.

• Ongoing managed services operations

• Custom playbook development beyond 100 specified

• Third-party vendor contract negotiations

• Red Hat subscription procurement

## 1.5 Timeline Overview

The implementation follows a phased deployment approach with validation gates at each stage.

| Phase | Activities | Duration | Exit Criteria |
| --- | --- | --- | --- |
| 1 | Prerequisites & Environment Setup | 3-5 days | All prerequisites validated |
| 2 | Infrastructure Deployment | 5-7 days | All resources provisioned |
| 3 | Platform Configuration | 5-7 days | AAP operational |
| 4 | Integration & Playbooks | 6-8 weeks | 100 playbooks tested |
| 5 | Testing & Cutover | 2-3 weeks | Production stable |
| 6 | Hypercare & Handover | 4 weeks | Support transition complete |

Table 2: Implementation Phases

# 2 Prerequisites

This section documents all requirements that must be satisfied before infrastructure deployment can begin. The prerequisite validation script automates verification of these requirements.

## 2.1 Tool Installation

The following tools must be installed on the deployment workstation before proceeding.

### 2.1.1 Required Tools Checklist

Use the following checklist to verify all required tools are installed.

• [ ] Terraform >= 1.6.0 - Infrastructure provisioning

• [ ] AWS CLI v2 or Azure CLI - Cloud provider access

• [ ] Ansible >= 2.9 - Configuration management

• [ ] Python >= 3.9 - Custom automation scripts

• [ ] Git - Source code management

• [ ] ansible-lint - Playbook validation

### 2.1.2 Terraform Installation

Install Terraform using the appropriate method for your operating system.

### 2.1.3 Cloud Provider CLI Installation

Install and configure the CLI for your target cloud provider.

## 2.2 Cloud Account Configuration

Configure authentication for your target cloud provider before running Terraform.

### 2.2.1 AWS Authentication

Configure AWS CLI profiles for each deployment environment.

### 2.2.2 Azure Authentication

Authenticate to Azure using the CLI.

## 2.3 Prerequisite Validation

Run the prerequisite validation script to verify all requirements are met.

### 2.3.1 Validation Checklist

Complete this checklist before proceeding to environment setup.

• [ ] Terraform installed and accessible in PATH

• [ ] Cloud provider CLI installed and authenticated

• [ ] Python 3.9+ installed with pip

• [ ] Git installed and configured

• [ ] Network connectivity to cloud provider APIs verified

• [ ] Required IAM permissions confirmed

• [ ] SSH keys generated for Ansible deployments

# 3 Environment Setup

This section covers the initial setup of Terraform state management and environment-specific configurations. All configurations are located in the `delivery/scripts/terraform/` directory.

## 3.1 Terraform Directory Structure

The Terraform automation follows a modular, multi-environment structure.

## 3.2 Backend State Configuration

Configure remote state storage before initializing Terraform.

### 3.2.1 AWS S3 Backend Setup

Initialize the S3 backend for storing Terraform state.

### 3.2.2 Azure Storage Backend Setup

Initialize the Azure Storage backend for storing Terraform state.

## 3.3 Environment Configuration

Configure environment-specific settings in the tfvars files before deployment.

### 3.3.1 Project Configuration

Edit the project configuration file with your deployment settings.

Configure the following settings in `config/project.tfvars`:

### 3.3.2 Network Configuration

Configure network settings in `config/networking.tfvars`.

## 3.4 Environment Initialization

Initialize Terraform for the target environment after configuration is complete.

# 4 Infrastructure Deployment

This section covers the phased deployment of infrastructure using Terraform. Each phase deploys a specific layer of infrastructure with validation and rollback procedures.

## 4.1 Deployment Overview

Infrastructure deployment follows a dependency-ordered sequence to ensure each layer is available before dependent resources are provisioned.

| Phase | Layer | Components | Dependencies |
| --- | --- | --- | --- |
| 1 | Networking | VPC, Subnets, Route Tables, NAT Gateway | None |
| 2 | Security | Security Groups, IAM Roles, KMS Keys | Networking |
| 3 | Compute | Controller VMs, Execution Nodes, Load Balancer | Security |
| 4 | Monitoring | CloudWatch, Alarms, Log Groups | Compute |

Table 3: Solution Components

## 4.2 Phase 1: Networking Layer

Deploy the foundational networking infrastructure including VPC, subnets, and routing.

### 4.2.1 Networking Components

The networking module deploys the following resources.

• Virtual Private Cloud (VPC) with configured CIDR

• Public and private subnets across availability zones

• Internet Gateway for public internet access

• NAT Gateway for private subnet outbound access

• Route tables and associations

• VPC Flow Logs for network monitoring

### 4.2.2 Script Location

### 4.2.3 Deployment Steps

Execute the following commands to deploy networking infrastructure.

### 4.2.4 Networking Validation

Verify networking deployment completed successfully.

### 4.2.5 Networking Success Criteria

Complete this checklist before proceeding to security deployment.

• [ ] VPC created with correct CIDR block (10.100.0.0/16)

• [ ] All subnets created in specified availability zones

• [ ] Internet Gateway attached to VPC

• [ ] NAT Gateway operational in public subnet

• [ ] Route tables correctly associated

• [ ] VPC Flow Logs enabled

### 4.2.6 Networking Rollback

If networking deployment fails, execute rollback procedure.

## 4.3 Phase 2: Security Layer

Deploy security controls including security groups, IAM roles, and encryption keys.

### 4.3.1 Security Components

The security module deploys the following resources.

• Security groups for controller, execution nodes, and database

• IAM roles and instance profiles for EC2 instances

• KMS keys for encryption at rest

• Secrets Manager for credential storage

### 4.3.2 Script Location

### 4.3.3 Deployment Steps

Execute the following commands to deploy security infrastructure.

### 4.3.4 Security Validation

Verify security deployment completed successfully.

### 4.3.5 Security Success Criteria

Complete this checklist before proceeding to compute deployment.

• [ ] Security groups created with correct ingress/egress rules

• [ ] Controller SG allows HTTPS (443) from load balancer

• [ ] Execution SG allows SSH (22) to managed servers

• [ ] IAM roles created with least-privilege policies

• [ ] KMS keys created and enabled

• [ ] No critical findings from security scan

### 4.3.6 Security Rollback

If security deployment fails, execute rollback procedure.

## 4.4 Phase 3: Compute Layer

Deploy compute resources including controller VMs, execution nodes, and load balancers.

### 4.4.1 Compute Components

The compute module deploys the following resources.

• Ansible Automation Controller instances (2 for HA)

• Execution node instances (4 for job processing)

• PostgreSQL RDS instance (Multi-AZ)

• Application Load Balancer for controller access

• Private Automation Hub instance

### 4.4.2 Script Location

### 4.4.3 Deployment Steps

Execute the following commands to deploy compute infrastructure.

### 4.4.4 Compute Validation

Verify compute deployment completed successfully.

### 4.4.5 Compute Success Criteria

Complete this checklist before proceeding to monitoring deployment.

• [ ] 2 controller instances launched and running

• [ ] 4 execution node instances launched and running

• [ ] PostgreSQL RDS instance available (Multi-AZ)

• [ ] Load balancer provisioned and active

• [ ] Target group health checks passing

• [ ] Private Automation Hub instance running

### 4.4.6 Compute Rollback

If compute deployment fails, execute rollback procedure.

## 4.5 Phase 4: Monitoring Layer

Deploy monitoring and observability infrastructure including dashboards, alarms, and logging.

### 4.5.1 Monitoring Components

The monitoring module deploys the following resources.

• CloudWatch dashboards for operational visibility

• CloudWatch alarms for critical metrics

• CloudWatch Log Groups for application logs

• SNS topics for alert notifications

• Log forwarding to external SIEM

### 4.5.2 Script Location

### 4.5.3 Deployment Steps

Execute the following commands to deploy monitoring infrastructure.

### 4.5.4 Monitoring Validation

Verify monitoring deployment completed successfully.

### 4.5.5 Monitoring Success Criteria

Complete this checklist to confirm monitoring deployment.

• [ ] CloudWatch dashboard accessible and displaying metrics

• [ ] Controller CPU and memory alarms configured

• [ ] Job queue depth alarm configured

• [ ] Log groups created with 90-day retention

• [ ] SNS topic configured with notification endpoints

• [ ] PagerDuty integration validated

### 4.5.6 Full Infrastructure Validation

After all phases complete, validate the full infrastructure deployment.

# 5 Application Configuration

This section covers post-infrastructure Ansible Automation Platform installation and configuration.

## 5.1 AAP Installation Overview

Ansible Automation Platform is installed using the Red Hat installer with configuration managed via Ansible playbooks.

### 5.1.1 Ansible Directory Structure

The Ansible automation is located in `delivery/scripts/ansible/`.

## 5.2 Controller Installation

Install and configure the Ansible Automation Controller HA cluster.

### 5.2.1 Pre-Flight Checks

Verify connectivity to all controller nodes before installation.

### 5.2.2 Controller Deployment

Execute the controller installation playbook.

### 5.2.3 Controller Validation

Verify controller installation completed successfully.

## 5.3 Execution Node Configuration

Configure execution nodes and mesh topology.

### 5.3.1 Execution Node Setup

Register execution nodes with the controller.

### 5.3.2 Execution Node Validation

Verify execution nodes are registered and operational.

## 5.4 Private Automation Hub

Configure Private Automation Hub for content management.

### 5.4.1 Hub Configuration

Install and configure the Automation Hub.

# 6 Integration Testing

This section covers integration testing procedures to validate end-to-end functionality.

## 6.1 LDAP/AD Integration

Configure LDAP authentication for Single Sign-On.

### 6.1.1 LDAP Configuration

Execute LDAP integration playbook.

### 6.1.2 LDAP Validation

Verify LDAP authentication is working.

## 6.2 HashiCorp Vault Integration

Configure credential lookup from HashiCorp Vault.

### 6.2.1 Vault Configuration

Execute Vault integration playbook.

### 6.2.2 Vault Validation

Verify Vault credential lookup is working.

## 6.3 ServiceNow Integration

Configure ServiceNow webhook for ticket-driven automation.

### 6.3.1 ServiceNow Configuration

Execute ServiceNow integration playbook.

### 6.3.2 ServiceNow Validation

Verify ServiceNow webhook triggers jobs.

## 6.4 Integration Test Execution

Run comprehensive integration tests.

# 7 Security Validation

This section covers security validation procedures.

## 7.1 Security Scan Execution

Run automated security scans against the deployed infrastructure.

### 7.1.1 Infrastructure Security Scan

Execute Terraform security scanning tools.

### 7.1.2 Platform Security Validation

Validate AAP security configuration.

## 7.2 Security Validation Checklist

Complete this checklist before proceeding to production cutover.

• [ ] Infrastructure security scan completed with no critical findings

• [ ] LDAP SSO authentication validated

• [ ] RBAC policies configured and tested

• [ ] Vault credential integration validated

• [ ] All credentials encrypted at rest

• [ ] TLS 1.2+ for all communications

• [ ] Audit logging enabled and forwarding to SIEM

# 8 Migration & Cutover

This section covers production cutover procedures for progressive automation enablement.

## 8.1 Pre-Cutover Checklist

Complete these checks before starting production automation.

• [ ] All infrastructure deployed and validated

• [ ] All integrations tested (LDAP, Vault, ServiceNow)

• [ ] All 100 playbooks developed and tested

• [ ] Security validation completed

• [ ] Rollback procedures documented

• [ ] Stakeholder approval obtained

• [ ] Operations team trained

## 8.2 Progressive Automation Enablement

Execute phased automation rollout.

### 8.2.1 Week 1-2: Read-Only Automation

Enable compliance and discovery playbooks.

### 8.2.2 Week 3-6: Configuration Management

Enable server configuration playbooks.

### 8.2.3 Week 7-12: Full Automation

Enable all remaining playbooks including event-driven automation.

## 8.3 Rollback Procedures

Execute rollback if critical issues are identified.

### 8.3.1 Rollback Triggers

The following conditions trigger rollback consideration.

• Job failure rate exceeds 5% for more than 15 minutes

• Critical security vulnerability discovered

• Data integrity issues identified

• Platform unavailability exceeding SLA

### 8.3.2 Rollback Execution

Execute rollback procedure if needed.

# 9 Operational Handover

This section covers the transition from implementation to ongoing operations.

## 9.1 Monitoring Dashboard Access

Provide access to operational dashboards.

### 9.1.1 Key Metrics to Monitor

The following metrics should be monitored continuously.

| Metric | Threshold | Alert Severity | Response |
| --- | --- | --- | --- |
| Job Success Rate | < 95% | Critical | Investigate failures |
| Job Queue Depth | > 50 | Warning | Add execution nodes |
| Controller CPU | > 80% | Warning | Scale vertically |
| Execution Node Count | < 2 healthy | Critical | HA failover |

Table 4: Monitoring Alerts

## 9.2 Documentation Handover

Transfer all documentation to the operations team.

### 9.2.1 Documentation Inventory

The following documentation is provided with this implementation.

• [ ] Architecture Design Document

• [ ] This Implementation Guide

• [ ] Playbook Catalog (100 playbooks documented)

• [ ] Operations Runbook

• [ ] Troubleshooting Guide

• [ ] Security Architecture Document

# 10 Training Program

This section documents the training program for administrators and automation developers.

## 10.1 Training Schedule

The following training modules are scheduled for delivery.

| ID | Module Name | Audience | Hours | Format | Prerequisites |
| --- | --- | --- | --- | --- | --- |
| TRN-001 | AAP Architecture Overview | Administrators | 4 | ILT | None |
| TRN-002 | Controller Administration | Administrators | 8 | Hands-On | TRN-001 |
| TRN-003 | Playbook Development | Developers | 16 | Hands-On | TRN-001 |
| TRN-004 | Git Workflows for Ansible | Developers | 4 | Hands-On | TRN-003 |
| TRN-005 | Troubleshooting & Support | Administrators | 4 | ILT | TRN-002 |
| TRN-006 | Event-Driven Automation | Developers | 8 | Hands-On | TRN-003 |

Table 5: Id And Module Name

## 10.2 Administrator Training

### 10.2.1 TRN-001: AAP Architecture Overview (4 hours, ILT)

This module provides a comprehensive overview of the solution architecture.

Learning Objectives:

• Describe the AAP architecture and component interactions

• Identify controller, execution nodes, and hub roles

• Navigate the controller web UI and API

• Understand job execution flow and credential handling

Content: Architecture diagrams, component walkthrough, UI navigation, API exploration

### 10.2.2 TRN-002: Controller Administration (8 hours, Hands-On)

This module covers day-to-day controller administration tasks.

Learning Objectives:

• Manage organizations, teams, and users

• Configure credentials and inventories

• Create and manage job templates and workflows

• Monitor job execution and troubleshoot failures

Content: RBAC configuration, credential management, template creation, monitoring

# 11 Appendices

## 11.1 Appendix A: Environment Reference

This appendix provides detailed environment configuration reference.

### 11.1.1 Production Environment

| Parameter | Value | Description |
| --- | --- | --- |
| Environment Name | production | Primary production environment |
| AWS Region | us-east-1 | Primary deployment region |
| VPC CIDR | 10.100.0.0/16 | Virtual network address space |
| Controller Nodes | 2 | HA cluster configuration |
| Execution Nodes | 4 | Distributed job processing |
| Managed Nodes | 600 | 500 servers + 100 network devices |

Table 6: Parameter

## 11.2 Appendix B: Troubleshooting Guide

This appendix provides solutions for common issues.

### 11.2.1 Common Issues and Resolutions

| Issue | Possible Cause | Resolution |
| --- | --- | --- |
| Job stuck in pending | No healthy execution nodes | Verify execution node health |
| Credential lookup failed | Vault connectivity | Check Vault URL and token |
| LDAP auth failed | Bind DN incorrect | Verify LDAP configuration |
| Webhook not triggering | Firewall blocking | Check security group rules |

Table 7: Issue

### 11.2.2 Diagnostic Commands

Use these commands to diagnose common issues.

## 11.3 Appendix C: Contact Information

This appendix provides contact information for the implementation team.

### 11.3.1 Implementation Team

| Role | Name | Email | Phone |
| --- | --- | --- | --- |
| Project Manager | [NAME] | pm@company.com | [PHONE] |
| Technical Lead | [NAME] | tech@company.com | [PHONE] |
| Automation Engineer | [NAME] | automation@company.com | [PHONE] |
| DevOps Engineer | [NAME] | devops@company.com | [PHONE] |

Table 8: Role

### 11.3.2 Support Contacts

| Support Level | Contact | Email | Response |
| --- | --- | --- | --- |
| L1 Support | Help Desk | helpdesk@company.com | 15 min |
| L2 Support | Automation Team | automation@company.com | 1 hour |
| L3 Support | Red Hat Support | support.redhat.com | 4 hours |
| Emergency | On-Call | oncall@company.com | Immediate |

Table 9: Support Level

eoframework.org