# Statement of Work

Azure Virtual Desktop Implementation

| Client: | '[Client Name]' |
| --- | --- |
| Date: | November 15, 2025 |
| Consulting Company: | Your Consulting Company |
| Submitted By: | '[Consultant Name ¦ Email ¦ Phone]' |
| Opportunity No: | OPP-2025-001 |
| Version: | '1.0' |

# Table of Contents

1 Introduction
    1.1 Purpose
        1.1.1 Scope
2 Table Content
3 Image Section
4 Additional Content
5 Sign-Off

# List of Figures

Figure 1: Architecture Diagram	11

# List of Tables

Table 1: Engagement Scope Parameters	3
Table 2: Project Milestones	4
Table 3: Project Deliverables and Acceptance Criteria	5
Table 4: Roles and Responsibilities (RACI Matrix)	6
Table 5: Investment Summary	7

# 1 Executive Summary

This Statement of Work defines the scope, deliverables, timeline, and terms for the Azure Virtual Desktop implementation. This engagement will transform your organization's capabilities by delivering a comprehensive, enterprise-grade solution designed to meet your specific business requirements.

Project Duration: 12 weeks (as detailed in Timeline & Milestones section)

Key Objectives:

• Deploy and configure Azure Virtual Desktop according to best practices

• Integrate with existing enterprise systems and workflows

• Train technical staff on operations and management

• Achieve defined success metrics and business outcomes

# 2 Background & Objectives

## 2.1 Business Context

layout: two_column

Transforming Workforce Mobility with Azure Virtual Desktop

• Opportunity

• Enable hybrid and remote workforce without compromising security or performance

• Reduce infrastructure costs by 30-40% compared to traditional VDI and physical desktops

• Modernize desktop management with cloud-based administration and simplified operations

Success Criteria

• 100% user adoption with minimal support calls through intuitive experience

• 20-30% reduction in IT operational costs through cloud-based management

• ROI realization within 18-24 months through infrastructure consolidation and labor savings

# 3 Scope of Work

## 3.1 In Scope

layout: single

Proven Methodology for Azure Virtual Desktop Success

• Phase 1: Discovery & Planning (Weeks 1-2)

• Assess current environment and user requirements

• Design AVD architecture with security and performance considerations

• Plan network connectivity and application compatibility validation

Phase 2: Infrastructure Deployment (Weeks 3-5)

• Deploy Azure Virtual Network and identity infrastructure

• Configure D4s_v5 session hosts with Windows 11 Multi-Session

• Set up Azure Files Premium and FSLogix profile containers

Phase 3: Application Deployment, Migration & Hypercare (Weeks 6-10)

• Deploy Microsoft 365 and critical business applications with UAT validation

• Migrate users in waves to new AVD environment with application testing

• Provide 30-day hypercare support and transition to operations team

### 3.1.1 Scope Parameters

This engagement is sized based on the following parameters:

Note: Changes to these parameters may require scope adjustment and additional investment.

## 3.2 Out of Scope

These items are not in scope unless added via change control:

• Custom development beyond standard configuration

• Third-party application licensing (unless specified)

• Hardware procurement or disposal

• End-user training (technical team only)

• Ongoing managed services post-hypercare

# 4 Deliverables & Timeline

## 4.1 Project Milestones

**layout:** table

**Path to Modern Workplace Delivery**

| Phase No | Phase Description | Timeline | Key Deliverables |
| --- | --- | --- | --- |
| Phase 1 | Discovery & Planning | Weeks 1-2 | Requirements validated, Architecture designed, Project plan approved |
| Phase 2 | Infrastructure Deployment | Weeks 3-5 | Azure networking live, Session hosts operational, FSLogix configured |
| Phase 3 | Application Deployment, Migration & Hypercare | Weeks 6-10 | Applications deployed, Users migrated in waves, 30-day hypercare support |

Table 2: Project Milestones

## 4.2 Key Deliverables

| # | Deliverable | Type | Due Date | Acceptance By |
| --- | --- | --- | --- | --- |
| 1 | Solution Architecture Document | Document | Week 4 | Client IT Lead |
| 2 | Configuration Runbook | Document | Week 8 | Operations Team |
| 3 | Test Results Report | Document | Week 10 | QA Lead |
| 4 | As-Built Documentation | Document | Week 12 | Client IT Lead |
| 5 | Knowledge Transfer Sessions | Training | Week 12 | Technical Team |

Table 3: Project Deliverables and Acceptance Criteria

# 5 Roles & Responsibilities

## 5.1 RACI Matrix

| Task/Deliverable | Vendor PM | Vendor Arch | Vendor Eng | Client IT | Client Mgmt | SME |
| --- | --- | --- | --- | --- | --- | --- |
| Solution Architecture | C | A | R | C | I | C |
| Infrastructure Setup | C | R | R | C | I | I |
| Configuration & Tuning | A | R | R | C | I | I |
| Integration Development | C | A | R | C | I | I |
| Testing & Validation | R | R | R | A | I | C |
| Knowledge Transfer | R | R | C | A | I | I |
| Project Management | A | I | I | C | R | I |

Table 4: Roles and Responsibilities (RACI Matrix)

Legend: R = Responsible | A = Accountable | C = Consulted | I = Informed

## 5.2 Key Personnel

Vendor Team:

• Project Manager: Overall delivery accountability

• Solution Architect: Technical design and oversight

• Engineers: Implementation and configuration

• Support Specialist: Training and hypercare

Client Team:

• IT Lead: Primary technical contact

• Management Sponsor: Executive oversight

• Operations Team: Knowledge transfer recipients

• Subject Matter Experts: Requirements validation

# 6 Architecture & Design

## 6.1 Solution Architecture

layout: visual

Secure, Scalable Azure Virtual Desktop Architecture

Figure 1: Architecture Diagram

• AVD Core Components

• Windows 11 Multi-Session VMs with 20 session hosts supporting 100 concurrent users

• Azure AD integration for unified identity and conditional access policies

• FSLogix user profile containers for seamless profile roaming and application persistence

Platform Architecture

• Azure Virtual Network with hub-spoke topology for connectivity and security

• Azure Files Premium storage for FSLogix containers and user data

• Azure Monitor with Log Analytics for comprehensive diagnostics and compliance

• Intune device management for BYOD and corporate device support

## 6.2 Technical Implementation

The implementation will follow industry best practices with:

• Infrastructure as Code for repeatable deployments

• Configuration management for consistency

• Automated testing and validation

• Comprehensive monitoring and alerting

• Security-first design principles

# 7 Security & Compliance

## 7.1 Identity & Access Management

• Role-based access control (RBAC) implementation

• Least-privilege principle enforcement

• Multi-factor authentication (MFA) required

• Service accounts with minimal permissions

• Regular access reviews and certification

## 7.2 Monitoring & Threat Detection

• Real-time security monitoring and alerting

• Audit logging for all administrative actions

• Anomaly detection and behavioral analysis

• Incident response integration

• Compliance reporting dashboards

## 7.3 Compliance & Governance

• Industry standard compliance frameworks (SOC 2, ISO 27001)

• Data classification and protection policies

• Encryption for data at-rest and in-transit

• Regular security assessments

• Policy enforcement automation

# 8 Testing & Validation

## 8.1 Testing Strategy

Functional Validation:

• End-to-end workflow testing

• Integration point validation

• User acceptance testing coordination

• Data integrity verification

Performance Testing:

• Load testing under expected conditions

• Stress testing at 2x capacity

• Response time benchmarking

• Scalability validation

Security Testing:

• Vulnerability scanning

• Access control validation

• Compliance verification

• Penetration testing coordination (if required)

## 8.2 Go-Live Readiness

• [ ] All functional tests passed

• [ ] Performance benchmarks achieved

• [ ] Security validation complete

• [ ] Documentation finalized

• [ ] Team training completed

• [ ] Stakeholder sign-off obtained

# 9 Handover & Support

## 9.1 Knowledge Transfer

Training Sessions:

• 3x live knowledge transfer sessions (recorded)

• Operations runbook walkthrough

• Monitoring and alerting procedures

• Incident response playbooks

• Best practices documentation

Documentation Package:

• As-built architecture documentation

• Configuration management guide

• Operational runbooks

• Troubleshooting guide

• Optimization recommendations

## 9.2 Hypercare Support

Duration: 4 weeks post-go-live

Coverage:

• Business hours support (8 AM - 6 PM local time)

• 4-hour response time for critical issues

• Daily health check calls (first 2 weeks)

• Weekly status meetings

Scope:

• Issue investigation and resolution

• Performance tuning and optimization

• Configuration adjustments

• Continued knowledge transfer

# 10 Investment Summary

| Cost Category | Year 1 List | Credits | Year 1 Net | Year 2 | Year 3 | 3-Year Total |
| --- | --- | --- | --- | --- | --- | --- |
| Cloud Infrastructure | $0 | $0 | $0 | $0 | $0 | $0 |
| Professional Services | $0 | $0 | $0 | $0 | $0 | $0 |
| Software Licenses | $0 | $0 | $0 | $0 | $0 | $0 |
| Support & Maintenance | $0 | $0 | $0 | $0 | $0 | $0 |
| TOTAL INVESTMENT | $0 | $0 | $0 | $0 | $0 | $0 |

Table 5: Investment Summary

# 11 Terms & Conditions

## 11.1 General Terms

All services will be delivered in accordance with the executed Master Services Agreement (MSA) between Vendor and Client.

## 11.2 Scope Changes

Any changes to scope, schedule, or cost require a formal Change Request approved by both parties. Impact assessment will be provided within 5 business days.

## 11.3 Intellectual Property

• Client retains ownership of all configurations and documentation specific to their environment

• Vendor retains proprietary methodologies, tools, and accelerators

• Pre-existing IP remains with original owner

## 11.4 Service Levels

• Deliverables provided per agreed schedule

• Hypercare period: 4 weeks with defined response times

• Extended support available via managed services contract

## 11.5 Confidentiality

• All exchanged artifacts under NDA protection

• Client data handled per security requirements

• No disclosure to third parties without consent

## 11.6 Termination

• Either party may terminate with 30 days written notice

• Payment due for all completed work

• Deliverables transferred upon termination

# 12 Sign-Off

By signing below, both parties agree to the scope, approach, and terms outlined in this Statement of Work.

| CLIENT | CONSULTING COMPANY |
| --- | --- |
| Signature: ____________________ | Signature: ____________________ |
| Name: ____________________ | Name: ____________________ |
| Title: ____________________ | Title: ____________________ |
| Date: ____________________ | Date: ____________________ |

This Statement of Work constitutes the complete agreement between the parties for the services described herein.

eoframework.org