# Statement of Work

Cisco Systems - Cisco DNA Center Network Analytics

| Client: | [Client Name] |
| --- | --- |
| Date: | [Month DD] |
| Consulting Company: | [Consulting Company Name] |
| Submitted By: | [Contact Name ¦ Email ¦ Phone] |
| Opportunity No: | [OPP-YYYY-###] |
| Version: | [1.0] |

# Table of Contents

1 Introduction
    1.1 Purpose
        1.1.1 Scope
2 Table Content
3 Image Section
4 Additional Content
5 Sign-Off

# List of Figures

Figure 1: Sample Architecture Diagram

# List of Tables

Table 1: Sample Deliverables Table

# 1 Executive Summary

This Statement of Work (SOW) defines the scope, deliverables, roles, and terms for the Cisco DNA Center Network Analytics project for [Client Name]. This engagement will deliver an AI-powered network management platform to transform network operations, reduce troubleshooting time by 75%, and achieve 99.9% network uptime with predictive analytics and automation.

Project Duration: 16 weeks

# 2 Background & Objectives

## 2.1 Current State

[Client Name] currently operates a traditional network infrastructure with manual configuration and reactive troubleshooting. Key challenges include:

• Reactive Troubleshooting: Network issues diagnosed manually taking 4-6 hours per incident

• Limited Visibility: No centralized visibility into application performance and network health

• Manual Provisioning: New switch deployments take 4 hours per device with CLI configuration

• Compliance Gaps: Difficulty maintaining consistent security policies across 200+ devices

• Unplanned Downtime: Network failures detected after user complaints rather than proactively

## 2.2 Business Objectives

• Transform to Proactive Operations: Deploy AI-powered analytics to predict network failures 14 days in advance, reducing unplanned downtime by 90%

• Reduce Troubleshooting Time: Achieve 75% reduction in mean time to repair (MTTR) from 4-6 hours to under 1 hour through AI root cause analysis

• Automate Device Provisioning: Enable zero-touch provisioning reducing switch deployment time from 4 hours to 15 minutes

• Improve Network Uptime: Achieve 99.9% network availability SLA through predictive insights and automated remediation

• Application Experience: Monitor Office 365, Webex, and SAP performance with real-time SLA tracking and optimization

• Operational Efficiency: Reduce network management overhead by 60% through centralized DNA Center orchestration

## 2.3 Success Metrics

• 75% reduction in network troubleshooting time (MTTR < 1 hour)

• 99.9% network uptime SLA achievement

• Zero-touch provisioning for new sites (deployment in hours vs weeks)

• 85% reduction in configuration errors through automation

• 14-day advance warning for device failures

# 3 Scope of Work

## 3.1 In Scope

• Network discovery and assessment of 200 devices

• DNA Center appliance deployment with HA configuration

• AI Network Analytics and assurance configuration

• Zero-touch provisioning and automation workflows

• Application experience monitoring for critical business apps

• Integration with Active Directory, ServiceNow, and NetBox

• SD-Access fabric deployment for 100 devices (optional)

• Testing and validation across campus, branch, and data center

• Knowledge transfer and documentation

• 4-week hypercare support period

### 3.1.1 Scope Parameters

This engagement is sized based on the following parameters:

| Category | Parameter | Scope |
| --- | --- | --- |
| Solution Scope | Primary Features/Capabilities | DNA Center for 200 devices |
| Solution Scope | Customization Level | Standard DNA Center deployment |
| Integration | External System Integrations | 2 systems (AD + ITSM) |
| Integration | Data Sources | Network devices only |
| User Base | Total Users | 10 network administrators |
| User Base | User Roles | 2 roles (admin + viewer) |
| Data Volume | Data Processing Volume | 200 devices telemetry |
| Data Volume | Data Storage Requirements | 500 GB (90-day retention) |
| Technical Environment | Deployment Regions | Single data center |
| Technical Environment | Availability Requirements | Standard (99.5%) |
| Technical Environment | Infrastructure Complexity | Basic campus network |
| Security & Compliance | Security Requirements | Basic 802.1X and encryption |
| Security & Compliance | Compliance Frameworks | Basic logging |
| Performance | Performance Requirements | Standard telemetry |
| Environment | Deployment Environments | Production only |

Table 1: Engagement Scope Parameters

Table: Engagement Scope Parameters

Note: Changes to these parameters may require scope adjustment and additional investment.

## 3.2 Out of Scope

These items are not in scope unless added via change control:

• Hardware procurement beyond DNA Center appliances

• Network device hardware upgrades or replacements

• Wireless LAN controller upgrades or replacements

• End-user training (network team only)

• Managed services post-hypercare period

• Network redesign or re-architecture

• Third-party software licenses (NetBox, ServiceNow)

## 3.3 Activities

### 3.3.1 Phase 1 – Foundation (Weeks 1-4)

During this initial phase, the Vendor will perform comprehensive network discovery and deploy DNA Center infrastructure.

Key activities:

• Network discovery and assessment of 200 devices

• Capacity analysis and device compatibility validation

• DNA Center appliance deployment (primary + secondary HA)

• Initial device onboarding for 50 pilot devices

• Policy framework design for automation and analytics

Deliverable: Network Assessment Report

### 3.3.2 Phase 2 – Automation & Analytics (Weeks 5-8)

In this phase, remaining devices are onboarded and automation workflows configured.

Key activities:

• Remaining device onboarding (150 devices) with automated discovery

• Network policies and automation workflows (VLAN, ACL, compliance)

• AI analytics and assurance configuration with anomaly detection

• Predictive insights enablement for proactive failure detection

• Dashboard and reporting configuration

Deliverable: Automation Playbook and Analytics Configuration Guide

### 3.3.3 Phase 3 – Advanced Features (Weeks 9-12)

Implementation of advanced capabilities including application monitoring and integrations.

Key activities:

• Application experience monitoring for Office 365, Webex, SAP

• ServiceNow integration with automated ticket creation

• NetBox IPAM integration for inventory management

• SD-Access fabric design and deployment for 100 devices (optional)

• TrustSec micro-segmentation policies (optional)

Deliverable: Integration Documentation and SD-Access Design

### 3.3.4 Phase 4 – Optimization (Weeks 13-16)

The solution undergoes validation, fine-tuning, and operational handoff.

Key activities:

• Validation testing and policy fine-tuning

• Performance baseline establishment

• Team training (32 hours) with hands-on labs

• Runbooks and operational documentation

• Hypercare support activation

Deliverable: As-Built Documentation and Operational Runbooks

# 4 Deliverables & Timeline

## 4.1 Deliverables

| # | Deliverable | Type | Due Date | Acceptance By |
| --- | --- | --- | --- | --- |
| 1 | Network Assessment Report | Document | Week 4 | Client IT Lead |
| 2 | Automation Playbook | Document | Week 8 | Network Lead |
| 3 | Integration Documentation | Document | Week 12 | Operations Lead |
| 4 | As-Built Documentation | Document | Week 16 | Client IT Lead |
| 5 | Knowledge Transfer Sessions | Live/Recorded | Week 16 | Network Team |

Table 2: Project Deliverables and Acceptance Criteria

## 4.2 Project Milestones

| Milestone | Description | Target Date |
| --- | --- | --- |
| M1 - Foundation Complete | DNA Center deployed with 50 devices onboarded | Week 4 |
| M2 - Analytics Operational | All 200 devices onboarded with analytics enabled | Week 8 |
| M3 - Integrations Complete | ServiceNow NetBox and app monitoring live | Week 12 |
| M4 - Go-Live | Production operational handoff | Week 16 |
| Hypercare End | Support period complete | Week 20 |

Table 3: Project Milestones and Timeline

# 5 Roles & Responsibilities

## 5.1 RACI Matrix

| Task/Role | EO PM | EO Quarterback | EO Network Eng | EO Automation | Client Net | Client Ops | SME |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Discovery & Requirements | A | R | R | C | C | I | C |
| DNA Center Deployment | C | A | R | C | C | I | I |
| Device Onboarding | C | R | A | C | C | I | I |
| Analytics Configuration | C | A | R | R | I | C | I |
| Integration Setup | C | R | C | A | I | A | I |
| Testing & Validation | R | R | C | R | A | C | I |
| Knowledge Transfer | A | R | R | C | C | I | I |

Table 4: Roles And Responsibilities

Legend: R = Responsible | A = Accountable | C = Consulted | I = Informed

## 5.2 Key Personnel

Vendor Team:

• EO Project Manager: Overall delivery accountability

• EO Quarterback: Technical design and architecture oversight

• EO Network Engineer: DNA Center deployment and configuration

• EO Automation Engineer: Policy automation and integration

Client Team:

• Network Lead: Primary technical contact

• Operations Lead: Day-to-day operations and monitoring

• Security Lead: Security policy and compliance approval

• Application SME: Application experience requirements

# 6 Architecture & Design

## 6.1 Architecture Overview

Figure 1: Solution Architecture

Figure 1: DNA Center Network Analytics Architecture - AI-powered network management platform

The proposed architecture provides centralized network management, AI-driven analytics, and automation for 200 devices. Key components include:

• Management Tier: Cisco DNA Center appliances (primary + secondary HA)

• Analytics Tier: AI Network Analytics with predictive insights and anomaly detection

• Integration Tier: ServiceNow ITSM, NetBox IPAM, Active Directory identity

• Network Infrastructure: Catalyst switches, ISR routers, wireless controllers

## 6.2 Architecture Type

This solution follows a centralized orchestration architecture pattern. Key characteristics:

• Scaling Approach: Horizontal scaling with additional DNA Center nodes for capacity

• Deployment Model: On-premises DNA Center appliances with cloud integration (Cisco Intersight)

• Management Paradigm: Intent-based networking with policy-driven automation

• Communication Patterns: Controller-based with NETCONF/RESTCONF to network devices

The architecture is designed to support the 200-device scope with capacity to scale to 500+ devices.

## 6.3 Scope Specifications

This engagement is scoped for a Medium (200-device) deployment:

DNA Center Infrastructure:

• Medium (200 devices): Primary DN2-HW-APL + Secondary HA, 32 vCPU, 256 GB RAM

• Large (500 devices): DN2-HW-APL-L with clustered nodes, 64 vCPU, 512 GB RAM

Software Licensing:

• Medium (200 devices): DNA Advantage + AI Analytics (200 device licenses)

• Large (500 devices): DNA Premier with advanced security and analytics

Network Scope:

• Medium (200 devices): Campus + branch + data center (2-3 sites)

• Large (500 devices): Multi-site distributed deployment (5+ locations)

Integration Complexity:

• Medium (200 devices): 3 integrations (AD, ServiceNow, NetBox)

• Large (500 devices): 6+ integrations including SIEM, APM, cloud orchestration

Changes to scope level will require adjustment to infrastructure resources, timeline, and investment.

## 6.4 Application Hosting

DNA Center appliances will be hosted in the client data center:

Compute Services:

• Primary DN2-HW-APL appliance (200-device capacity)

• Secondary DN2-HW-APL for high availability

• Hosted on dedicated hardware appliances (not virtualized)

Deployment Approach:

• Rack-mounted appliances with redundant power and network

• HA configuration with automatic failover

• Integration with existing network infrastructure

## 6.5 Networking

The networking architecture follows Cisco SD-Access and traditional campus best practices:

Network Topology:

• Campus core with distribution and access layers

• Branch offices with direct WAN connectivity

• Data center with redundant uplinks

Connectivity:

• DNA Center management network connectivity

• NETCONF/RESTCONF to managed devices

• SNMP, syslog, and NetFlow telemetry collection

Security Controls:

• 802.1X authentication for user and device access

• TrustSec micro-segmentation (optional)

• Encrypted management protocols (SSH, HTTPS)

• Role-based access control (RBAC) for DNA Center

## 6.6 Observability

Comprehensive observability ensures proactive network management:

Logging:

• Centralized syslog collection from all 200 devices

• 90-day log retention for troubleshooting and compliance

• Automated log correlation and anomaly detection

Monitoring:

• Real-time device health monitoring (CPU, memory, interfaces)

• Application performance monitoring (Office 365, Webex, SAP)

• Network path analysis and hop-by-hop visibility

• Wireless client connectivity and roaming analytics

Alerting:

• Predictive alerts for device failures (14-day advance warning)

• Performance threshold alerts for SLA violations

• Automated ticket creation in ServiceNow for critical issues

## 6.7 Backup & Disaster Recovery

All configurations and data are protected:

Backup Strategy:

• Automated nightly backups of DNA Center configuration

• Device configuration backups stored in DNA Center

• Cross-site replication to secondary HA node

• 30-day backup retention

Disaster Recovery:

• Recovery Time Objective (RTO): 4 hours

• Recovery Point Objective (RPO): 24 hours

• HA failover for DNA Center (automatic)

• Documented recovery procedures

## 6.8 Technical Implementation Strategy

The deployment follows a phased approach with pilot validation:

Migration Patterns:

• Pilot with 50 devices to validate automation workflows

• Incremental onboarding in waves (50 → 100 → 200 devices)

• Policy enforcement phased rollout (monitor → enforce)

Infrastructure as Code:

• DNA Center templates for device configurations

• Policy as code for automation workflows

• Version control for templates and policies

# 7 Security & Compliance

## 7.1 Identity & Access Management

• Role-based access control (RBAC) for DNA Center administrators

• Active Directory integration with LDAP for authentication

• Multi-factor authentication (MFA) for privileged access

• Audit logging for all administrative actions

## 7.2 Monitoring & Threat Detection

• Real-time security monitoring through DNA Center assurance

• Encrypted management protocols (SSH, HTTPS, NETCONF/TLS)

• Anomaly detection for unusual device or network behavior

• Integration with SIEM for security analytics (optional)

## 7.3 Compliance & Auditing

• Configuration compliance validation against baselines

• Automated drift detection and remediation

• Audit trails for all configuration changes

• Compliance reporting for PCI DSS or HIPAA requirements

Audit Capabilities:

• Change tracking with who/what/when/why

• Policy compliance scoring

• Security posture dashboards

• Automated compliance remediation

## 7.4 Encryption & Key Management

• TLS 1.2+ for all DNA Center communications

• SSH for device management

• 802.1X with EAP-TLS for network access (optional)

• Certificate management for device authentication

# 8 Testing & Validation

## 8.1 Functional Validation

Comprehensive testing ensures all features work as designed:

End-to-End Testing:

• Device discovery and onboarding workflows

• Zero-touch provisioning for new switches

• Policy automation and template application

• AI analytics and predictive insights validation

Integration Testing:

• Active Directory authentication

• ServiceNow ticket creation and closure

• NetBox inventory synchronization

• Application experience data collection

## 8.2 Performance & Load Testing

Performance validation ensures the solution meets requirements:

Load Testing:

• 200-device telemetry ingestion and processing

• Dashboard and reporting performance

• Concurrent administrator access (10 users)

Benchmarking:

• Telemetry latency (target: < 5 minutes)

• Dashboard response time (target: < 3 seconds)

• Policy deployment time (target: < 5 minutes for 200 devices)

## 8.3 Security Testing

Security validation to ensure compliance:

Vulnerability Assessment:

• DNA Center appliance security hardening verification

• Role-based access control (RBAC) validation

• Encrypted communication verification

Compliance Validation:

• Configuration compliance against organizational standards

• Audit logging completeness

• Access control verification

## 8.4 User Acceptance Testing (UAT)

UAT is performed in coordination with Client network team:

UAT Approach:

• Lab environment for hands-on testing

• Operational workflow validation

• Dashboard and reporting validation

• Knowledge transfer during UAT

Acceptance Criteria:

• All devices successfully onboarded

• Analytics and assurance operational

• Integrations functional

• Team trained and confident

# 9 Handover & Support

## 9.1 Handover Artifacts

Upon successful implementation, the following artifacts will be delivered:

Documentation Deliverables:

• As-built architecture diagrams

• DNA Center configuration documentation

• Policy templates and automation workflows

• Integration configuration guides

• Network topology and device inventory

Operational Deliverables:

• Operations runbooks and SOPs

• Troubleshooting guides

• Monitoring and alerting procedures

• Escalation and incident response playbooks

Knowledge Assets:

• Recorded training sessions

• DNA Center administrator credentials

• Integration API keys and credentials

• Vendor support contacts

## 9.2 Knowledge Transfer

Knowledge transfer ensures the Client team can operate DNA Center:

Training Sessions:

• 32 hours of hands-on training (live and recorded)

• DNA Center operations and monitoring

• Policy automation and template management

• Troubleshooting and incident response

• Application experience analytics

Documentation Package:

• As-built architecture documentation

• Configuration management guide

• Operational runbooks and SOPs

• Troubleshooting and optimization guide

## 9.3 Hypercare Support

Post-implementation support for smooth transition:

Duration: 4 weeks post-go-live

Coverage:

• Business hours support (8 AM - 6 PM local time)

• 4-hour response time for critical issues

• Daily health check calls (first 2 weeks)

• Weekly status meetings

Scope:

• Issue investigation and resolution

• Performance tuning and optimization

• Policy adjustments and fine-tuning

• Knowledge transfer continuation

## 9.4 Assumptions

### 9.4.1 General Assumptions

This engagement is based on the following assumptions:

Client Responsibilities:

• Client will provide timely access to network devices and DNA Center appliances

• Client network team will be available for requirements validation and testing

• Client will provide Active Directory, ServiceNow, and NetBox integration credentials

• Client will handle internal change management and stakeholder communication

Technical Environment:

• Network devices are IOS-XE 16.12+ or NX-OS compatible with DNA Center

• Network connectivity and bandwidth sufficient for telemetry collection

• Data center rack space, power, and network available for DNA Center appliances

• Active Directory, ServiceNow, and NetBox systems are operational

Project Execution:

• Project scope and requirements will remain stable during implementation

• Resources (both Vendor and Client) will be available per project plan

• No major network changes during pilot and deployment phases

• Security and compliance approvals will not delay critical path activities

## 9.5 Dependencies

### 9.5.1 Project Dependencies

Critical dependencies for successful project execution:

Access & Infrastructure:

• Data center rack space and power for DNA Center appliances (Week 1)

• Network management connectivity to all 200 devices

• DNS and NTP services for DNA Center

• SMTP for email notifications

Data & Integration:

• Active Directory LDAP integration credentials (Week 2)

• ServiceNow API credentials and ITSM instance access (Week 6)

• NetBox API credentials and IPAM data (Week 6)

• Application monitoring requirements documented (Week 6)

Resources & Expertise:

• Client network team available for device onboarding validation

• Security team available for policy approval and compliance sign-off

• Operations team available for knowledge transfer

• Application SMEs for performance monitoring requirements

# 10 Investment Summary

## 10.1 Total Investment

This section provides a comprehensive overview of the total investment required for this engagement.

| Cost Category | Year 1 List | AWS/Partner Credits | Year 1 Net | Year 2 | Year 3 | 3-Year Total |
| --- | --- | --- | --- | --- | --- | --- |
| Professional Services | $85,100 | $0 | $85,100 | $0 | $0 | $85,100 |
| Hardware | $120,000 | $0 | $120,000 | $0 | $0 | $120,000 |
| Software | $110,000 | ($20,000) | $90,000 | $110,000 | $110,000 | $310,000 |
| Support | $18,000 | $0 | $18,000 | $18,000 | $18,000 | $54,000 |
| TOTAL INVESTMENT | $333,100 | ($20,000) | $313,100 | $128,000 | $128,000 | $569,100 |

Table 5: Total Investment Summary

## 10.2 Partner Credits

Year 1 Credits Applied: $20,000 (DNA license promotion)

Annual Recurring Cost: $128,000/year (software licenses and support)

## 10.3 Payment Terms

Pricing Model: Fixed price with milestone-based payments

Payment Schedule:

• 30% upon SOW execution and project kickoff ($93,930)

• 30% upon completion of Phase 2 - Analytics Operational ($93,930)

• 25% upon completion of Phase 3 - Integrations Complete ($78,275)

• 15% upon successful go-live and project acceptance ($46,965)

Invoicing: Monthly invoicing based on milestones completed. Net 30 payment terms.

# 11 Terms & Conditions

## 11.1 General Terms

All services will be delivered in accordance with the executed Master Services Agreement (MSA) between Vendor and Client.

## 11.2 Scope Changes

Any changes to scope, schedule, or cost require a formal Change Request approved by both parties. Impact assessment will be provided within 5 business days.

## 11.3 Intellectual Property

• Client retains ownership of all deliverables, configurations, and documentation

• Vendor retains proprietary methodologies, tools, and accelerators

• Pre-existing IP remains with original owner

## 11.4 Confidentiality

• All exchanged artifacts under NDA protection

• Client data handled per security requirements

• No disclosure to third parties without consent

# 12 Sign-Off

By signing below, both parties agree to the scope, approach, and terms outlined in this Statement of Work.

| CLIENT | CONSULTING COMPANY |
| --- | --- |
| Name: ___________________________ | Name: ___________________________ |
| Title: ___________________________ | Title: ___________________________ |
| Signature: ___________________________ | Signature: ___________________________ |
| Date: ___________________________ | Date: ___________________________ |

eoframework.org