# Statement of Work

Cisco Systems - Cisco Network CI/CD Automation

| Client: | [Client Name] |
| --- | --- |
| Date: | [Month DD] |
| Consulting Company: | [Consulting Company Name] |
| Submitted By: | [Contact Name ¦ Email ¦ Phone] |
| Opportunity No: | [OPP-YYYY-###] |
| Version: | [1.0] |

# Table of Contents

1 Introduction
    1.1 Purpose
        1.1.1 Scope
2 Table Content
3 Image Section
4 Additional Content
5 Sign-Off

# List of Figures

Figure 1: Sample Architecture Diagram

# List of Tables

Table 1: Sample Deliverables Table

# 1 Executive Summary

This Statement of Work (SOW) defines the scope, deliverables, roles, and terms for the Cisco Network CI/CD Automation project for [Client Name]. This engagement will deliver Infrastructure as Code (IaC) automation for network operations, reducing configuration errors by 85% and accelerating device provisioning from 4-6 hours to 15 minutes through GitOps workflows.

Project Duration: 16 weeks

# 2 Background & Objectives

## 2.1 Current State

[Client Name] currently operates network infrastructure with manual CLI-based configuration and change management. Key challenges include:

• Manual Configuration Errors: 15% configuration error rate due to manual CLI changes

• Slow Provisioning: Network device deployment takes 4-6 hours per device with manual configuration

• Limited Audit Trails: Difficulty tracking who made what changes and when for compliance

• Configuration Drift: Inconsistent configurations across 100+ network devices

• Deployment Risk: No testing or validation before production changes

## 2.2 Business Objectives

• Eliminate Manual Errors: Reduce configuration error rate from 15% to under 2% through automated validation

• Accelerate Provisioning: Enable 95% faster device provisioning (15 minutes vs 4-6 hours) with zero-touch deployment

• Achieve Compliance: Implement complete Git audit trails meeting PCI DSS and compliance requirements

• Standardize Configurations: Ensure 100% configuration consistency through standardized templates

• Enable GitOps: Implement Infrastructure as Code with CI/CD pipelines for network automation

• Reduce Labor Costs: Save $47K annually through automated deployment and reduced troubleshooting

## 2.3 Success Metrics

• 85% reduction in configuration errors (15% → <2%)

• 95% faster device provisioning (4-6 hours → 15 minutes)

• 100% configuration audit trail through Git

• ROI realization within 24 months

• 60% faster troubleshooting with complete change history

# 3 Scope of Work

## 3.1 In Scope

• Network automation assessment and tool selection

• GitLab deployment and CI/CD runner infrastructure

• NetBox IPAM deployment and device inventory import

• Development of 6 core Ansible playbooks (VLAN, ACL, interface, routing, QoS, compliance)

• CI/CD pipeline configuration with syntax validation

• Secrets management implementation (Vault or GitLab)

• Terraform module development for ACI/DCNM/Meraki (optional)

• ServiceNow integration for change management (optional)

• Lab testing environment setup (GNS3 or CML)

• Team training on Ansible, Git workflows, and CI/CD (40 hours)

• Pilot deployment with 10 devices

• Phased rollout to remaining 90 devices

• 4-week hypercare support period

### 3.1.1 Scope Parameters

This engagement is sized based on the following parameters:

| Category | Parameter | Scope |
| --- | --- | --- |
| Solution Scope | Primary Features/Capabilities | Ansible + GitLab CI/CD for 100 devices |
| Solution Scope | Customization Level | Standard playbooks and templates |
| Integration | External System Integrations | 2 systems (Git + NetBox) |
| Integration | Data Sources | Network device configs |
| User Base | Total Users | 5 network engineers |
| User Base | User Roles | 2 roles (developer + operator) |
| Data Volume | Data Processing Volume | 100 device configs |
| Data Volume | Data Storage Requirements | 50 GB (Git + backups) |
| Technical Environment | Deployment Regions | Single data center |
| Technical Environment | Availability Requirements | Standard (99%) |
| Technical Environment | Infrastructure Complexity | Basic network (single platform) |
| Security & Compliance | Security Requirements | Basic Git auth and secrets |
| Security & Compliance | Compliance Frameworks | Change tracking only |
| Performance | Performance Requirements | Standard deployment speed |
| Environment | Deployment Environments | Production only |

Table 1: Engagement Scope Parameters

Table: Engagement Scope Parameters

Note: Changes to these parameters may require scope adjustment and additional investment.

## 3.2 Out of Scope

These items are not in scope unless added via change control:

• Hardware procurement for servers or network devices

• Network design or re-architecture

• Application-specific automation beyond core network functions

• Managed services post-hypercare period

• Third-party software licenses (GitLab, NetBox, Ansible AWX)

• Custom development beyond 6 core playbooks

## 3.3 Activities

### 3.3.1 Phase 1 – Foundation (Weeks 1-4)

During this initial phase, the automation platform foundation is deployed.

Key activities:

• Automation assessment and current state analysis

• Tool selection and architecture design

• GitLab deployment with CI/CD runner infrastructure

• NetBox IPAM deployment and initial device inventory import

• Git workflow design and approval process definition

Deliverable: Automation Assessment Report and Platform Architecture

### 3.3.2 Phase 2 – Playbook Development (Weeks 5-8)

Core Ansible playbooks are developed and tested.

Key activities:

• Develop 6 core Ansible playbooks (VLAN, ACL, interface, routing, QoS, compliance)

• CI/CD pipeline configuration with syntax validation and testing

• Secrets management implementation with Vault or GitLab secrets

• Template development for Cisco IOS-XE, NX-OS, and ASA

• Lab testing with GNS3 or CML for validation

Deliverable: Ansible Playbook Repository and CI/CD Pipelines

### 3.3.3 Phase 3 – Advanced Automation (Weeks 9-10)

Advanced capabilities and integrations are implemented.

Key activities:

• Terraform module development for ACI, DCNM, Meraki (optional)

• ServiceNow integration for change management automation

• Advanced validation and compliance checking

• Lab testing with complex scenarios

Deliverable: Terraform Modules and Integration Documentation

### 3.3.4 Phase 4 – Training & Rollout (Weeks 11-16)

The team is trained and automation is rolled out to production.

Key activities:

• Team training on Ansible, Git workflows, and CI/CD (40 hours)

• Pilot deployment with 10 devices for validation

• Phased rollout to remaining 90 devices

• Runbook creation and documentation

• Hypercare support activation

Deliverable: Training Materials and Operational Runbooks

# 4 Deliverables & Timeline

## 4.1 Deliverables

| # | Deliverable | Type | Due Date | Acceptance By |
| --- | --- | --- | --- | --- |
| 1 | Automation Assessment Report | Document | Week 4 | Client IT Lead |
| 2 | Ansible Playbook Repository | Code | Week 8 | Network Lead |
| 3 | Integration Documentation | Document | Week 10 | Operations Lead |
| 4 | Training Materials | Document | Week 12 | Network Team |
| 5 | Operational Runbooks | Document | Week 16 | Client IT Lead |

Table 2: Project Deliverables and Acceptance Criteria

## 4.2 Project Milestones

| Milestone | Description | Target Date |
| --- | --- | --- |
| M1 - Platform Ready | GitLab NetBox and runners deployed | Week 4 |
| M2 - Playbooks Complete | 6 core playbooks developed and tested | Week 8 |
| M3 - Integrations Live | Terraform and ServiceNow integrated | Week 10 |
| M4 - Pilot Success | 10-device pilot validated | Week 12 |
| M5 - Go-Live | All 100 devices automated | Week 16 |
| Hypercare End | Support period complete | Week 20 |

Table 3: Project Milestones and Timeline

# 5 Roles & Responsibilities

## 5.1 RACI Matrix

| Task/Role | EO PM | EO Quarterback | EO DevOps | EO Network | Client Net | Client Ops | SME |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Discovery & Requirements | A | R | R | C | C | I | C |
| Platform Deployment | C | A | R | C | C | I | I |
| Playbook Development | C | R | A | R | C | I | I |
| CI/CD Pipeline Config | C | A | R | C | I | C | I |
| Integration Setup | C | R | R | C | I | A | I |
| Testing & Validation | R | R | C | R | A | C | I |
| Knowledge Transfer | A | R | R | R | C | I | I |

Table 4: Roles And Responsibilities

Legend: R = Responsible | A = Accountable | C = Consulted | I = Informed

## 5.2 Key Personnel

Vendor Team:

• EO Project Manager: Overall delivery accountability

• EO Quarterback: Technical design and architecture oversight

• EO DevOps Engineer: GitLab and CI/CD pipeline development

• EO Network Automation Engineer: Ansible playbook development

Client Team:

• Network Lead: Primary technical contact and playbook validation

• Operations Lead: Day-to-day operations and runbook validation

• DevOps SME: CI/CD and GitOps workflow guidance

• Security Lead: Secrets management and compliance approval

# 6 Architecture & Design

## 6.1 Architecture Overview

Figure 1: Solution Architecture

Figure 1: Network CI/CD Automation Architecture - GitOps workflow for infrastructure as code

The proposed architecture provides a modern GitOps workflow for network automation. Key components include:

• Version Control: GitLab Premium with merge request workflows

• Automation Engine: Ansible for configuration management

• CI/CD: GitLab runners for automated testing and deployment

• Source of Truth: NetBox IPAM for network inventory

• Secrets Management: Vault or GitLab secrets for credential management

## 6.2 Architecture Type

This solution follows a GitOps architecture pattern. Key characteristics:

• Deployment Model: On-premises GitLab with self-hosted runners

• Automation Approach: Declarative configuration with Ansible and Terraform

• Workflow: Git-based with merge requests and CI/CD pipelines

• Testing: Automated validation in lab before production deployment

The architecture supports 100 devices with scalability to 500+ devices.

## 6.3 Technical Implementation Strategy

The deployment follows a crawl-walk-run approach:

Crawl Phase:

• Pilot with 10 devices and simple use cases (VLAN provisioning)

• Manual approval gates for all changes

• Extensive testing and validation

Walk Phase:

• Expand to 50 devices with additional playbooks

• Automated approval for low-risk changes

• Self-service for common operations

Run Phase:

• All 100 devices with full automation

• Automated deployment for validated changes

• Continuous improvement and optimization

# 7 Security & Compliance

## 7.1 Identity & Access Management

• Role-based access control (RBAC) in GitLab

• SSH key-based authentication for Git operations

• Multi-factor authentication (MFA) for privileged access

• Integration with Active Directory/LDAP

## 7.2 Secrets Management

• HashiCorp Vault or GitLab secrets for credentials

• Encrypted secrets at rest and in-transit

• Automatic credential rotation

• Audit logging for all secret access

## 7.3 Compliance & Auditing

• Complete Git audit trail (who, what, when, why)

• Change tracking and approval workflows

• Compliance reporting for PCI DSS or SOC 2

• Configuration backup and version control

# 8 Testing & Validation

## 8.1 Functional Validation

Comprehensive testing ensures automation works correctly:

Playbook Testing:

• Syntax validation (ansible-lint, yamllint)

• Idempotency testing (multiple runs produce same result)

• Error handling and rollback validation

• End-to-end workflow testing

CI/CD Pipeline Testing:

• Automated syntax checks on merge requests

• Lab testing before production deployment

• Approval gates and notification workflows

## 8.2 Security Testing

Security validation for compliance:

Vulnerability Assessment:

• Credential encryption verification

• Access control validation (RBAC)

• Audit logging completeness

Compliance Validation:

• Git audit trail verification

• Change approval workflow testing

• Secrets management validation

## 8.3 User Acceptance Testing (UAT)

UAT performed with network team:

UAT Approach:

• Hands-on training with real playbooks

• Pilot deployment with low-risk devices

• Workflow validation (Git, merge requests, CI/CD)

Acceptance Criteria:

• Team can independently create and deploy changes

• Playbooks work as documented

• Rollback procedures validated

# 9 Handover & Support

## 9.1 Handover Artifacts

Upon successful implementation:

Documentation Deliverables:

• As-built architecture diagrams

• Ansible playbook documentation

• CI/CD pipeline configuration guide

• NetBox integration documentation

• Git workflow and branching strategy

Operational Deliverables:

• Operations runbooks for common tasks

• Troubleshooting guides

• Playbook development guide

• Secrets management procedures

Code Repositories:

• Ansible playbook repository

• Terraform module repository

• CI/CD pipeline configurations

• Custom scripts and tools

## 9.2 Knowledge Transfer

Training Sessions:

• 40 hours of hands-on training

• Ansible fundamentals and best practices

• Git workflows and merge requests

• CI/CD pipeline operation

• Playbook development and testing

Documentation Package:

• Playbook developer guide

• Operations runbooks

• Architecture documentation

• Troubleshooting guide

## 9.3 Hypercare Support

Duration: 4 weeks post-go-live

Coverage:

• Business hours support (8 AM - 6 PM local time)

• 4-hour response time for critical issues

• Daily check-ins (first 2 weeks)

• Weekly status meetings

Scope:

• Issue investigation and resolution

• Playbook optimization

• Workflow adjustments

• Knowledge transfer continuation

## 9.4 Assumptions

### 9.4.1 General Assumptions

Client Responsibilities:

• Client will provide access to network devices and lab environment

• Client network team will be available for training and validation

• Client will provide NetBox and ServiceNow integration credentials (if applicable)

• Client will handle internal change management approvals

Technical Environment:

• Network devices support Ansible (SSH, NETCONF, or API access)

• Lab environment (GNS3 or CML) available for testing

• Servers available for GitLab and NetBox deployment

• Network connectivity between automation platform and devices

Project Execution:

• Project scope and requirements remain stable

• Resources available per project plan

• No major network changes during pilot and rollout

• Security and compliance approvals timely

# 10 Investment Summary

## 10.1 Total Investment

| Cost Category | Year 1 List | AWS/Partner Credits | Year 1 Net | Year 2 | Year 3 | 3-Year Total |
| --- | --- | --- | --- | --- | --- | --- |
| Professional Services | $86,250 | $0 | $86,250 | $0 | $0 | $86,250 |
| Cloud Infrastructure | $5,580 | ($1,000) | $4,580 | $5,580 | $5,580 | $15,740 |
| Software | $1,427 | $0 | $1,427 | $1,427 | $1,427 | $4,281 |
| Support | $500 | $0 | $500 | $500 | $500 | $1,500 |
| TOTAL INVESTMENT | $93,757 | ($1,000) | $92,757 | $7,507 | $7,507 | $107,771 |

Table 5: Total Investment Summary

## 10.2 Partner Credits

Year 1 Credits Applied: $1,000 (cloud hosting credit)

Annual Recurring Cost: $7,507/year (software, infrastructure, support)

## 10.3 Payment Terms

Pricing Model: Fixed price with milestone-based payments

Payment Schedule:

• 30% upon SOW execution and project kickoff ($27,827)

• 30% upon completion of Phase 2 - Playbooks Complete ($27,827)

• 25% upon completion of Phase 4 - Pilot Success ($23,189)

• 15% upon successful go-live and project acceptance ($13,914)

Invoicing: Monthly invoicing based on milestones completed. Net 30 payment terms.

# 11 Terms & Conditions

## 11.1 General Terms

All services will be delivered in accordance with the executed Master Services Agreement (MSA) between Vendor and Client.

## 11.2 Scope Changes

Any changes to scope, schedule, or cost require a formal Change Request approved by both parties.

## 11.3 Intellectual Property

• Client retains ownership of playbooks, templates, and configurations

• Vendor retains proprietary methodologies and accelerators

• Open source tools used under their respective licenses

## 11.4 Confidentiality

• All artifacts under NDA protection

• Client credentials and data secured per security requirements

• No disclosure to third parties without consent

# 12 Sign-Off

By signing below, both parties agree to the scope, approach, and terms outlined in this Statement of Work.

| CLIENT | CONSULTING COMPANY |
| --- | --- |
| Name: ___________________________ | Name: ___________________________ |
| Title: ___________________________ | Title: ___________________________ |
| Signature: ___________________________ | Signature: ___________________________ |
| Date: ___________________________ | Date: ___________________________ |

eoframework.org