# Business Case

Business Case Template - AWS On-Premise to Cloud Migration

| Client Name: | [Client Company Name] |
| --- | --- |
| Date: | [MM/DD/YYYY] |
| Consulting Company: | [Consulting Company Name] |
| Submitted By: | [Full Name] [email@example.com] [Phone: (555) 123-4567] |
| Version: | 1.0 |

# Table of Contents

Table of Contents	1

List of Figures	1

1    Section Header 1	1

1.1    Section Sub-Header 1	1

1.1.1    Section Sub-Header 2	1

1.1.1.1    Section Sub-Header 3	1

1.1.1.2    Section Sub-Header 4	1

1.2    Section Sub-Header 5	1

2    Section Header 2 - Table Content	1

2.1    Table Section 1	1

2.2    Table Section 2	1

3    Section Header 3 - Image Section	1

3.1    Image Content	1

4    Section Header 4	1

4.1    Additional Sub-Section	1

5    Approvals and Signatures	1

## 1 Executive Summary

### 1.1 Executive Summary

[2-3 paragraphs describing the strategic need for cloud migration, proposed AWS transformation, and expected benefits including cost optimization, scalability, agility, and innovation enablement]

### 1.2 Investment Overview

• Total Migration Investment: $[Amount] over [timeframe]

• Expected Annual Savings: $[Amount] (infrastructure and operational)

• Payback Period: [Months/Years]

• 3-Year Net Present Value (NPV): $[Amount]

• Total Cost of Ownership (TCO) Reduction: [Percentage]%

## 2 Business Problem Statement

### 2.1 Current Situation

On-Premise Infrastructure Challenges:

• Aging hardware nearing end-of-life requiring $[Amount] in refresh costs

• Data center lease expiring [Date] with renewal costs of $[Amount] annually

• Limited scalability constraining business growth initiatives

• High operational overhead with [X] FTE dedicated to infrastructure management

• Slow deployment cycles averaging [X] weeks for new environments

• Disaster recovery gaps with [RTO/RPO] exceeding business requirements

### 2.2 Business Impact of Status Quo

• Capital Expenditure: $[Amount] required for hardware refresh over 3 years

• Operational Inefficiency: $[Amount] annually in staff overhead and utilities

• Innovation Bottleneck: [X] week deployment delays hindering time-to-market

• Scalability Constraints: Unable to handle [X]% traffic spikes

• Competitive Disadvantage: Slower feature delivery vs cloud-native competitors

• Risk Exposure: Single data center dependency and aging infrastructure

### 2.3 Urgency and Timing

• Data center lease expiration creating forced decision point

• Hardware end-of-life requiring immediate action

• Competitive pressure for faster innovation cycles

• Digital transformation initiatives requiring cloud capabilities

• Cost pressures demanding operational efficiency improvements

## 3 Proposed Solution

### 3.1 Solution Overview

Comprehensive migration of on-premise workloads to AWS cloud using a phased approach with the 6 R's migration strategy (Rehost, Replatform, Refactor, Repurchase, Retire, Retain).

### 3.2 Key Components

Migration Assessment: Application portfolio analysis and migration wave planning

Landing Zone: Multi-account AWS foundation with security and governance

Migration Execution: Automated migration using AWS MGN, DMS, and native services

Optimization: Post-migration right-sizing and modernization

Operations: CloudOps model with monitoring, automation, and cost management

### 3.3 Implementation Approach

• Timeline: [6-18 months] depending on portfolio complexity

• Phases: 4 phases (Assessment, Foundation, Migration Waves, Optimization)

• Resources Required: Migration specialists, application teams, AWS expertise

## 4 Financial Analysis

| Category | Description | Amount | Notes |
| --- | --- | --- | --- |
| AWS Migration Services | MGN, DMS, professional services | $[Amount] | Migration tools and support |
| Professional Services | Migration consulting and implementation | $[Amount] | AWS partners and specialists |
| Internal Resources | Staff time for migration execution | $[Amount] | [X] months of team allocation |
| Training & Certification | AWS skills development | $[Amount] | Team upskilling investment |
| Migration Tools | Third-party migration utilities | $[Amount] | Assessment and automation tools |
| **Total Migration Investment** |  | **$[Total]** |  |

### 4.1 Investment Breakdown

| Category | Description | Amount | Notes |
| --- | --- | --- | --- |
| AWS Migration Services | MGN, DMS, professional services | $[Amount] | Migration tools and support |
| Professional Services | Migration consulting and implementation | $[Amount] | AWS partners and specialists |
| Internal Resources | Staff time for migration execution | $[Amount] | [X] months of team allocation |
| Training & Certification | AWS skills development | $[Amount] | Team upskilling investment |
| Migration Tools | Third-party migration utilities | $[Amount] | Assessment and automation tools |
| **Total Migration Investment** |  | **$[Total]** |  |

#### 4.1.1 Initial Investment (Migration Period)

| Category | Description | Amount | Notes |
| --- | --- | --- | --- |
| AWS Migration Services | MGN, DMS, professional services | $[Amount] | Migration tools and support |
| Professional Services | Migration consulting and implementation | $[Amount] | AWS partners and specialists |
| Internal Resources | Staff time for migration execution | $[Amount] | [X] months of team allocation |
| Training & Certification | AWS skills development | $[Amount] | Team upskilling investment |
| Migration Tools | Third-party migration utilities | $[Amount] | Assessment and automation tools |
| **Total Migration Investment** |  | **$[Total]** |  |

#### 4.1.2 Current On-Premise Costs (Annual)

| Category | Description | Annual Amount | Notes |
| --- | --- | --- | --- |
| Hardware Depreciation | Server and storage refresh | $[Amount] | 3-5 year refresh cycle |
| Data Center | Colocation, power, cooling | $[Amount] | Facility and utilities |
| Software Licensing | Windows, VMware, databases | $[Amount] | On-premise license costs |
| Personnel | Infrastructure and operations staff | $[Amount] | [X] FTE fully loaded cost |
| Maintenance & Support | Hardware and software support | $[Amount] | Annual maintenance contracts |
| **Total Current Annual Costs** |  | **$[Total]** |  |

#### 4.1.3 Projected AWS Costs (Annual)

| Category | Description | Annual Amount | Notes |
| --- | --- | --- | --- |
| Compute (EC2) | Virtual machines and containers | $[Amount] | Right-sized instances |
| Storage (S3/EBS) | Object and block storage | $[Amount] | Optimized storage tiers |
| Database (RDS/Aurora) | Managed database services | $[Amount] | Reduced admin overhead |
| Network | Data transfer and connectivity | $[Amount] | Regional and internet costs |
| Management & Monitoring | CloudWatch, Systems Manager | $[Amount] | Operational tools |
| **Total Projected AWS Costs** |  | **$[Total]** |  |

### 4.2 Benefit Analysis

| Benefit Category | Description | Annual Value | Basis for Calculation |
| --- | --- | --- | --- |
| Infrastructure Cost Savings | Reduced hardware and data center | $[Amount] | Current costs - AWS costs |
| Operational Efficiency | Reduced staff overhead | $[Amount] | [X] FTE redeployment value |
| Avoided Capital Expenditure | Deferred hardware refresh | $[Amount] | 3-year refresh requirement |
| Improved Agility | Faster deployment cycles | $[Amount] | Time-to-market acceleration |
| Enhanced Scalability | Auto-scaling capabilities | $[Amount] | Revenue opportunity enablement |
| **Total Annual Benefits** |  | **$[Total]** |  |

#### 4.2.1 Quantifiable Benefits (Annual)

| Benefit Category | Description | Annual Value | Basis for Calculation |
| --- | --- | --- | --- |
| Infrastructure Cost Savings | Reduced hardware and data center | $[Amount] | Current costs - AWS costs |
| Operational Efficiency | Reduced staff overhead | $[Amount] | [X] FTE redeployment value |
| Avoided Capital Expenditure | Deferred hardware refresh | $[Amount] | 3-year refresh requirement |
| Improved Agility | Faster deployment cycles | $[Amount] | Time-to-market acceleration |
| Enhanced Scalability | Auto-scaling capabilities | $[Amount] | Revenue opportunity enablement |
| **Total Annual Benefits** |  | **$[Total]** |  |

#### 4.2.2 Intangible Benefits

• Innovation Acceleration: Access to 200+ AWS services for new capabilities

• Global Reach: Multi-region deployment capabilities for expansion

• Security Enhancement: AWS security services and compliance frameworks

• Disaster Recovery: Improved business continuity and resilience

• Developer Productivity: Modern tooling and automation capabilities

• Environmental Impact: Reduced carbon footprint through efficient cloud infrastructure

### 4.3 Total Cost of Ownership (TCO) Comparison - 3 Years

| Cost Category | On-Premise | AWS Cloud | Savings |
| --- | --- | --- | --- |
| Infrastructure | $[Amount] | $[Amount] | $[Amount] |
| Operations | $[Amount] | $[Amount] | $[Amount] |
| Software Licensing | $[Amount] | $[Amount] | $[Amount] |
| Migration Costs | $0 | $[Amount] | ($[Amount]) |
| **Total 3-Year TCO** | **$[Total]** | **$[Total]** | **$[Total Savings]** |

### 4.4 Financial Metrics

• Total Cost Reduction: [X]% over 3 years

• Payback Period: [X] months to recover migration investment

• Net Present Value (NPV): $[Amount] (using [8%] discount rate)

• Internal Rate of Return (IRR): [X]% annual return

## 5 Strategic Alignment

### 5.1 Business Strategy Alignment

• Enables digital transformation and innovation initiatives

• Supports geographic expansion and global operations

• Provides foundation for data analytics and AI/ML capabilities

• Enhances competitive position through technology modernization

### 5.2 IT Strategy Alignment

• Advances cloud-first architecture adoption

• Enables DevOps and CI/CD implementation

• Supports microservices and containerization

• Establishes platform for modern application development

### 5.3 Competitive Advantage

• Faster time-to-market for new features and services

• Global scalability for market expansion

• Access to cutting-edge cloud services and capabilities

• Improved operational efficiency and cost structure

## 6 Migration Strategy Options

### 6.1 Option 1: Do Nothing (Status Quo)

Costs: $[Amount] for hardware refresh + ongoing operational costs  
Benefits: No migration risk or disruption  
Risks: Continued high costs, limited scalability, competitive disadvantage, forced infrastructure refresh

### 6.2 Option 2: Lift and Shift (Rehost)

Costs: $[Migration Cost] + $[Annual AWS Cost]  
Benefits: Quick migration, immediate cost savings, minimal application changes  
Risks: Limited cloud optimization, some technical debt carried forward

### 6.3 Option 3: Cloud-Native Transformation (Replatform/Refactor)

Costs: $[Higher Migration Cost] + $[Lower Annual AWS Cost]  
Benefits: Maximum cloud optimization, modern architecture, highest long-term savings  
Risks: Longer timeline, higher complexity, application re-engineering required

### 6.4 Option 4: Hybrid Approach (Recommended)

Costs: $[Moderate Migration Cost] + $[Optimized AWS Cost]  
Benefits: Balanced migration speed and optimization, phased approach reduces risk  
Risks: Managed complexity through phased execution

### 6.5 Recommendation

Hybrid Approach (Option 4) provides optimal balance of speed, cost optimization, and risk management with phased migration strategy.

## 7 Risk Analysis

| Risk | Probability | Impact | Mitigation Strategy |
| --- | --- | --- | --- |
| Application compatibility issues | Medium | High | Comprehensive testing, proof of concepts |
| Data migration failures | Low | High | Multiple backup strategies, incremental migration |
| Performance degradation | Medium | Medium | Performance testing, right-sizing optimization |
| Security vulnerabilities | Low | High | AWS security best practices, compliance validation |
| Timeline delays | Medium | Medium | Phased approach, experienced migration team |

### 7.1 Migration Risks

| Risk | Probability | Impact | Mitigation Strategy |
| --- | --- | --- | --- |
| Application compatibility issues | Medium | High | Comprehensive testing, proof of concepts |
| Data migration failures | Low | High | Multiple backup strategies, incremental migration |
| Performance degradation | Medium | Medium | Performance testing, right-sizing optimization |
| Security vulnerabilities | Low | High | AWS security best practices, compliance validation |
| Timeline delays | Medium | Medium | Phased approach, experienced migration team |

### 7.2 Business Risks

| Risk | Probability | Impact | Mitigation Strategy |
| --- | --- | --- | --- |
| Budget overrun | Medium | Medium | Detailed cost planning, regular budget reviews |
| Stakeholder resistance | Medium | Low | Change management, training programs |
| Skills gap | High | Medium | Training, certification, external expertise |
| Vendor lock-in concerns | Low | Medium | Multi-cloud strategy, open standards |

### 7.3 Financial Risks

• Cost Escalation Risk: Conservative estimates with 15% contingency

• Benefit Realization Risk: Phased validation of savings assumptions

• AWS Pricing Changes: Reserved instances and savings plans for cost stability

## 8 Implementation Plan

| Phase | Duration | Key Activities | Success Criteria |
| --- | --- | --- | --- |
| Assessment & Planning | 6-8 weeks | Discovery, planning, team training | Migration roadmap approved |
| Foundation Setup | 4-6 weeks | Landing zone, security, networking | AWS environment ready |
| Wave 1: Foundation Services | 8-12 weeks | DNS, AD, monitoring migration | Core services migrated |
| Wave 2: Applications | 12-16 weeks | Application workload migration | Business apps operational |
| Wave 3: Optimization | 8-12 weeks | Right-sizing, modernization | Cost and performance optimized |

### 8.1 Migration Phases

| Phase | Duration | Key Activities | Success Criteria |
| --- | --- | --- | --- |
| Assessment & Planning | 6-8 weeks | Discovery, planning, team training | Migration roadmap approved |
| Foundation Setup | 4-6 weeks | Landing zone, security, networking | AWS environment ready |
| Wave 1: Foundation Services | 8-12 weeks | DNS, AD, monitoring migration | Core services migrated |
| Wave 2: Applications | 12-16 weeks | Application workload migration | Business apps operational |
| Wave 3: Optimization | 8-12 weeks | Right-sizing, modernization | Cost and performance optimized |

### 8.2 Resource Requirements

• Migration Program Manager: 1.0 FTE for full duration

• AWS Solutions Architect: 1.0 FTE for 6 months

• Migration Engineers: 2.0 FTE for migration waves

• Application Teams: 0.5 FTE per application during migration

• Security/Compliance: 0.5 FTE for security validation

### 8.3 Critical Success Factors

Executive sponsorship and organizational commitment

Dedicated migration team with AWS expertise

Comprehensive training and change management

Phased approach with early wins

Strong vendor partnerships and support

## 9 Performance Measurement

| KPI | Baseline | Target | Timeline | Owner |
| --- | --- | --- | --- | --- |
| Infrastructure Cost Reduction | $[Current Annual] | [X]% reduction | 12 months post-migration | Finance |
| Deployment Speed | [X] weeks | <1 week | 6 months post-migration | DevOps Team |
| System Availability | [X]% | 99.9% | Post-migration | Operations |
| Migration Timeline | N/A | [X] months | Migration period | Program Manager |
| Team Productivity | [Current metric] | [X]% improvement | 12 months | IT Leadership |

### 9.1 Key Performance Indicators (KPIs)

| KPI | Baseline | Target | Timeline | Owner |
| --- | --- | --- | --- | --- |
| Infrastructure Cost Reduction | $[Current Annual] | [X]% reduction | 12 months post-migration | Finance |
| Deployment Speed | [X] weeks | <1 week | 6 months post-migration | DevOps Team |
| System Availability | [X]% | 99.9% | Post-migration | Operations |
| Migration Timeline | N/A | [X] months | Migration period | Program Manager |
| Team Productivity | [Current metric] | [X]% improvement | 12 months | IT Leadership |

### 9.2 Benefits Realization Plan

• Month 6: Foundation infrastructure savings realized

• Month 12: Application migration benefits achieved

• Month 18: Full optimization savings captured

• Month 24: Strategic benefits (agility, innovation) measured

### 9.3 Post-Implementation Review

• 90-day review: Technical migration validation and immediate benefits

• Annual review: Full business case validation and optimization opportunities

## 10 Stakeholder Analysis

| Stakeholder | Role | Influence | Support Level | Engagement Strategy |
| --- | --- | --- | --- | --- |
| CEO/CTO | Executive Sponsor | High | Support | Strategic benefits focus |
| IT Leadership | Implementation Owner | High | Support | Technical collaboration |
| Finance | Budget Owner | High | Neutral | TCO and ROI demonstration |
| Application Teams | End Users | Medium | Neutral | Training and involvement |
| Operations | Day-to-day Management | High | Support | Operational benefits focus |

### 10.1 Key Stakeholders

| Stakeholder | Role | Influence | Support Level | Engagement Strategy |
| --- | --- | --- | --- | --- |
| CEO/CTO | Executive Sponsor | High | Support | Strategic benefits focus |
| IT Leadership | Implementation Owner | High | Support | Technical collaboration |
| Finance | Budget Owner | High | Neutral | TCO and ROI demonstration |
| Application Teams | End Users | Medium | Neutral | Training and involvement |
| Operations | Day-to-day Management | High | Support | Operational benefits focus |

### 10.2 Change Management Plan

• Communication: Regular all-hands updates on progress and benefits

• Training: Comprehensive AWS training program for all IT staff

• Support: Dedicated support team during transition period

## 11 Recommendation and Next Steps

### 11.1 Recommendation

Proceed with AWS Cloud Migration Initiative based on:

• Compelling financial case with [X]% cost reduction and [X] month payback

• Strategic necessity driven by infrastructure end-of-life

• Competitive requirements for agility and innovation

• Strong alignment with digital transformation goals

### 11.2 Immediate Next Steps

Secure executive approval and budget - Executive Team - [Date]

Establish migration program office - IT Leadership - [Date]

Engage AWS migration partner - Procurement - [Date]

Initiate detailed discovery and assessment - Migration Team - [Date]

Launch change management and training program - HR/IT - [Date]

### 11.3 Decision Required

Requesting executive approval for AWS Cloud Migration program with $[Amount] investment to achieve $[Amount] in annual savings.

### 11.4 Approval Request

Requesting approval for:

• [x] Migration program initiation with $[Amount] budget

• [x] Resource allocation for dedicated migration team

• [x] Authority to engage AWS migration partners

• [x] Investment in AWS training and certification program

## 12 Appendices

### 12.1 Appendix A: Detailed TCO Model

[Excel model with comprehensive cost analysis and sensitivity scenarios]

### 12.2 Appendix B: Application Portfolio Assessment

[Detailed analysis of applications and migration recommendations]

### 12.3 Appendix C: AWS Landing Zone Architecture

[Technical design for target AWS environment]

### 12.4 Appendix D: Migration Wave Planning

[Detailed migration schedule and dependencies]

### 12.5 Appendix E: Risk Register and Mitigation Plan

[Comprehensive risk analysis and response strategies]

Document Approval:

Distribution List:

• Executive Leadership Team

• IT Leadership and Architecture

• Finance and Procurement

• Application Development Teams

• Operations and Infrastructure Teams