# Statement Of Work

AWS Intelligent Document Processing - Statement of Work (SOW) Statement of Work (SOW)

| Client Name: | [Client Company Name] |
| --- | --- |
| Date: | [MM/DD/YYYY] |
| Consulting Company: | [Consulting Company Name] |
| Submitted By: | [Full Name] [email@example.com] [Phone: XXX-XXX-XXXX] |
| Version: | v1.0 |

# Table of Contents

1 Introduction
    1.1 Purpose
        1.1.1 Scope
2 Table Content
3 Image Section
4 Additional Content
5 Sign-Off

## 1 Executive Summary

This Statement of Work (SOW) defines the scope, deliverables, roles, and terms for implementing an AWS Intelligent Document Processing (IDP) solution for [Client Name]. This engagement will deliver automated document processing capabilities through AWS AI/ML services including Amazon Textract, Amazon Comprehend, and Amazon A2I (Augmented AI) to transform manual document workflows into intelligent, automated processes.

*Key Outcomes:*

• Automated document processing with 95%+ accuracy using AWS AI services

• 90% reduction in manual processing time and 70% reduction in document operations costs

• Serverless architecture enabling 24/7 processing and automatic scaling

• Foundation for additional AI/ML automation initiatives across the organization

*Expected ROI:* 1958% over 3 years with 2.2-month payback period

## 2 Background & Objectives

### 2.1 Background

[Client Name] currently processes approximately [X,000] documents manually each [month/year] across multiple business functions. Key challenges include:

• Manual Processing Bottlenecks: Hours of staff time required per document

• High Error Rates: 5-10% error rate in manual data entry requiring costly rework

• Scalability Limitations: Cannot handle volume fluctuations or business growth

• Resource Intensive: [Y] FTE dedicated to repetitive, low-value data entry tasks

• Compliance Risk: Manual processes increase audit exposure and data security concerns

### 2.2 Objectives

• Automate Document Processing: Implement AWS AI services (Textract, Comprehend, A2I) to automate extraction and classification

• Improve Accuracy: Achieve 95%+ data extraction accuracy through AI and human-in-the-loop review

• Reduce Processing Time: Decrease document processing time by 90% (hours → minutes)

• Lower Operational Costs: Reduce document operations costs by 70% through automation

• Enable Scalability: Serverless architecture handles any volume without proportional cost increase

• Foundation for Innovation: Establish AI/ML platform for expanding automation to other processes

### 2.3 Success Metrics

• 95%+ data extraction accuracy measured against validation dataset

• 90% reduction in document processing time (from baseline)

• 70% reduction in document operations costs within 12 months

• Process [target volume] documents per month with <1% error rate

• 99.5% system uptime for document processing services

• Successful integration with [X] existing business systems

## 3 Scope of Work

### 3.1 In Scope

The following services and deliverables are included in this SOW:

• Document workflow analysis and AI/ML solution design

• AWS infrastructure provisioning and configuration

• ML model development and training for document classification and extraction

• Document processing pipeline implementation

• API and web interface development

• Integration with existing business systems

• Testing, validation, and accuracy verification

• Knowledge transfer and documentation

### 3.2 Activities

#### 3.2.1 Phase 1 – Discovery & Assessment

During this initial phase, the Vendor will perform a comprehensive assessment of the Client's current document processing workflows and requirements. This includes analyzing existing processes, identifying document types, determining data extraction requirements, and designing the optimal AWS AI/ML solution approach.

Key activities:

• Document workflow analysis and requirements gathering

• Document type classification and data extraction field identification

• AWS environment assessment and AI/ML service readiness evaluation

• Training data requirements and labeling strategy

• Security and compliance requirements analysis (HIPAA, GDPR, SOC 2, etc.)

• Integration requirements with existing business systems

• Solution architecture design (Textract, Comprehend, A2I, Lambda, S3, DynamoDB)

• Implementation planning and resource allocation

This phase concludes with an Assessment Report that outlines the proposed IDP architecture, document processing workflow, AI/ML model strategy, integration approach, risks, and project timeline.

#### 3.2.2 Phase 2 – Solution Design & Environment Setup

In this phase, the AWS infrastructure is provisioned and configured based on AI/ML best practices. This includes environment setup, document processing pipeline design, security controls, monitoring, and access management.

Key activities:

• AWS infrastructure provisioning (S3 buckets, Lambda functions, API Gateway)

• AI/ML services configuration (Textract, Comprehend, A2I workflows)

• Document processing pipeline development (ingestion, classification, extraction, validation)

• Security baseline configuration (encryption, IAM roles, KMS keys, VPC endpoints)

• Integration framework setup (REST APIs, webhooks, event triggers)

• CloudWatch monitoring and alerting setup

• Backup strategies and disaster recovery setup

By the end of this phase, the Client will have a secure, production-ready AWS IDP environment for document processing.

#### 3.2.3 Phase 3 – Implementation & Execution

Implementation will occur in well-defined phases based on document type complexity and business priority. Each phase follows a repeatable process with automated workflows for consistency and risk reduction.

Key activities:

• Custom ML model development for document classification (if required)

• Data extraction logic implementation for structured and unstructured documents

• Validation rules and business logic configuration

• API development for document submission and results retrieval

• Web interface development for document upload and results review

• Integration implementation with existing business systems (ERP, CRM, databases)

• Amazon A2I human review workflow configuration

• Incremental testing and validation with sample documents

After each phase, the Vendor will coordinate validation and sign-off with the Client before proceeding.

#### 3.2.4 Phase 4 – Testing & Validation

In the Testing and Validation phase, the IDP solution undergoes thorough functional, performance, and accuracy validation to ensure it meets required SLAs and compliance standards. Test cases will be executed based on Client-defined acceptance criteria.

Key activities:

• Unit testing of all processing components

• Document processing testing with various formats and quality levels

• AI/ML model accuracy validation against test dataset

• Performance benchmarking and load testing

• Security and compliance validation

• Integration testing with business systems

• User Acceptance Testing (UAT) coordination

• Go-live readiness review and cutover planning

Cutover will be coordinated with all relevant stakeholders and executed during an approved maintenance window, with well-documented rollback procedures in place.

#### 3.2.5 Phase 5 – Handover & Post-Implementation Support

Following successful implementation and cutover, the focus shifts to ensuring operational continuity and knowledge transfer. The Vendor will provide a period of hypercare support and equip the Client's team with the documentation, tools, and processes needed for ongoing maintenance and optimization.

Activities include:

• Delivery of as-built documentation (architecture diagrams, configurations, model details)

• Operations runbook and SOPs for day-to-day document processing management

• AWS service management training (Textract, Comprehend, A2I, Lambda, S3)

• ML model monitoring and maintenance training

• Live or recorded knowledge transfer sessions for administrators and users

• Performance optimization recommendations

• 30-day warranty support for issue resolution

• Optional transition to a managed services model for ongoing support, if contracted

## 4 Out of Scope

### 4.1 Exclusions

These items are not in scope unless added via change control:

• Hardware procurement or on-premises infrastructure

• Third-party software licensing beyond AWS services

• Legacy document system decommissioning or data archive migration

• Historical document processing or back-file conversion

• Ongoing operational support beyond 30-day warranty period

• Custom development for document types not specified in requirements

• Manual document digitization, scanning, or data labeling services

• End-user training beyond initial knowledge transfer sessions

• AWS service costs (billed directly by AWS to client)

## 5 Deliverables

| # | Deliverable | Type | Due Date | Acceptance By |
| --- | --- | --- | --- | --- |
| 1 | Requirements Specification | Document/CSV | Week 2 | [Client Lead] |
| 2 | IDP Solution Architecture Document | Document | Week 3 | [Technical Lead] |
| 3 | Implementation Plan | Project Plan | Week 3 | [Project Sponsor] |
| 4 | AWS IDP Environment | System | Week 11 | [Technical Lead] |
| 5 | Document Processing Pipeline | System | Week 11 | [Technical Lead] |
| 6 | Custom ML Models (if required) | System | Week 11 | [Data Science Lead] |
| 7 | API Interfaces | System | Week 11 | [Integration Lead] |
| 8 | Web Interface | System | Week 11 | [Business Lead] |
| 9 | Test Plan & Results | Document | Week 12 | [QA Lead] |
| 10 | User Training Materials | Document/Video | Week 14 | [Training Lead] |
| 11 | Operations Runbook | Document | Week 15 | [Ops Lead] |
| 12 | As-Built Documentation | Document | Week 16 | [Client Lead] |
| 13 | Knowledge Transfer Sessions | Training | Week 15-16 | [Client Team] |

## 6 Project Plan & Timeline

| Milestone | Description | Target Date |
| --- | --- | --- |
| M1 | Assessment Complete | Week 3 |
| M2 | AWS Environment Ready | Week 5 |
| M3 | ML Models Trained & Validated | Week 9 |
| M4 | Implementation Complete | Week 11 |
| M5 | Testing Complete | Week 14 |
| Go-Live | Production Launch | Week 15 |
| Hypercare End | Support Period Complete | Week 19 |

### 6.1 Milestones

| Milestone | Description | Target Date |
| --- | --- | --- |
| M1 | Assessment Complete | Week 3 |
| M2 | AWS Environment Ready | Week 5 |
| M3 | ML Models Trained & Validated | Week 9 |
| M4 | Implementation Complete | Week 11 |
| M5 | Testing Complete | Week 14 |
| Go-Live | Production Launch | Week 15 |
| Hypercare End | Support Period Complete | Week 19 |

## 7 Roles & Responsibilities (RACI)

| Task/Role | Vendor PM | Vendor Architect | Vendor ML Engineer | Vendor Dev | Client IT | Client Business |
| --- | --- | --- | --- | --- | --- | --- |
| Discovery & Requirements | A | R | C | C | C | R |
| Solution Architecture | C | A | R | C | I | C |
| ML Model Development | C | C | A | R | I | C |
| Infrastructure Setup | C | A | R | R | C | I |
| Pipeline Implementation | C | C | R | A | C | I |
| Integration Development | C | R | C | A | C | C |
| Testing & Validation | R | C | R | R | A | A |
| Security Configuration | C | R | C | R | A | I |
| Knowledge Transfer | A | R | R | R | C | C |
| Hypercare Support | A | R | R | R | C | I |

Legend:
*R = Responsible | A = Accountable | C = Consulted | I* = Informed

## 8 Architecture & Technical Design

### 8.1 Architecture Overview

The AWS Intelligent Document Processing solution is designed as a serverless, event-driven architecture leveraging AWS AI/ML services. The architecture provides scalability, cost optimization, and enterprise-grade security for automated document processing workflows.

### 8.2 Architecture Type

The deployment follows a serverless microservices architecture with event-driven processing. This approach enables:

• Automatic scaling based on document volume

• Pay-per-use cost model with no idle infrastructure costs

• Clear separation of concerns for classification, extraction, validation, and integration

• High availability and fault tolerance through AWS managed services

Key architectural components include:

• Document Ingestion Layer (S3, API Gateway)

• AI/ML Processing Layer (Textract, Comprehend, A2I)

• Orchestration Layer (Lambda, Step Functions)

• Data Storage Layer (S3, DynamoDB)

• Integration Layer (API Gateway, EventBridge)

### 8.3 Application Hosting

All application logic will be hosted using AWS serverless services:

• AWS Lambda for all processing functions (classification, extraction, validation, integration)

• Amazon API Gateway for REST API endpoints

• AWS Step Functions for complex workflow orchestration

• Static web hosting for user interfaces (S3 + CloudFront)

All services are deployed using infrastructure-as-code (CloudFormation/SAM).

### 8.4 Networking

The networking architecture follows AWS best practices for AI/ML workloads:

• VPC endpoints for private connectivity to AWS services (Textract, Comprehend, S3)

• Subnet isolation for compute resources if VPC deployment is required

• API Gateway with private endpoints or resource policies for access control

• AWS WAF for API protection against common web exploits

• CloudFront for secure content delivery of web interfaces

### 8.5 Observability

Comprehensive observability ensures operational excellence:

• CloudWatch Logs for centralized logging from all Lambda functions

• CloudWatch Metrics for processing volumes, accuracy rates, and latency

• AWS X-Ray for distributed tracing of document processing workflows

• CloudWatch Alarms for proactive alerting on failures or performance issues

• Custom dashboards showing business KPIs (documents processed, accuracy, cost per document)

### 8.6 Backup & Disaster Recovery

All critical data and configurations are protected through:

• S3 versioning for document storage buckets

• DynamoDB point-in-time recovery enabled

• Automated daily backups of DynamoDB tables

• Cross-region replication (optional) for disaster recovery

• RTO: 4 hours | RPO: 1 hour

## 9 Assumptions

### 9.1 General Assumptions

• Client will provide representative document samples for ML model training (minimum 1,000 documents per type)

• Document quality is sufficient for OCR and AI processing (readable text, minimum 150 DPI)

• Existing AWS infrastructure meets minimum requirements for AI/ML services

• Business requirements for document types and extraction fields will remain stable during implementation

• Client technical team will be available for requirements validation, testing, and approvals

• AWS account access and appropriate IAM permissions will be provided within 1 week of project start

• Document subject matter experts (SMEs) will be available for data labeling and validation

• Integration endpoints and API documentation for existing systems will be provided

• Security and compliance approval processes will not delay critical path activities

• Client will handle AWS service costs directly with AWS (estimated $7,000-$10,000/month)

## 10 Dependencies

### 10.1 Project Dependencies

• AWS Account Access: Client provides AWS account access with appropriate permissions (Textract, Comprehend, SageMaker, S3, Lambda, API Gateway, CloudWatch)

• Document Samples: Client provides representative document samples across all document types for ML model training and testing

• Training Data Labeling: Client SMEs available to label documents and validate extraction rules

• Integration Endpoints: Client provides API documentation, test environments, and credentials for system integration

• Testing Document Library: Client provides comprehensive document library covering various formats, quality levels, and edge cases

• SME Availability: Document processing experts available for requirements clarification and accuracy validation

• Security Approvals: Security and compliance approvals obtained on schedule to avoid implementation delays

• Infrastructure Readiness: Client AWS environment meets service limits and VPC/networking requirements

• Change Freeze: No major changes to integration systems during testing and deployment phases

• Go-Live Approval: Business and technical approval authority available for production deployment decision

## 11 Security, Compliance & Governance

The implementation and target environment will be architected and validated to meet the Client's security, compliance, and governance requirements. Vendor will adhere to industry-standard security frameworks and AWS AI/ML best practices.

### 11.1 Identity & Access Management

• IAM-based role security with least-privilege access for all AWS services

• Multi-factor authentication (MFA) required for AWS console access

• Role-based access control (RBAC) for document processing operations

• VPC endpoints for private connectivity to AI services

• API authentication using AWS Cognito or IAM-based tokens

### 11.2 Monitoring & Threat Detection

• AWS CloudTrail logging enabled for all API calls and document access

• CloudWatch monitoring for system health and security metrics

• AWS X-Ray tracing for document processing workflow analysis

• Automated alerts for anomalous processing patterns or unauthorized access attempts

• Integration with AWS Security Hub for centralized security findings

### 11.3 Compliance & Auditing

• SOC 2 certified AWS services, architecture follows SOC 2 security principles

• GDPR compliance: Data residency controls, right-to-deletion capabilities, audit trail

• HIPAA compliance (if applicable): HIPAA-eligible services, BAA with AWS, encryption, access controls

• PCI DSS (if applicable): Secure handling of payment documents, no plaintext storage of card numbers

• Continuous compliance monitoring using AWS Config

### 11.4 Encryption & Key Management

• All documents encrypted at rest using AWS KMS (Customer Managed Keys)

• All data encrypted in transit using TLS 1.2+

• Document storage in S3 with server-side encryption enabled

• Encryption key rotation policies implemented

• Secure key management using AWS KMS with audit logging

### 11.5 Governance

• Change control: All changes to document types, extraction rules, or integrations require formal change request

• ML model governance: Model versions tracked, performance monitored, retraining process documented

• Access reviews: Quarterly review of IAM roles and user access

• Incident response: Documented procedures for security incidents, data breaches, or system outages

• Resource tagging strategy for cost allocation and compliance tracking

## 12 Environments & Access

| Environment | Purpose | AWS Region | Access |
| --- | --- | --- | --- |
| Development | ML model training, pipeline development | [AWS Region] | Development team |
| Staging | Integration testing, UAT, pre-production validation | [AWS Region] | Project team, testers |
| Production | Live document processing | [AWS Region] | Operations team, authorized users |

### 12.1 Environments

| Environment | Purpose | AWS Region | Access |
| --- | --- | --- | --- |
| Development | ML model training, pipeline development | [AWS Region] | Development team |
| Staging | Integration testing, UAT, pre-production validation | [AWS Region] | Project team, testers |
| Production | Live document processing | [AWS Region] | Operations team, authorized users |

### 12.2 Access Policies

• Multi-factor authentication (MFA) required for all AWS console access

• API access via authentication tokens (AWS Cognito or IAM)

• Administrator Access: Full AWS console and API access for implementation team during project

• Developer Access: Read/write access to Lambda, S3, API Gateway for development team

• Operator Access: Read-only access to CloudWatch, limited management of document processing

• User Access: API access via authentication tokens for document submission and retrieval

## 13 Testing & Validation

Comprehensive testing and validation will take place throughout the implementation lifecycle to ensure functionality, performance, security, and accuracy of the AI/ML-powered document processing solution.

### 13.1 Functional Validation

• End-to-end document processing workflow validation

• Validation of document classification accuracy across all document types

• Validation of data extraction accuracy against business requirements

• Human-in-the-loop (A2I) workflow testing

• API endpoint functional testing

• Web interface functional testing

### 13.2 Performance & Load Testing

• Benchmark testing with target document volumes ([X,000] documents/month)

• Stress testing to identify capacity limits and auto-scaling behavior

• Latency validation (target: <5 minutes per document)

• Concurrent processing capacity testing

### 13.3 Security Testing

• Validation of encryption (data at rest and in transit)

• Access control testing (IAM policies, API authentication)

• Compliance validation (HIPAA, GDPR, SOC 2 as applicable)

• PII/PHI detection and masking validation

• Penetration testing (optional)

### 13.4 Disaster Recovery & Resilience Tests

• Backup and restore validation

• Failover testing (if cross-region replication configured)

• RTO/RPO validation

### 13.5 User Acceptance Testing (UAT)

• Performed in coordination with Client business stakeholders

• Test environment and sample documents provided by Vendor

• Accuracy validation against business-defined acceptance criteria

• Integration testing with client systems

### 13.6 Go-Live Readiness

A Go-Live Readiness Checklist will be delivered including:

• Security and compliance sign-offs

• Accuracy validation completion (95%+ threshold)

• Performance testing completion

• Integration testing completion

• Data integrity checks

• Issue log closure (all critical/high issues resolved)

• Training completion

• Documentation delivery

## 14 Implementation Strategy & Tools

The implementation approach follows AWS AI/ML best practices and proven methodologies for document processing solutions.

### 14.1 Example Implementation Patterns

• Phased rollout: Pilot with single document type, then expand

• Parallel processing: Run IDP alongside manual processes before full cutover

• Iterative model training: Continuous improvement of ML models based on production data

### 14.2 Tooling Overview

| Category | Primary Tools | Purpose |
| --- | --- | --- |
| Infrastructure | AWS CloudFormation, SAM | Infrastructure provisioning and Lambda deployment |
| AI/ML Services | Textract, Comprehend, A2I | Document OCR, entity recognition, human review |
| Compute | AWS Lambda | Serverless processing functions |
| Storage | Amazon S3, DynamoDB | Document storage and metadata |
| Monitoring | CloudWatch, X-Ray | Centralized logging, metrics, tracing |
| CI/CD | CodePipeline, CodeBuild | Automated deployment pipeline |
| Security | KMS, IAM, WAF | Encryption, access control, API protection |

## 15 Data Management Plan

### 15.1 Data Strategy

• Document ingestion via multiple channels (S3 upload, API, batch processing)

• Automated classification and extraction using AI/ML services

• Metadata storage in DynamoDB for fast retrieval

• Lifecycle management with automated archival and deletion

• Data validation and quality checks at each processing stage

### 15.2 Security & Compliance

• Encryption enabled for data in-transit and at-rest

• PII/PHI detection and masking using Amazon Comprehend

• Document retention policies aligned with regulatory requirements

• Audit trail for all document access via CloudTrail

• Secure deletion capabilities for GDPR/data privacy compliance

## 16 Cutover Plan & Go-Live Readiness

### 16.1 Cutover Checklist

• Pre-cutover validation: Final UAT sign-off, accuracy validation (95%+)

• Production environment validated and monitoring operational

• Rollback procedures documented and rehearsed

• Stakeholder communication completed

• Enable document routing to IDP solution

• Monitor first batch of live documents

• Verify processing accuracy and performance

• Daily monitoring during hypercare period (4 weeks)

### 16.2 Rollback Strategy

• Documented rollback triggers (accuracy <90%, critical integration failure, security incident)

• Rollback procedures: Disable IDP routing, revert to manual processing

• Root cause analysis and fix validation before retry

• Communication plan for stakeholders

• Preserve all logs and processed documents for analysis

## 17 Handover & Managed Services Transition

### 17.1 Handover Artifacts

• As-Built documentation including architecture diagrams and AWS service configurations

• ML model documentation (training data, accuracy metrics, version history)

• Operations runbook with troubleshooting procedures

• Monitoring and alert configuration reference

• AWS cost optimization recommendations

• Integration documentation and API specifications

### 17.2 Knowledge Transfer

• Live knowledge transfer sessions for administrators and operations team

• AWS service management training (Textract, Comprehend, A2I, Lambda, S3)

• ML model monitoring and maintenance training

• Recorded training materials hosted in shared portal

• Documentation portal with searchable content

## 18 Pricing & Payment Terms

| Category | Description | Amount |
| --- | --- | --- |
| Professional Services | IDP implementation, ML model development, configuration | $[SERVICES_AMOUNT] |
| AWS Infrastructure Setup | Initial service configuration and optimization | $[INFRASTRUCTURE_AMOUNT] |
| Training & Support | User training and 30-day hypercare support | $[TRAINING_AMOUNT] |
| Travel & Expenses | On-site support (if applicable) | $[TRAVEL_AMOUNT] |
| TOTAL PROJECT COST | Complete AWS IDP implementation | $[TOTAL_AMOUNT] |

### 18.1 Pricing Model

| Category | Description | Amount |
| --- | --- | --- |
| Professional Services | IDP implementation, ML model development, configuration | $[SERVICES_AMOUNT] |
| AWS Infrastructure Setup | Initial service configuration and optimization | $[INFRASTRUCTURE_AMOUNT] |
| Training & Support | User training and 30-day hypercare support | $[TRAINING_AMOUNT] |
| Travel & Expenses | On-site support (if applicable) | $[TRAVEL_AMOUNT] |
| TOTAL PROJECT COST | Complete AWS IDP implementation | $[TOTAL_AMOUNT] |

Payment Terms:

• 25% upon SOW execution and project kickoff

• 30% upon completion of Discovery & Planning phase (Milestone M1)

• 30% upon completion of Implementation and Testing (Milestone M5)

• 15% upon successful go-live and project acceptance

## 19 Invoicing & Expenses

### 19.1 Invoicing

• Milestone-based invoicing per Payment Terms above

• Net 30 payment terms

• Invoices submitted upon milestone completion and acceptance

### 19.2 Expenses

• AWS service costs (Textract, Comprehend, S3, Lambda, etc.) are Client responsibility

• Estimated monthly AWS costs: $7,000-$10,000 based on projected document volumes

• Travel and on-site expenses reimbursable at cost with prior approval

## 20 Terms & Conditions

All services will be delivered in accordance with the executed Master Services Agreement (MSA) or equivalent contractual document between Vendor and Client.

### 20.1 Scope Changes

• Changes to document types, extraction requirements, integration scope, or timeline require formal change requests

• Change requests may impact project timeline and budget

### 20.2 Intellectual Property

• Client retains ownership of all business data and document content

• Vendor retains ownership of proprietary AI/ML methodologies and frameworks

• Custom ML models and configurations become Client property upon final payment

• AWS service configurations and infrastructure code transfer to Client

### 20.3 Service Levels

• Document processing accuracy: 95%+ on production dataset

• System uptime: 99.5% during business hours

• 30-day warranty on all deliverables from go-live date

• Post-warranty support available under separate managed services agreement

### 20.4 Liability

• Model accuracy guarantees apply only to document types and quality levels within training dataset scope

• Performance may vary with significantly different document characteristics

• Ongoing model retraining recommended as document patterns evolve

• Liability caps as agreed in MSA

### 20.5 Confidentiality

• Both parties agree to maintain strict confidentiality of business data, document content, and proprietary AI/ML techniques

• All exchanged artifacts under NDA protection

### 20.6 Termination

• Mutually terminable per MSA terms, subject to payment for completed work

### 20.7 Governing Law

• Agreement governed under the laws of [State/Region]

## 21 Sign-Off

By signing below, both parties agree to the scope, approach, and terms outlined in this Statement of Work.

| CLIENT | CONSULTING COMPANY |
| --- | --- |
| Signature: ____________________ | Signature: ____________________ |
| Name: ____________________ | Name: ____________________ |
| Title: ____________________ | Title: ____________________ |
| Date: ____________________ | Date: ____________________ |

This Statement of Work constitutes the complete agreement between the parties for the services described herein and supersedes all prior negotiations, representations, or agreements relating to the subject matter.