# Statement of Work

Azure - Azure DevOps Enterprise Platform Implementation

| Client: | [Client Name] |
| --- | --- |
| Date: | November 15, 2025 |
| Consulting Company: | Your Consulting Company |
| Submitted By: | [Consultant Name ¦ Email ¦ Phone] |
| Opportunity No: | OPP-2025-001 |
| Version: | 1.0 |

# Table of Contents

1 Introduction
    1.1 Purpose
        1.1.1 Scope
2 Table Content
3 Image Section
4 Additional Content
5 Sign-Off

# List of Figures

Figure 1: Sample Architecture Diagram

# List of Tables

Table 1: Sample Deliverables Table

# 1 Executive Summary

This Statement of Work defines the scope, deliverables, timeline, and terms for the Azure DevOps Enterprise Platform implementation. This engagement will transform your organization's capabilities by delivering a comprehensive, enterprise-grade solution designed to meet your specific business requirements.

Project Duration: 12 weeks (as detailed in Timeline & Milestones section)

Key Objectives:

• Deploy and configure Azure DevOps Enterprise Platform according to best practices

• Integrate with existing enterprise systems and workflows

• Train technical staff on operations and management

• Achieve defined success metrics and business outcomes

# 2 Background & Objectives

## 2.1 Business Context

[Client Name] requires a modern DevOps platform to accelerate software delivery while maintaining security, quality, and compliance. This Azure DevOps Enterprise Platform implementation will transform development workflows through automated CI/CD pipelines, container orchestration, and integrated security controls enabling teams to ship code faster with confidence.

Accelerating Software Delivery with Enterprise CI/CD

• Opportunity

• Reduce time-to-market by 10x through automated CI/CD pipelines and orchestration

• Achieve 99%+ deployment success rates and eliminate manual deployment errors

• Enable development teams to ship code safely with built-in security and compliance controls

• Success Criteria

• Deploy to production 10+ times per day with zero-downtime releases

• Reduce manual deployment effort by 90% through pipeline automation

• ROI realization within 6-12 months through improved productivity and reduced firefighting

# 3 Scope of Work

## 3.1 In Scope

The following services and deliverables are included in this SOW, delivered through a proven three-phase methodology:

• Phase 1: Foundation (Weeks 1-4)

• Azure DevOps repository setup and branching strategy

• Design core CI/CD pipeline framework and reusable templates

• Establish security policies and approval workflows

• Phase 2: Build & Deploy (Weeks 5-8)

• Implement automated testing and security scanning

• Deploy container registry and Kubernetes cluster

• Configure artifact management and release orchestration

• Phase 3: Security & Scale (Weeks 9-12)

• Integrate Key Vault for secrets rotation and compliance

• Configure monitoring and alerting for production visibility

• Enable blue-green and canary deployments for safe releases

### 3.1.1 Scope Parameters

This engagement is sized based on the following parameters:

Table: Engagement Scope Parameters

Note: Changes to these parameters may require scope adjustment and additional investment.

## 3.2 Out of Scope

These items are not in scope unless added via change control:

• Custom development beyond standard configuration

• Third-party application licensing (unless specified)

• Hardware procurement or disposal

• End-user training (technical team only)

• Ongoing managed services post-hypercare

# 4 Deliverables & Timeline

## 4.1 Project Milestones

The implementation will be delivered in three phases over 12 weeks, with clear milestones and deliverables at each stage:

| Phase No | Phase Description | Timeline | Key Deliverables |
| --- | --- | --- | --- |
| Phase 1 | Foundation & CI Setup | Weeks 1-4 | Azure DevOps repositories, CI pipeline templates, Security policies defined |
| Phase 2 | Build & Deployment | Weeks 5-8 | Container registry, AKS cluster operational, Automated releases, Multi-environment support |
| Phase 3 | Security & Operations | Weeks 9-12 | Key Vault integration, Advanced deployments (blue-green, canary), Monitoring and alerting live |

Table 1: Deliverables And Timeline

## 4.2 Key Deliverables

The following deliverables will be provided throughout the engagement, with specified delivery dates and acceptance criteria:

| # | Deliverable | Type | Due Date | Acceptance By |
| --- | --- | --- | --- | --- |
| 1 | Solution Architecture Document | Document | Week 4 | Client IT Lead |
| 2 | Configuration Runbook | Document | Week 8 | Operations Team |
| 3 | Test Results Report | Document | Week 10 | QA Lead |
| 4 | As-Built Documentation | Document | Week 12 | Client IT Lead |
| 5 | Knowledge Transfer Sessions | Training | Week 12 | Technical Team |

Table 2: Project Deliverables and Acceptance Criteria

# 5 Roles & Responsibilities

## 5.1 RACI Matrix

| Task/Deliverable | Vendor PM | Vendor Arch | Vendor Eng | Client IT | Client Mgmt | SME |
| --- | --- | --- | --- | --- | --- | --- |
| Solution Architecture | C | A | R | C | I | C |
| Infrastructure Setup | C | R | R | C | I | I |
| Configuration & Tuning | A | R | R | C | I | I |
| Integration Development | C | A | R | C | I | I |
| Testing & Validation | R | R | R | A | I | C |
| Knowledge Transfer | R | R | C | A | I | I |
| Project Management | A | I | I | C | R | I |

Table 3: Roles and Responsibilities (RACI Matrix)

Legend: R = Responsible | A = Accountable | C = Consulted | I = Informed

## 5.2 Key Personnel

Vendor Team:

• Project Manager: Overall delivery accountability

• Solution Architect: Technical design and oversight

• Engineers: Implementation and configuration

• Support Specialist: Training and hypercare

Client Team:

• IT Lead: Primary technical contact

• Management Sponsor: Executive oversight

• Operations Team: Knowledge transfer recipients

• Subject Matter Experts: Requirements validation

# 6 Architecture & Design

## 6.1 Solution Architecture

The Azure DevOps Enterprise Platform will be architected to deliver automated CI/CD capabilities with integrated security and scalability through the following key components:

Figure 1: Architecture Diagram

• CI/CD Orchestration

• Azure DevOps (Repos + Pipelines) for unified source control and pipeline automation

• Multi-stage pipelines with automated testing, security scanning, and approval workflows

• Container & Deployment

• Azure Container Registry for secure image storage and vulnerability scanning

• Azure Kubernetes Service (AKS) for scalable container orchestration and auto-scaling

• Security & Operations

• Azure Key Vault for centralized secrets management and compliance

• Azure Monitor for comprehensive logging, metrics, and alerting

## 6.2 Technical Implementation

The implementation will follow industry best practices with:

• Infrastructure as Code for repeatable deployments

• Configuration management for consistency

• Automated testing and validation

• Comprehensive monitoring and alerting

• Security-first design principles

# 7 Security & Compliance

## 7.1 Identity & Access Management

• Role-based access control (RBAC) implementation

• Least-privilege principle enforcement

• Multi-factor authentication (MFA) required

• Service accounts with minimal permissions

• Regular access reviews and certification

## 7.2 Monitoring & Threat Detection

• Real-time security monitoring and alerting

• Audit logging for all administrative actions

• Anomaly detection and behavioral analysis

• Incident response integration

• Compliance reporting dashboards

## 7.3 Compliance & Governance

• Industry standard compliance frameworks (SOC 2, ISO 27001)

• Data classification and protection policies

• Encryption for data at-rest and in-transit

• Regular security assessments

• Policy enforcement automation

# 8 Testing & Validation

## 8.1 Testing Strategy

Functional Validation:

• End-to-end workflow testing

• Integration point validation

• User acceptance testing coordination

• Data integrity verification

Performance Testing:

• Load testing under expected conditions

• Stress testing at 2x capacity

• Response time benchmarking

• Scalability validation

Security Testing:

• Vulnerability scanning

• Access control validation

• Compliance verification

• Penetration testing coordination (if required)

## 8.2 Go-Live Readiness

• [ ] All functional tests passed

• [ ] Performance benchmarks achieved

• [ ] Security validation complete

• [ ] Documentation finalized

• [ ] Team training completed

• [ ] Stakeholder sign-off obtained

# 9 Handover & Support

## 9.1 Knowledge Transfer

Training Sessions:

• 3x live knowledge transfer sessions (recorded)

• Operations runbook walkthrough

• Monitoring and alerting procedures

• Incident response playbooks

• Best practices documentation

Documentation Package:

• As-built architecture documentation

• Configuration management guide

• Operational runbooks

• Troubleshooting guide

• Optimization recommendations

## 9.2 Hypercare Support

Duration: 4 weeks post-go-live

Coverage:

• Business hours support (8 AM - 6 PM local time)

• 4-hour response time for critical issues

• Daily health check calls (first 2 weeks)

• Weekly status meetings

Scope:

• Issue investigation and resolution

• Performance tuning and optimization

• Configuration adjustments

• Continued knowledge transfer

# 10 Investment Summary

| Cost Category | Year 1 List | AWS/Partner Credits | Year 1 Net | Year 2 | Year 3 | 3-Year Total |
| --- | --- | --- | --- | --- | --- | --- |
| Professional Services | $100,000 | ($8,000) | $92,000 | $0 | $0 | $92,000 |
| Cloud Infrastructure | $6,200 | $0 | $6,200 | $6,200 | $6,200 | $18,600 |
| Support & Maintenance | $1,524 | $0 | $1,524 | $1,524 | $1,524 | $4,572 |
| TOTAL INVESTMENT | $107,724 | ($8,000) | $99,724 | $7,724 | $7,724 | $115,172 |

Table 4: Total Investment Summary

# 11 Terms & Conditions

## 11.1 General Terms

All services will be delivered in accordance with the executed Master Services Agreement (MSA) between Vendor and Client.

## 11.2 Scope Changes

Any changes to scope, schedule, or cost require a formal Change Request approved by both parties. Impact assessment will be provided within 5 business days.

## 11.3 Intellectual Property

• Client retains ownership of all configurations and documentation specific to their environment

• Vendor retains proprietary methodologies, tools, and accelerators

• Pre-existing IP remains with original owner

## 11.4 Service Levels

• Deliverables provided per agreed schedule

• Hypercare period: 4 weeks with defined response times

• Extended support available via managed services contract

## 11.5 Confidentiality

• All exchanged artifacts under NDA protection

• Client data handled per security requirements

• No disclosure to third parties without consent

## 11.6 Termination

• Either party may terminate with 30 days written notice

• Payment due for all completed work

• Deliverables transferred upon termination

# 12 Sign-Off

By signing below, both parties agree to the scope, approach, and terms outlined in this Statement of Work.

| CLIENT | CONSULTING COMPANY |
| --- | --- |
| Name: ___________________________ | Name: ___________________________ |
| Title: ___________________________ | Title: ___________________________ |
| Signature: ___________________________ | Signature: ___________________________ |
| Date: ___________________________ | Date: ___________________________ |

eoframework.org