## Slide 1
Project Outcomes
150 sites migrated to SD-WAN
99.99% network uptime achieved
40% bandwidth optimization
Direct cloud access enabled
SaaS application optimization
Multi-cloud integration
45% WAN cost reduction
$1.2M annual MPLS savings
8.5 month payback period

## Slide 2
SD-WAN Fabric Architecture
Cisco vManage orchestration
Centralized policy management
Real-time analytics dashboard
Cisco vSmart controllers (HA)
Secure control connections
Policy distribution engine
Cisco vEdge routers (150 sites)
IPsec overlay tunnels
Application-aware routing

## Slide 3
Completed Deliverables
vManage cluster: 3 nodes (HA)
vSmart controllers: 2 nodes (HA)
vBond orchestrators: 2 nodes
vEdge routers: 150 sites
Cloud onramps: AWS, Azure
Application-aware policies: 25
QoS profiles: 8 per site
Security policies: 12
Cloud access templates: 15
SLA policies: 6 classes

## Slide 4
Key Performance Indicators
150 sites migrated successfully
25 application policies deployed
8 QoS profiles per site
12 security zones configured
Zero unplanned outages
99.99% network availability
40% bandwidth optimization
60% latency reduction (SaaS)
50% faster failover times
100% policy compliance

## Slide 5
Validation Outcomes
180 functional test cases passed
30 failover scenarios validated
15 performance benchmarks met
10 security assessments cleared
5 DR tests completed
Zero critical defects at go-live
99.4% test pass rate achieved
All SLAs validated and met
Security compliance confirmed
DR procedures documented

## Slide 6
Return on Investment
Hardware and licensing: $850K
Professional services: $280K
Cloud connectivity: $120K
Training: $65K
Total investment: $1.315M
MPLS circuit savings: $1.2M
Bandwidth optimization: $320K
Operations efficiency: $180K
Reduced downtime: $150K
Total benefits: $1.85M

## Slide 7
Knowledge Transfer
15 network engineers: 40 hrs
10 NOC operators: 32 hrs
8 security team: 24 hrs
5 application owners: 16 hrs
Total: 1,680 training hours
Architecture design documents
Operational runbook library
Troubleshooting guides
Policy configuration reference
Disaster recovery procedures

## Slide 8
Support Transition
NOC team trained and certified
Escalation matrix documented
SLA monitoring configured
Incident procedures tested
Vendor support contracts active
24/7 network monitoring
Daily health dashboards
Weekly performance reviews
Monthly capacity planning
Quarterly security audits

## Slide 9
Future Enhancements
Enable AIOps analytics
Expand cloud onramps
Implement SD-WAN security
Add guest WiFi integration
Deploy branch automation
Migrate to SASE architecture
Enable zero trust access
Implement IoT segmentation
Add CASB integration
Expand to 200+ sites