# Statement Of Work

Azure Virtual WAN Global - Implementation Guide

| Client Name: | [Client Company Name] |
| --- | --- |
| Date: | November 15, 2025 |
| Consulting Company: | [Consulting Company Name] |
| Submitted By: | [Full Name] email@example.com |
| Opportunity No: | OPP-XXXXX |
| Version | v1.0 |

# Table of Contents

Table of Contents	2

List of Figures	2

1 Section Header 1	3

1.1 Section Sub-Header 1	3

1.1.1 Section Sub-Header 2	3

1.2 Section Sub-Header 5	3

2 Section Header 2 - Table Content	3

2.1 Table Section 1	3

2.2 Table Section 2	3

3 Section Header 3 - Image Section	4

3.1 Image Content	4

4 Section Header 4	4

4.1 Additional Sub-Section	5

5 Sign-Off	5

# List of Tables

Table 1: Table 1 contents	3

# List of Figures

## 1 Overview

This comprehensive implementation guide provides step-by-step procedures for deploying Azure Virtual WAN Global connectivity solutions. The guide follows Microsoft best practices and enterprise deployment standards.

## 2 Table of Contents

[Pre-Implementation Planning](#pre-implementation-planning)

[Environment Preparation](#environment-preparation)

[Core Infrastructure Deployment](#core-infrastructure-deployment)

[Connectivity Configuration](#connectivity-configuration)

[Security Implementation](#security-implementation)

[Monitoring and Operations Setup](#monitoring-and-operations-setup)

[Validation and Testing](#validation-and-testing)

[Go-Live Checklist](#go-live-checklist)

## 3 Pre-Implementation Planning

### 3.1 Architecture Review

Before beginning implementation, review and validate:

• Network topology design: Ensure hub placement optimizes latency and cost

• IP address allocation: Verify no conflicts with existing networks

• Bandwidth requirements: Calculate expected traffic volumes

• Security requirements: Define firewall and access control policies

### 3.2 Prerequisites Checklist

Azure Environment

• [ ] Azure subscription with sufficient permissions

• [ ] Resource groups created with appropriate RBAC

• [ ] Azure AD integration configured

• [ ] Subscription quotas verified for Virtual WAN resources

Network Requirements

• [ ] Current network inventory documented

• [ ] IP addressing scheme finalized

• [ ] DNS configuration planned

• [ ] Firewall rules and security policies defined

Team Readiness

• [ ] Technical teams trained on Azure Virtual WAN

• [ ] Deployment roles and responsibilities assigned

• [ ] Change management process established

• [ ] Communication plan activated

## 4 Environment Preparation

### 4.1 Step 1: Azure Subscription Setup

### 4.2 Step 2: Resource Group Creation

### 4.3 Step 3: Network Planning Validation

## 5 Core Infrastructure Deployment

### 5.1 Phase 1: Virtual WAN Foundation

#### 5.1.1 Step 1: Deploy Virtual WAN

#### 5.1.2 Step 2: Verify Virtual WAN Deployment

### 5.2 Phase 2: Virtual Hub Deployment

#### 5.2.1 Step 1: Deploy Primary Hub (East US)

#### 5.2.2 Step 2: Deploy Secondary Hub (West US)

#### 5.2.3 Step 3: Deploy International Hub (West Europe)

#### 5.2.4 Step 4: Verify Hub Deployments

## 6 Connectivity Configuration

### 6.1 Phase 3: VPN Site Configuration

#### 6.1.1 Step 1: Create VPN Sites

#### 6.1.2 Step 2: Create VPN Connections

### 6.2 Phase 4: VNet Connections

#### 6.2.1 Step 1: Connect Hub VNets

## 7 Security Implementation

### 7.1 Phase 5: Azure Firewall Deployment

#### 7.1.1 Step 1: Create Firewall Policy

#### 7.1.2 Step 2: Configure Firewall Rules

#### 7.1.3 Step 3: Deploy Firewall to Hubs

### 7.2 Phase 6: Route Configuration

#### 7.2.1 Step 1: Create Custom Route Tables

## 8 Monitoring and Operations Setup

### 8.1 Phase 7: Monitoring Configuration

#### 8.1.1 Step 1: Enable Network Watcher

#### 8.1.2 Step 2: Configure Log Analytics

#### 8.1.3 Step 3: Configure Alerts

## 9 Validation and Testing

### 9.1 Phase 8: Connectivity Testing

#### 9.1.1 Step 1: Test Hub-to-Hub Connectivity

#### 9.1.2 Step 2: Test Site-to-Site Connectivity

### 9.2 Phase 9: Performance Testing

#### 9.2.1 Step 1: Bandwidth Testing

## 10 Go-Live Checklist

### 10.1 Pre-Go-Live Validation

• [ ] Infrastructure Deployment

• [ ] Virtual WAN deployed successfully

• [ ] All virtual hubs operational

• [ ] VPN gateways configured and running

• [ ] Azure Firewall deployed and configured

[ ] Connectivity Verification

• [ ] All VPN sites connected

• [ ] Hub-to-hub connectivity tested

• [ ] VNet connections established

• [ ] Internet breakout functional

[ ] Security Validation

• [ ] Firewall rules tested and verified

• [ ] Network security groups configured

• [ ] Route tables properly configured

• [ ] Security policies enforced

[ ] Monitoring and Alerting

• [ ] Log Analytics workspace configured

• [ ] Diagnostic logging enabled

• [ ] Performance monitoring active

• [ ] Alert rules configured and tested

[ ] Documentation and Training

• [ ] Operations runbooks completed

• [ ] Team training conducted

• [ ] Escalation procedures documented

• [ ] Contact information updated

### 10.2 Go-Live Activities

Cutover Planning

• Schedule maintenance windows

• Prepare rollback procedures

• Notify all stakeholders

• Activate support teams

Traffic Migration

• Gradual traffic migration per site

• Monitor performance metrics

• Validate connectivity after each site

• Document any issues and resolutions

Post-Go-Live Monitoring

• Monitor for 48 hours continuously

• Review performance metrics

• Address any performance issues

• Update documentation based on lessons learned

### 10.3 Success Criteria

• [ ] All branch offices connected with < 2% packet loss

• [ ] Internet breakout functional for all sites

• [ ] Hub-to-hub latency within SLA requirements

• [ ] Security policies enforced across all connections

• [ ] Monitoring and alerting functional

• [ ] No critical issues in first 24 hours

Implementation Guide Version: 1.0  
Last Updated: August 2024  
Next Review Date: November 2024

_______________________________________________

www.eoframework.org