# Detailed Design Document

Microsoft 365 Enterprise Deployment

| Client: | [CLIENT] |
| --- | --- |
| Date: | November 27, 2025 |
| Consulting Company: | [Consulting Company Name] |
| Submitted By: | [Name ¦ Email ¦ Phone] |
| Opportunity No: | OPP-XXXXX |
| Version: | 1.0 |

# Table of Contents

1 Introduction
    1.1 Purpose
        1.1.1 Scope
2 Table Content
3 Image Section
4 Additional Content
5 Sign-Off

# List of Figures

Figure 1: Sample Architecture Diagram

# List of Tables

Table 1: Sample Deliverables Table

# 1 Executive Summary

This document provides the comprehensive technical design for the Microsoft 365 Enterprise Deployment. It covers the target-state architecture for Exchange Online, SharePoint Online, Microsoft Teams, OneDrive for Business, security and compliance controls, and enterprise telephony for 500 users.

## 1.1 Purpose

Define the technical architecture and design specifications that will guide the implementation team through M365 tenant configuration, email/file migration, Teams deployment, and security hardening for the modern workplace transformation.

## 1.2 Scope

In-scope:

• Microsoft 365 E5 tenant provisioning and configuration

• Azure AD Connect for hybrid identity synchronization

• Exchange Online migration from on-premises Exchange

• SharePoint Online and OneDrive for Business deployment

• Microsoft Teams with Phone System (150 users) and Audio Conferencing (200 users)

• Conditional Access, MFA, and zero-trust security policies

• Defender for Office 365 and Microsoft Purview deployment

• Intune MDM for 500 endpoints

Out-of-scope:

• Third-party software licensing beyond M365 E5

• Network infrastructure modifications (ExpressRoute managed separately)

• Hardware procurement or device replacement

• Custom SharePoint development (Power Apps, workflows)

## 1.3 Assumptions & Constraints

The following assumptions underpin the design and must be validated during implementation.

• Client has on-premises Exchange Server 2010/2013/2016 with accessible mailboxes

• All 500 users exist in on-premises Active Directory

• Network bandwidth sufficient for M365 traffic (minimum 100 Mbps)

• Microsoft 365 E5 licenses available for all 500 users

• Windows 10/11 devices capable of running M365 apps

## 1.4 References

This document should be read in conjunction with the following related materials.

• Statement of Work (SOW) - Microsoft 365 Enterprise Deployment

• Microsoft 365 E5 Service Description

• Azure AD Connect Documentation

• Exchange Online Migration Best Practices

# 2 Business Context

This section establishes the business drivers, success criteria, and requirements that shape the technical design decisions.

## 2.1 Business Drivers

The solution addresses the following key business objectives identified during discovery.

• Infrastructure Modernization: Replace aging Exchange 2010/2013 and file servers approaching end-of-life

• Remote Work Enablement: Enable secure collaboration for 500 employees across office and remote locations

• Cost Optimization: Avoid $220K capex for on-premises infrastructure refresh

• Security Enhancement: Implement zero-trust security with MFA, Conditional Access, and threat protection

• Productivity Improvement: Deploy modern collaboration tools reducing email volume and enabling real-time co-authoring

## 2.2 Workload Criticality & SLA Expectations

The following service level targets define the operational requirements for the M365 environment.

| Metric | Target | Measurement | Priority |
| --- | --- | --- | --- |
| Email Availability | 99.9% | Microsoft SLA | Critical |
| Teams Availability | 99.9% | Microsoft SLA | Critical |
| Migration Data Loss | 0% | Post-migration audit | Critical |
| MFA Enrollment | 100% | Azure AD reports | High |

Table 1: Service Level Targets

## 2.3 Compliance & Regulatory Factors

The solution must adhere to the following regulatory and compliance requirements.

• SOC 2 Type II compliance (inherited from M365)

• GDPR data protection and privacy

• HIPAA compliance (with BAA from Microsoft)

• Data residency controls for US datacenter storage

## 2.4 Success Criteria

Project success will be measured against the following criteria at go-live.

• 100% email and file migration with zero data loss

• 90%+ Teams daily active users within 3 months

• 100% MFA enrollment across all 500 users

• 75% reduction in security incidents within 6 months

# 3 Current-State Assessment

This section documents the existing environment that will be migrated to Microsoft 365.

## 3.1 Application Landscape

The current environment consists of on-premises Exchange and file servers that will be migrated to M365.

| Application | Purpose | Technology | Status |
| --- | --- | --- | --- |
| Exchange Server | Email and calendaring | Exchange 2010/2013 | To be migrated |
| File Servers | Document storage | Windows File Services | To be migrated |
| Active Directory | Identity management | Windows Server 2019 | Integration point |
| VPN Gateway | Remote access | Client VPN | Integration point |

Table 2: Application Inventory

## 3.2 Infrastructure Inventory

The current infrastructure consists of the following components.

| Component | Quantity | Specifications | Notes |
| --- | --- | --- | --- |
| Exchange Servers | 2 | Exchange 2010/2013, 4 vCPU, 16GB | 500 mailboxes, 250GB data |
| File Servers | 2 | Windows Server 2019, 5TB storage | Department file shares |
| Domain Controllers | 2 | Windows Server 2019, AD DS | Hybrid identity source |

Table 3: Infrastructure Inventory

## 3.3 Performance Baseline

Current system performance metrics establish the baseline for migration planning.

• Email users: 500 active users

• Total mailbox data: 250GB (avg 500MB per user)

• Total file data: 5TB across department shares

• Daily email volume: ~5,000 messages

# 4 Solution Architecture

The target architecture leverages Microsoft 365 E5 for enterprise collaboration with zero-trust security.

Figure 1: Solution Architecture

## 4.1 Architecture Principles

The following principles guide all architectural decisions throughout the solution design.

• Cloud-First: Leverage SaaS services for reduced management overhead

• Zero Trust: Verify every access request with MFA and Conditional Access

• User Experience: Seamless SSO and modern collaboration tools

• Security by Default: Enable security features at deployment

• Compliance Built-In: Leverage Microsoft compliance tools for SOC 2, GDPR, HIPAA

## 4.2 Component Design

The solution comprises the following logical components.

| Component | Purpose | Technology | Dependencies |
| --- | --- | --- | --- |
| M365 Tenant | Collaboration platform | M365 E5 | Azure AD |
| Azure AD Connect | Identity sync | Azure AD Connect | On-prem AD |
| Exchange Online | Email and calendar | Exchange Online | Azure AD |
| SharePoint Online | Document collaboration | SharePoint Online | Azure AD |
| Microsoft Teams | Chat, meetings, calling | Teams Premium | M365 E5 |
| Defender for O365 | Threat protection | Defender for O365 P2 | M365 E5 |
| Microsoft Purview | DLP and compliance | Purview E5 | M365 E5 |
| Intune | Device management | Intune | Azure AD |

Table 4: Solution Components

## 4.3 Technology Stack

The technology stack has been selected based on M365 E5 licensing and enterprise requirements.

| Layer | Technology | Rationale |
| --- | --- | --- |
| Email | Exchange Online | 100GB mailboxes, unlimited archive, eDiscovery |
| Files | SharePoint, OneDrive | 5TB+ storage, co-authoring, versioning |
| Collaboration | Microsoft Teams | Chat, meetings, calling, guest access |
| Identity | Azure AD with SSO | Hybrid identity, Conditional Access |
| Security | Defender for O365 | Anti-phishing, Safe Links/Attachments |
| Compliance | Microsoft Purview | DLP, retention, eDiscovery |
| Devices | Microsoft Intune | MDM for 500 endpoints |
| Telephony | Teams Phone System | PSTN calling for 150 users |

Table 5: Technology Stack

# 5 Security & Compliance

This section details the security controls and compliance mechanisms.

## 5.1 Identity & Access Management

Access control follows zero-trust principles with MFA for all users.

• Authentication: Password hash sync with Azure AD Connect

• MFA: Required for all users via Conditional Access

• SSO: Seamless single sign-on for domain-joined devices

• Conditional Access: Device compliance, location, app restrictions

### 5.1.1 Role Definitions

The following roles define access levels within the M365 environment.

| Role | Permissions | Scope |
| --- | --- | --- |
| Employee | Standard M365 access, Teams, OneDrive | Personal content |
| Manager | Employee + reporting access | Team content |
| Administrator | M365 admin center, Exchange admin | Tenant administration |
| Executive | Employee + restricted data access | Executive communications |
| Guest | Limited Teams/SharePoint access | Specific sites only |

Table 6: Role Permissions

## 5.2 Network Security

Network security leverages Microsoft's global network with optional ExpressRoute.

• Connectivity: Direct internet breakout for M365 traffic

• ExpressRoute: Optional dedicated connectivity for optimized performance

• QoS: DSCP marking for Teams real-time media

## 5.3 Data Protection

Data protection controls ensure confidentiality throughout the data lifecycle.

• Encryption at Rest: BitLocker for devices, Microsoft encryption for M365

• Encryption in Transit: TLS 1.2+ for all communications

• DLP: Purview DLP policies preventing sensitive data leakage

• Sensitivity Labels: Automatic classification for sensitive content

## 5.4 Compliance Mappings

The following table maps compliance requirements to M365 controls.

| Framework | Requirement | Implementation | Evidence |
| --- | --- | --- | --- |
| SOC 2 | Access controls | Conditional Access | Azure AD logs |
| GDPR | Data protection | Purview DLP | Compliance reports |
| HIPAA | PHI protection | Sensitivity labels | Audit logs |

Table 7: Compliance Requirements

# 6 Data Architecture

This section defines the data model, migration approach, and governance controls.

## 6.1 Data Model

### 6.1.1 Logical Model

The logical data model defines the primary data stores in M365.

| Data Store | Purpose | Volume | Retention |
| --- | --- | --- | --- |
| Exchange Online | Email, calendar | 250GB (500 users) | 7 years |
| SharePoint Online | Department sites | 5TB | 5 years |
| OneDrive | User files | 500TB (1TB/user) | 5 years |
| Teams | Chat, files | Variable | 7 years |

Table 8: Data Store

## 6.2 Data Migration Strategy

Data migration follows a phased pilot-then-production approach.

• Approach: 50-user pilot followed by 5 departmental waves (90 users each)

• Tools: Microsoft Data Migration Service, ShareGate

• Validation: Message count reconciliation, folder structure verification

• Rollback: Hybrid Exchange enables rollback for 14 days

## 6.3 Data Governance

Data governance policies ensure proper retention, classification, and disposal.

• Retention: 7-year email retention, 5-year document retention

• Classification: Sensitivity labels (Confidential, Internal, Public)

• Disposal: Automated deletion per retention policies

# 7 Integration Design

This section documents the integration patterns and external connections.

## 7.1 External System Integrations

The solution integrates with the following systems.

| System | Type | Protocol | Format | Security | SLA |
| --- | --- | --- | --- | --- | --- |
| On-prem AD | Real-time | LDAPS | Directory | Azure AD Connect | 99.9% |
| Phone System | PSTN | SIP | Voice | Direct Routing | 99.9% |

Table 9: System Integrations

## 7.2 Identity Federation

Azure AD Connect provides hybrid identity with on-premises AD.

• Password hash synchronization for SSO

• Seamless SSO for domain-joined devices

• Hybrid Azure AD Join for device registration

# 8 Infrastructure & Operations

This section covers the M365 tenant configuration and operational procedures.

## 8.1 Tenant Configuration

M365 tenant configuration follows Microsoft best practices.

• Tenant Location: United States datacenter

• Domain: Client domain verified and added

• Licensing: M365 E5 for all 500 users

• Admin Accounts: 2 Global Admin accounts with MFA

## 8.2 Monitoring & Alerting

Comprehensive monitoring provides visibility across M365 services.

• Service Health: M365 admin center service health dashboard

• Security Alerts: Defender for O365 alerts and AIR

• Compliance: Purview compliance dashboard

• Usage: M365 usage analytics in Power BI

## 8.3 Cost Model

The estimated annual costs are based on SOW specifications.

| Category | Monthly | Annual | % of Total |
| --- | --- | --- | --- |
| M365 E5 (500 users @ $66.50) | $33,250 | $399,000 | 86% |
| Azure Services | $2,000 | $24,000 | 5% |
| Support & Maintenance | $3,562 | $42,744 | 9% |
| Total | $38,812 | $465,744 | 100% |

Table 10: Category And Monthly

# 9 Implementation Approach

This section outlines the deployment strategy and sequencing for the 4-month implementation.

## 9.1 Migration/Deployment Strategy

The deployment strategy minimizes risk through phased pilot-then-production rollout.

• Approach: Pilot validation followed by departmental waves

• Pilot: 50 users across 5 departments (Weeks 4-6)

• Production: 450 users in 5 waves of 90 users (Weeks 7-12)

• Validation: UAT at each wave before proceeding

## 9.2 Sequencing & Wave Planning

The implementation follows a five-phase approach.

| Phase | Activities | Duration | Exit Criteria |
| --- | --- | --- | --- |
| 1 | Foundation & Pilot | Weeks 1-6 | Pilot validated |
| 2 | Email & SharePoint | Weeks 7-12 | 500 users migrated |
| 3 | Teams & Phone | Weeks 13-14 | Teams/Phone deployed |
| 4 | Security Hardening | Week 15 | Defender/Purview live |
| 5 | Hypercare | Weeks 16-19 | Support transitioned |

Table 11: Implementation Phases

## 9.3 Cutover Approach

The cutover strategy uses departmental waves to minimize business disruption.

• Type: Phased cutover with weekend migration windows

• Wave Size: 90 users per wave

• Window: Friday 6 PM to Sunday 6 PM

• Validation: Monday morning UAT before proceeding

# 10 Appendices

## 10.1 Naming Conventions

All M365 resources follow standardized naming conventions.

| Resource Type | Pattern | Example |
| --- | --- | --- |
| Security Groups | `M365-{Function}-{Role}` | `M365-Finance-Users` |
| SharePoint Sites | `{Department}-{Purpose}` | `Finance-Documents` |
| Teams | `{Department} - {Purpose}` | `Marketing - Campaigns` |
| Conditional Access | `CA-{Condition}-{Action}` | `CA-MFA-AllUsers` |

Table 12: Naming Conventions

## 10.2 Risk Register

The following risks have been identified with mitigation strategies.

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| Migration data loss | Low | High | Pre-migration backup, validation |
| User adoption resistance | Medium | Medium | Champions program, training |
| Network bandwidth | Medium | Medium | ExpressRoute, split-tunnel VPN |
| Legacy app compatibility | Medium | Medium | Conditional Access exclusions |

Table 13: Risk Register

## 10.3 Glossary

The following terms are used throughout this document.

| Term | Definition |
| --- | --- |
| Azure AD | Azure Active Directory - Microsoft's cloud identity platform |
| Conditional Access | Risk-based access policies enforcing MFA and compliance |
| DLP | Data Loss Prevention - policies preventing data leakage |
| MFA | Multi-Factor Authentication |
| SSO | Single Sign-On - seamless authentication across apps |

Table 14: Glossary

eoframework.org