# Statement Of Work

Enterprise Cloud Migration & Modernization

| Client Name: | Acme Financial Services |
| --- | --- |
| Date: | November 10, 2025 |
| Consulting Company: | Your Consulting Company |
| Submitted By: | Jane Doe jane.doe@consulting.com |
| Opportunity No: | OPP-ACM-2025-0042 |
| Version | 1.0 |

# Table of Contents

Table of Contents	2

List of Figures	2

1 Section Header 1	3

1.1 Section Sub-Header 1	3

1.1.1 Section Sub-Header 2	3

1.2 Section Sub-Header 5	3

2 Section Header 2 - Table Content	3

2.1 Table Section 1	3

2.2 Table Section 2	3

3 Section Header 3 - Image Section	4

3.1 Image Content	4

4 Section Header 4	4

4.1 Additional Sub-Section	5

5 Sign-Off	5

# List of Tables

Table 1: Project Deliverables and Acceptance Criteria	3
Table 2: Project Milestones and Timeline	4
Table 3: Project Milestones and Timeline	5
Table 4: Roles and Responsibilities (RACI Matrix)	6
Table 5: Implementation Tools and Technologies	7
Table 6: Investment Summary	8

# List of Figures

Figure 1: Solution Architecture Diagram	11

# 1 Executive Summary

This Statement of Work (SOW) defines the scope, deliverables, roles, and terms for the Enterprise Cloud Migration & Modernization project for Acme Financial Services. This engagement will deliver a modern, scalable, cloud-native 3-tier architecture to replace legacy on-premises systems and achieve digital transformation objectives including improved scalability, enhanced security, and reduced operational costs.

# 2 Background & Objectives

## 2.1 Background

Acme Financial Services currently operates legacy on-premises applications with monolithic architecture. Key challenges include:

• Limited scalability to handle peak transaction volumes

• High infrastructure maintenance costs and aging hardware

• Security concerns with legacy authentication and data protection

• Slow deployment cycles hindering time-to-market for new features

• Difficulty meeting regulatory compliance requirements

## 2.2 Objectives

• Migrate core applications to cloud-native 3-tier architecture (Presentation, Application, Data layers)

• Achieve 99.9% uptime SLA with auto-scaling capabilities

• Reduce infrastructure costs by 30-40% through cloud optimization

• Implement modern security controls and compliance frameworks

• Enable CI/CD pipelines for faster feature deployment

## 2.3 Success Metrics

• [Example metric, e.g., 99.9% uptime]

• [e.g., Application latency < X ms]

• [e.g., Zero critical issues during cutover]

• [e.g., 20–30% cost reduction within 12 months]

# 3 Scope of Work

## 3.1 In Scope

• [Discovery and assessment activities]

• [Infrastructure or platform setup]

• [System configuration and integration]

• [Data migration and validation]

• [Testing and quality assurance]

• [Knowledge transfer and documentation]

## 3.2 Activities

### 3.2.1 Phase 1 – Discovery & Assessment

During this initial phase, the Vendor will perform a comprehensive assessment of the Client's current state. This includes analyzing existing systems, identifying requirements, and determining the optimal approach for implementation.

Key activities:

• Comprehensive discovery and inventory

• Requirements gathering and stakeholder interviews

• Current-state documentation and analysis

• Solution architecture design

• Implementation planning and prioritization

• Cost estimation and resource planning

This phase concludes with an Assessment Report that outlines the proposed plan, scope, risks, and timeline.

### 3.2.2 Phase 2 – Solution Design & Environment Setup

In this phase, the foundational infrastructure is provisioned and configured based on industry best practices. This includes environment setup, network configuration, security controls, monitoring, and access management.

Key activities:

• Infrastructure and platform deployment

• Network connectivity and configuration

• Centralized logging and monitoring setup

• Access control, authentication, and authorization policies

• Security baseline configuration

• Implementation of backup strategies and disaster recovery setup

By the end of this phase, the Client will have a secure, production-ready environment for the solution.

### 3.2.3 Phase 3 – Implementation & Execution

Implementation will occur in well-defined phases based on business priority and complexity. Each phase follows a repeatable process with automated workflows for consistency and risk reduction.

Key activities:

• Component development and configuration

• Data migration and integration implementation

• System configuration and tuning

• Incremental testing and validation

• Performance optimization

• Issue remediation and quality assurance

After each phase, the Vendor will coordinate validation and sign-off with the Client before proceeding.

### 3.2.4 Phase 4 – Testing & Validation

In the Testing and Validation phase, the solution undergoes thorough functional, performance, and security validation to ensure it meets required SLAs and compliance standards. Test cases and scripts will be executed based on Client-defined acceptance criteria.

Key activities:

• Smoke testing and sanity checks

• Performance benchmarking and load testing

• Security and compliance validation

• Failover and resiliency testing

• User Acceptance Testing (UAT) coordination

• Go-live readiness review

Cutover will be coordinated with all relevant stakeholders and executed during an approved maintenance window, with well-documented rollback procedures in place.

### 3.2.5 Phase 5 – Handover & Post-Implementation Support

Following successful implementation and cutover, the focus shifts to ensuring operational continuity and knowledge transfer. The Vendor will provide a period of hypercare support and equip the Client's team with the documentation, tools, and processes needed for ongoing maintenance and optimization.

Activities include:

• Delivery of as-built documentation (including architecture diagrams, configurations, monitoring setup, etc.)

• Runbook and SOPs for day-to-day operations

• Live or recorded knowledge transfer sessions for operations and application teams

• Optimization recommendations

• Optional transition to a managed services model for ongoing support, if contracted

# 4 Out of Scope

## 4.1 Exclusions

These items are not in scope unless added via change control:

• [e.g., Application refactoring or custom development]

• [e.g., Hardware procurement or disposal]

• [e.g., Managed services post-implementation (unless separately contracted)]

• [e.g., Training for end users]

# 5 Deliverables

| # | Deliverable | Type | Due Date | Acceptance By |
| --- | --- | --- | --- | --- |
| 1 | Assessment Report | Document | [Date] | [Client Lead] |
| 2 | Solution Design Document | Document | [Date] | [Technical Lead] |
| 3 | Implementation Runbook | Document | [Date] | [Ops Lead] |
| 4 | As-Built Documentation | Document | [Date] | [Client Lead] |
| 5 | Knowledge Transfer Sessions | Live/Recorded | [Date] | [Client Team] |

Table 1: Project Deliverables and Acceptance Criteria

# 6 Project Plan & Timeline

| Milestone | Description | Target Date |
| --- | --- | --- |
| M1 | Assessment Complete | [Date] |
| M2 | Environment Ready | [Date] |
| M3 | Implementation Complete | [Date] |
| M4 | Testing Complete | [Date] |
| Go-Live | Production Launch | [Date] |
| Hypercare End | Support Period Complete | [Date] |

Table 2: Project Milestones and Timeline

## 6.1 Milestones

| Milestone | Description | Target Date |
| --- | --- | --- |
| M1 | Assessment Complete | [Date] |
| M2 | Environment Ready | [Date] |
| M3 | Implementation Complete | [Date] |
| M4 | Testing Complete | [Date] |
| Go-Live | Production Launch | [Date] |
| Hypercare End | Support Period Complete | [Date] |

Table 3: Project Milestones and Timeline

# 7 Roles & Responsibilities (RACI)

| Task/Role | Vendor PM | Vendor Arch | Vendor DevOps | Client IT | Client Sec | SME |
| --- | --- | --- | --- | --- | --- | --- |
| Discovery & Requirements Gathering | A | R | R | C | I | I |
| Solution Architecture & Design | C | A | R | I | I | C |
| Infrastructure Setup | C | A | R | C | C | C |
| Implementation Planning | A | R | C | R | C | I |
| System Configuration | C | R | R | C | I | I |
| Testing & Validation | R | R | R | A | C | I |
| Security Configuration | C | C | R | I | A | C |
| Monitoring & Observability Setup | C | R | R | C | I | I |
| Hypercare & Post-Launch Support | A | R | R | C | I | I |
| Knowledge Transfer | R | R | C | A | I | I |

Table 4: Roles and Responsibilities (RACI Matrix)

Legend: R = Responsible | A = Accountable | C = Consulted | I = Informed

# 8 Architecture & Technical Design

## 8.1 Architecture Overview

The proposed architecture is designed to provide a secure, scalable, and compliant foundation for current and future workloads. The architecture aligns with industry best practices and uses automation where possible to streamline deployment, security, and ongoing operations.

Figure 1: Solution Architecture Diagram

## 8.2 Architecture Type

The deployment will follow [e.g., multi-tier, microservices, serverless, hybrid] architecture. This approach enforces clear separation of concerns, allows for granular security controls, and enables future scaling with centralized governance.

Key architectural components include:

• [Component 1: e.g., Load balancers, API gateway]

• [Component 2: e.g., Application tier]

• [Component 3: e.g., Data tier]

• [Component 4: e.g., Integration layer]

This design enables future scaling while maintaining isolation and reducing risk.

## 8.3 Application Hosting

Depending on the workload pattern and requirements, applications will be hosted using appropriate infrastructure:

• [Option 1: e.g., Virtual machines for legacy applications]

• [Option 2: e.g., Containers for cloud-native workloads]

• [Option 3: e.g., Serverless for event-driven workloads]

All hosting services will be deployed following security best practices and managed using infrastructure-as-code (IaC).

## 8.4 Networking

The networking architecture will be implemented using industry-standard components:

• Network segmentation by tier (web, application, data) and environment

• Subnets configured across multiple availability zones for high availability

• Routing configured with appropriate security controls

• Connectivity for hybrid integration (if applicable)

• Load balancing and traffic management

## 8.5 Observability

A comprehensive observability framework ensures operational continuity and rapid incident response:

• Centralized logging and log aggregation

• Application and infrastructure metrics monitoring

• Distributed tracing for application performance

• Security monitoring and threat detection

• Alerting and notification workflows

## 8.6 Backup & Disaster Recovery

All critical data and workloads will be protected through:

• Automated backup policies

• High availability configuration

• Optional disaster recovery (DR) setup

• DR strategies aligned to Client's defined RTO/RPO goals

# 9 Assumptions

## 9.1 General Assumptions

• Client provides timely access to systems, subject matter experts, and required resources.

• Appropriate access permissions and credentials are provisioned before project phases start.

• Network connectivity and firewall rules are established as needed.

• All required accounts and licenses are available for project use.

# 10 Dependencies

## 10.1 Project Dependencies

• Client approval for architectural decisions and environment setup

• Third-party vendor support (if required for integrations)

• Access to production systems during cutover windows

• Required security policies and compliance approvals in place

# 11 Security, Compliance & Governance

The implementation and target environment will be architected and validated to meet the Client's security, compliance, and governance requirements. Vendor will adhere to industry-standard security frameworks and best practices during implementation.

## 11.1 Identity & Access Management

• Access controls designed using least-privilege principles

• Role-based access control (RBAC) aligned with Client's internal teams

• Optional identity federation integration (e.g., Azure AD, Okta, SSO)

## 11.2 Monitoring & Threat Detection

• Real-time security monitoring and threat detection

• Audit logging and change detection enabled

• Optional integration with SIEM tools (e.g., Splunk, Datadog, ELK)

## 11.3 Compliance & Auditing

• Policies configured for adherence to standards such as SOC2, ISO27001, HIPAA, PCI-DSS, etc. (as applicable)

• Continuous compliance assessment and reporting

• Support for regulatory compliance requirements

## 11.4 Encryption & Key Management

• Encryption for data in-transit and at-rest

• Key management using industry-standard practices

• Certificate management and rotation policies

## 11.5 Governance

• Security policies enforced through automation

• Resource tagging strategy for cost allocation, ownership, and compliance

• Infrastructure-as-code policy enforcement

# 12 Environments & Access

## 12.1 Environments

• Dev, QA, Stage, Prod

## 12.2 Access Policies

• Multi-factor authentication (MFA) required

• Single sign-on (SSO) federation preferred

• Secure remote access protocols

# 13 Testing & Validation

Comprehensive testing and validation will take place throughout the implementation lifecycle to ensure functionality, performance, security, and resilience of the solution.

## 13.1 Functional Validation

• End-to-end application validation

• Validation against business workflows and acceptance criteria

## 13.2 Performance & Load Testing

• Benchmark testing and performance validation

• Stress testing to identify capacity limits

## 13.3 Security Testing

• Validation of access controls, encryption, and compliance requirements

• Optional penetration testing and vulnerability scanning

## 13.4 Disaster Recovery & Resilience Tests

• Failover testing (high availability validation)

• RTO/RPO validation

## 13.5 User Acceptance Testing (UAT)

• Performed in coordination with Client stakeholders

• Test environment and test data managed by Vendor

## 13.6 Go-Live Readiness

A Go-Live Readiness Checklist will be delivered including:

• Security and compliance sign-offs

• Functional validation completion

• Data integrity checks

• Issue log closure

# 14 Implementation Strategy & Tools

The implementation approach will follow industry best practices and proven methodologies, selecting the appropriate strategy for each component based on business and technical requirements.

## 14.1 Example Implementation Patterns

• [Pattern 1: e.g., Incremental rollout]

• [Pattern 2: e.g., Blue-green deployment]

• [Pattern 3: e.g., Canary releases]

## 14.2 Tooling Overview

| Category | Primary Tools | Alternative Options |
| --- | --- | --- |
| Infrastructure | [e.g., Terraform, ARM] | [e.g., CloudFormation, Pulumi] |
| Configuration Mgmt | [e.g., Ansible, Chef] | [e.g., Puppet, SaltStack] |
| Monitoring | [e.g., Prometheus, Datadog] | [e.g., New Relic, AppDynamics] |
| CI/CD | [e.g., Jenkins, GitLab CI] | [e.g., GitHub Actions, Azure DevOps] |
| Security Scanning | [e.g., Aqua, Snyk] | [e.g., Twistlock, Qualys] |

Table 5: Implementation Tools and Technologies

# 15 Data Management Plan

## 15.1 Data Strategy

• Data migration approach with minimal downtime

• Validation through data integrity checks and reconciliation

## 15.2 Security & Compliance

• Encryption enabled for data in-transit and at-rest

• Data classification aligned with Client's internal policies

# 16 Cutover Plan & Go-Live Readiness

## 16.1 Cutover Checklist

• Pre-cutover validation and readiness review

• DNS or routing configuration updates

• Application endpoint reconfiguration

• Health check monitoring and validation

## 16.2 Rollback Strategy

• Documented rollback procedures

• Backup restoration process

• Revert configuration changes if needed

# 17 Handover & Managed Services Transition

## 17.1 Handover Artifacts

• As-Built documentation

• Cost optimization recommendations

• Access control and governance documentation

• Monitoring and alert configuration reference

## 17.2 Knowledge Transfer

• [X] live knowledge transfer sessions

• Recorded training materials hosted in shared portal

# 18 Investment Summary

| Cost Category | Year 1 List | Provider/Partner Credits | Year 1 Net | Year 2 | Year 3 | 3-Year Total |
| --- | --- | --- | --- | --- | --- | --- |
| Cloud Infrastructure | $12,225 | ($990) | $11,235 | $12,225 | $12,225 | $35,685 |
| Professional Services | $64,300 | ($5,000) | $59,300 | $0 | $0 | $59,300 |
| Software Licenses & Subscriptions | $7,650 | $0 | $7,650 | $7,650 | $7,650 | $22,950 |
| Support & Maintenance | $0 | $0 | $0 | $0 | $0 | $0 |
| TOTAL INVESTMENT | $84,175 | ($5,990) | $78,185 | $19,875 | $19,875 | $117,935 |

Table 6: Investment Summary

## 18.1 Cost Components

Professional Services: Labor costs for discovery, design, implementation, testing, and knowledge transfer. Detailed breakdown provided in level-of-effort-estimate.xlsx.

Infrastructure & Materials: Equipment, cloud consumption, software licenses, and support contracts. Detailed breakdown including equipment specifications, cloud consumption estimates, software licensing, and support contracts is provided in the accompanying Cost Breakdown workbook (cost-breakdown.xlsx).

## 18.2 Payment Terms

### 18.2.1 Pricing Model

• Fixed price or Time & Materials (T&M)

• Milestone-based payments per Deliverables table

### 18.2.2 Payment Schedule

• 30% upon SOW execution and project kickoff

• 30% upon completion of Phase 2 (Solution Design)

• 25% upon completion of Phase 3 (Implementation)

• 15% upon successful go-live and project acceptance

## 18.3 Invoicing & Expenses

### 18.3.1 Invoicing

• Monthly invoicing based on milestones or work completed

• Net 30 payment terms

### 18.3.2 Expenses

• Reimbursable at cost with prior approval

# 19 Terms & Conditions

All services will be delivered in accordance with the executed Master Services Agreement (MSA) or equivalent contractual document between Vendor and Client.

## 19.1 Scope Changes

• Change Requests required for any scope, schedule, or cost adjustments

## 19.2 Intellectual Property

• Client retains all ownership of developed assets, applications, and configurations

• Vendor retains proprietary methodologies, tools, and accelerators unless otherwise agreed

## 19.3 Service Levels

• Deliverables based on best effort unless otherwise specified in SLAs

• Hypercare period of [X] weeks included with option to extend via managed services

## 19.4 Liability

• Liability caps as agreed in MSA

• Excludes confidentiality or IP infringement breach

## 19.5 Confidentiality

• All exchanged artifacts under NDA protection

## 19.6 Termination

• Mutually terminable per MSA terms, subject to payment for completed work

## 19.7 Governing Law

• Agreement governed under the laws of [State/Region]

# 20 Sign-Off

By signing below, both parties agree to the scope, approach, and terms outlined in this Statement of Work.

| CLIENT | CONSULTING COMPANY |
| --- | --- |
| Signature: ____________________ | Signature: ____________________ |
| Name: ____________________ | Name: ____________________ |
| Title: ____________________ | Title: ____________________ |
| Date: ____________________ | Date: ____________________ |

This Statement of Work constitutes the complete agreement between the parties for the services described herein and supersedes all prior negotiations, representations, or agreements relating to the subject matter.

_______________________________________________

www.eoframework.org