# Statement Of Work

Azure AI Document Intelligence - Implementation Guide

| Client Name: | [Client Company Name] |
| --- | --- |
| Date: | November 15, 2025 |
| Consulting Company: | [Consulting Company Name] |
| Submitted By: | [Full Name] email@example.com |
| Opportunity No: | OPP-XXXXX |
| Version | v1.0 |

# Table of Contents

Table of Contents	2

List of Figures	2

1 Section Header 1	3

1.1 Section Sub-Header 1	3

1.1.1 Section Sub-Header 2	3

1.2 Section Sub-Header 5	3

2 Section Header 2 - Table Content	3

2.1 Table Section 1	3

2.2 Table Section 2	3

3 Section Header 3 - Image Section	4

3.1 Image Content	4

4 Section Header 4	4

4.1 Additional Sub-Section	5

5 Sign-Off	5

# List of Tables

Table 1: Table 1 contents	3

# List of Figures

## 1 📋 **Prerequisites**

Before beginning implementation, ensure all prerequisites are met to avoid deployment issues and ensure optimal performance.

### 1.1 **🛠️ Technical Prerequisites**

#### 1.1.1 **Azure Subscription Requirements**

• Administrative access to Azure subscription with Contributor or Owner role

• Azure subscription with adequate quota for Cognitive Services resources

• Form Recognizer service availability in target deployment region

• Storage account limits validated (>= 500GB capacity recommended)

• Network connectivity with HTTPS endpoints accessible

#### 1.1.2 **Development Environment Setup**

• Azure CLI: Version 2.40+ installed and configured

• PowerShell: Version 7.0+ for Windows automation scripts

• Python: Version 3.8+ for custom deployment scripts

• Terraform: Version 1.0+ (if using Infrastructure as Code)

• Git: Version 2.30+ for source code management

#### 1.1.3 **Network and Security Requirements**

• Firewall rules configured for Azure service endpoints

• TLS 1.2+ support for all client connections

• Azure AD tenant configured for authentication

• Certificate authority access for SSL certificate validation

• DNS resolution for .azure.com and .microsoft.com domains

### 1.2 **👥 Skills & Expertise Requirements**

#### 1.2.1 **Required Technical Skills**

• Azure AI Specialist: 2+ years experience with Azure Cognitive Services

• Cloud Architect: 3+ years Azure architecture and best practices

• DevOps Engineer: Experience with CI/CD and automation tools

• Security Specialist: Knowledge of Azure security and compliance

#### 1.2.2 **Team Composition**

• Project Manager: Overall coordination and stakeholder management

• Solution Architect: Technical design and architecture oversight

• Implementation Engineers (2-3): Hands-on deployment and configuration

• QA/Test Engineer: Validation and quality assurance testing

• Operations Engineer: Day-2 operations and maintenance preparation

### 1.3 **🔧 Required Tools and Software**

### 1.4 **💰 Budget and Resource Planning**

#### 1.4.1 **Estimated Costs (Monthly)**

• Azure Form Recognizer: $2,000 - $15,000 (based on transaction volume)

• Azure Storage: $500 - $2,000 (based on document storage)

• Azure Functions: $200 - $1,000 (based on processing volume)

• Azure API Management: $500 - $2,000 (based on tier selection)

• Application Insights: $100 - $500 (based on data ingestion)

• Key Vault: $50 - $200 (based on operations)

#### 1.4.2 **Resource Quotas to Validate**

• Form Recognizer: Standard tier (S0) quota per region

• Storage accounts: Number per subscription and region

• Function Apps: Consumption plan limits

• API Management: Calls per minute/month limits

• Log Analytics: Daily ingestion limits

## 2 📖 **Implementation Overview**

This comprehensive implementation guide provides step-by-step instructions for deploying the Azure AI Document Intelligence solution. The guide covers multiple deployment scenarios from simple proof-of-concept to enterprise-scale implementations.

## 3 Implementation Phases

### 3.1 Phase 1: Environment Preparation (1-2 hours)

• Azure subscription setup and access configuration

• Resource group creation and naming conventions

• Service principal and authentication setup

• Required tools installation and configuration

### 3.2 Phase 2: Core Infrastructure (2-4 hours)

• Azure Cognitive Services deployment

• Storage account and container configuration

• Key Vault setup for secrets management

• Network security and access controls

### 3.3 Phase 3: AI Services Configuration (2-6 hours)

• Form Recognizer service configuration

• Custom model training (if required)

• Computer Vision service setup

• Language services integration

### 3.4 Phase 4: Workflow Orchestration (4-8 hours)

• Logic Apps workflow design and deployment

• Azure Functions custom processing logic

• Event Grid event routing configuration

• Service Bus message handling

### 3.5 Phase 5: Integration and Testing (8-16 hours)

• API integration and testing

• End-to-end workflow validation

• Performance testing and optimization

• Security validation and compliance checks

### 3.6 Phase 6: Production Deployment (4-8 hours)

• Production environment deployment

• Monitoring and alerting configuration

• Backup and disaster recovery setup

• Documentation and knowledge transfer

## 4 Phase 1: Environment Preparation

### 4.1 1.1 Azure Subscription Setup

Prerequisites Verification:

Resource Providers Registration:

### 4.2 1.2 Resource Naming and Conventions

Naming Convention Standards:

### 4.3 1.3 Service Principal Creation

### 4.4 1.4 Resource Group Creation

## 5 Phase 2: Core Infrastructure Deployment

### 5.1 2.1 Azure Storage Account

### 5.2 2.2 Azure Key Vault

### 5.3 2.3 Log Analytics Workspace

## 6 Phase 3: AI Services Configuration

### 6.1 3.1 Azure Form Recognizer Service

### 6.2 3.2 Custom Vision Service (Optional)

### 6.3 3.3 Computer Vision Service

## 7 Phase 4: Workflow Orchestration

### 7.1 4.1 Azure Functions App

### 7.2 4.2 Logic Apps Workflow

### 7.3 4.3 Event Grid Configuration

### 7.4 4.4 Service Bus Configuration

## 8 Phase 5: Application Development and Deployment

### 8.1 5.1 Function App Code Deployment

Document Processing Function (Python):

### 8.2 5.2 Deploy Function Code

### 8.3 5.3 API Management Configuration

## 9 Phase 6: Testing and Validation

### 9.1 6.1 Unit Testing

### 9.2 6.2 Integration Testing

### 9.3 6.3 Load Testing

Load Test Configuration (load-test-config.yaml):

## 10 Phase 7: Production Deployment and Monitoring

### 10.1 7.1 Application Insights Configuration

### 10.2 7.2 Alerting Rules

### 10.3 7.3 Backup and Disaster Recovery

## 11 Post-Deployment Checklist

### 11.1 Security Validation

• [ ] All secrets stored in Key Vault

• [ ] RBAC permissions configured correctly

• [ ] Network security rules in place

• [ ] SSL/TLS certificates validated

• [ ] API authentication working

• [ ] Storage account access controls verified

### 11.2 Functionality Testing

• [ ] Document upload functionality

• [ ] Form Recognizer processing

• [ ] Custom model accuracy (if applicable)

• [ ] Workflow orchestration

• [ ] Error handling and retry logic

• [ ] Integration with downstream systems

### 11.3 Performance Verification

• [ ] Response time within SLA

• [ ] Throughput meets requirements

• [ ] Resource utilization optimized

• [ ] Scaling behavior validated

• [ ] Load testing completed

• [ ] Cost optimization implemented

### 11.4 Monitoring and Alerting

• [ ] Application Insights configured

• [ ] Custom metrics collecting

• [ ] Alert rules active

• [ ] Dashboard accessible

• [ ] Log retention policies set

• [ ] Notification channels tested

### 11.5 Documentation and Training

• [ ] Technical documentation complete

• [ ] User guides created

• [ ] Training materials prepared

• [ ] Support procedures documented

• [ ] Runbook validated

• [ ] Knowledge transfer completed

## 12 ✅ **Post-Implementation Checklist**

### 12.1 **Security Validation**

• [ ] All secrets stored in Key Vault with proper access policies

• [ ] RBAC permissions configured with least privilege principle

• [ ] Network security groups and firewall rules implemented

• [ ] SSL/TLS certificates validated and properly configured

• [ ] API authentication and authorization working correctly

• [ ] Storage account access controls verified and tested

• [ ] Managed identities configured for service-to-service auth

### 12.2 **Functionality Testing**

• [ ] Document upload functionality working end-to-end

• [ ] Form Recognizer processing various document types

• [ ] Custom model accuracy meeting business requirements

• [ ] Workflow orchestration and event handling operational

• [ ] Error handling and retry logic functioning properly

• [ ] Integration with downstream systems validated

• [ ] Batch processing capabilities tested at scale

### 12.3 **Performance Verification**

• [ ] Response times within defined SLA (<5 seconds)

• [ ] Throughput meeting capacity requirements (500+ docs/hour)

• [ ] Resource utilization optimized and right-sized

• [ ] Auto-scaling behavior validated under load

• [ ] Load testing completed with realistic scenarios

• [ ] Cost optimization measures implemented and verified

### 12.4 **Monitoring and Alerting**

• [ ] Application Insights configured with custom metrics

• [ ] Log Analytics workspace collecting relevant data

• [ ] Alert rules active with appropriate thresholds

• [ ] Monitoring dashboards accessible to operations team

• [ ] Log retention policies configured per compliance requirements

• [ ] Notification channels tested and working

### 12.5 **Documentation and Training**

• [ ] Technical documentation complete and accessible

• [ ] User guides created for end-user workflows

• [ ] Training materials prepared for different audiences

• [ ] Support procedures documented and validated

• [ ] Runbooks created for common operational tasks

• [ ] Knowledge transfer completed to operations team

## 13 🚀 **Next Steps**

User Acceptance Testing: Schedule UAT sessions with business stakeholders

Production Cutover: Plan and execute migration from existing systems

Monitoring Baseline: Establish performance metrics and alerting thresholds

Operations Handover: Transfer knowledge and responsibilities to support team

Continuous Improvement: Establish regular review cycles for optimization

Documentation Updates: Maintain current documentation as system evolves

## 14 🔧 **Troubleshooting**

Common issues and their resolutions for Azure AI Document Intelligence implementation.

### 14.1 **🚨 Common Implementation Issues**

#### 14.1.1 **Issue: Form Recognizer Service Creation Fails**

Symptoms:

• Error: "The subscription is not registered to use namespace 'Microsoft.CognitiveServices'"

• Deployment fails with quota exceeded errors

Resolution:

#### 14.1.2 **Issue: Storage Account Access Denied**

Symptoms:

• Unable to create blob containers

• Authentication errors when accessing storage

Resolution:

#### 14.1.3 **Issue: Function App Deployment Failures**

Symptoms:

• Function deployment times out

• Dependencies not resolving correctly

Resolution:

### 14.2 **🔍 Performance Issues**

#### 14.2.1 **Issue: Slow Document Processing**

Symptoms:

• Processing times >10 seconds per document

• High CPU utilization on Function Apps

Diagnosis:

Resolution:

• Scale up Function App service plan to Premium tier

• Implement parallel processing for batch operations

• Optimize document pre-processing to reduce file sizes

• Use Form Recognizer batch processing APIs for high volume

#### 14.2.2 **Issue: High Error Rates**

Symptoms:

• Inconsistent results from Form Recognizer

Diagnosis:

### 14.3 **🔒 Security Issues**

#### 14.3.1 **Issue: Key Vault Access Denied**

Symptoms:

• Functions cannot retrieve secrets from Key Vault

• Authentication errors in logs

Resolution:

### 14.4 **📊 Monitoring and Diagnostics**

#### 14.4.1 **Application Insights Query Examples**

#### 14.4.2 **Health Check Endpoints**

### 14.5 **🆘 Emergency Procedures**

#### 14.5.1 **Service Outage Response**

Immediate Assessment (0-15 minutes)

• Check Azure Service Health for regional outages

• Verify Form Recognizer service status

• Review Application Insights for error patterns

Communication (15-30 minutes)

• Notify stakeholders of service impact

• Update status page if available

• Coordinate with Azure Support if needed

Mitigation (30-60 minutes)

• Switch to alternative processing region if configured

• Implement manual processing for critical documents

• Scale down non-essential services to preserve quota

#### 14.5.2 **Data Recovery Procedures**

### 14.6 **📞 Support Contacts**

• Azure Support: Create support ticket through Azure Portal

• Microsoft Premier Support: Use designated contact for escalation

• Internal IT Helpdesk: [Contact Information]

• Solution Architect: [Contact Information]

• Operations Team: [Contact Information]

For ongoing operations and maintenance procedures, see [README.md](../README.md).

_______________________________________________

www.eoframework.org